3GPP TSG-RAN WG4 Meeting #116bis	R4-2513832

Prague, Czech Republic, 13 October – 17 October 2025

Source:	T-Mobile USA, Ericsson

Title:	Work plan on 6MHz Channel Bandwidth for n5, n8, n12, n85, n29

Agenda Item:	7.1.2

Document for:	Approval

- Introduction

In RAN#109, the new WID on enhancing UE RF requirements for the deployment in NR FR1, phase 5, has been approved, with one objective of introducing 6 MHz Channel Bandwidth for n5, n8, n12, n85 and n29 [1]. This contribution will provide a work plan and procedure as an instruction for this objective of the WI.

- Work plan

The sub-objectives of the WID specific objective to introduce 6 MHz Channel Bandwidth for n5, n8, n12, n85 and n29 are listed below for information.

- Specify the generic core requirements to support 6 MHz NR FR 1 channel bandwidth [RAN 4]

  - Only include 15 kHz SCS

  - Specify the spectrum utilization

  - Specify UE RF requirements for UL and DL

  - Specify BS RF requirements (OTA and conducted) for UL and DL

- Specify the band specific requirements to introduce 6 MHz for NR band n5, n8, n12, n85, n29 [RAN 4]

  - BS and UE Channel bandwidth per operating band

  - UE reference sensitivity

  - When needed

    - Additional Maximum Power Reduction (A-MPR)

- Once RAN 4 has introduced the new channel bandwidth, RAN 2 will introduce the necessary signalling for this channel bandwidth [RAN 2]

  - Note This should be similar to the signalling for 7 MHz channel bandwidth

- Once RAN 4 has introduced the new channel bandwidth, RAN 3 will introduce the necessary signalling for this channel bandwidth [RAN 3]

  - Note This should be similar to the signalling for 7 MHz channel bandwidth

NOTE: Once this WI is completed, the 6 MHz bandwidth can be introduced also for other bands (not addressed in this WI) via the appropriate basket WI. The support of 6MHz bandwidth is release independent.

The objective is to specify the core requirements to support 6 MHz NR channel bandwidths.

On RF aspect, the work can be divided into 2 parts and the expected changes are listed below:

- Generic requirements

- Spectrum utilization

- UE RF general requirements for TX and RX

- BS RF general requirements for TX and RX

- Band specific requirements

- BS and UE Channel bandwidth per operating band

- UE reference sensitivity

- When needed:

  - MPR (relative bandwidth criteria)

  - Additional Maximum Power Reduction (A-MPR)

The WI should end in September 2027 but, based on the experience of the 7 MHz channel BW WI, it’s expected that RAN4 will need maximum 5 meetings for this WI objective, and the targeted completion date for the 6 MHz channel BW objective would be May 2026. Below is a plan for this WI’s objective:

- 3GPP RAN4#116bis (Oct. 2025)

  - To reach agreement on spectrum utilization

  - To reach agreement on which release to support the new channel bandwidths

  - Initial discussion on BS/UE general requirements

  - Initial discussion on the band specific requirements

  - Work split for CRs drafting

- 3GPP RAN4#117 (Nov. 2025)

  - Draft CRs for BS and UE specifications for generic requirements

  - To reach agreement on UE reference sensitivity

  - MPR/A-MPR simulation when needed

- 3GPP RAN4#118 (Feb. 2026)

  - To reach agreement on MPR limits and A-MPR regions when needed

  - Endorse any remaining BS CRs

- 3GPP RAN4#118bis (April 2026)

  - To reach agreement on A-MPR limits

  - Endorse the final UE CRs

- 3GPP RAN4#119 (May 2026)

  - Agree on the final CRs

  - Resolve remaining issues if any and close the WI.

# References

RP-252901, New WID: UE RF enhancements for NR FR1, Phase 5, RAN#109, Sept 2025