3GPP TSG-RAN WG4 Meeting #116bis                                         R4-2513916

Prague, Czech Republic, Oct 13 – 17, 2025

Source: 	Huawei, HiSilicon

Title: 	Work plan for UE RF enhancements for NR FR1, Phase 5 —— HPUE

Agenda Item:	7.1.2

Document for:	Approval

Introduction

New WID [1] for Rel-20 UE RF enhancement was approved in RAN #109 meeting. Here we provide a work plan based on the objectives of HPUE for this new WI. This work plan is focusing on the core part.

Objectives of the WI

The objectives of HPUE core part for Rel-20 UE RF requirements are copied as below:

High power UE (HPUE) for NR single carrier operation

- Specify the UE RF requirements for single carrier TDD to support 4Tx for CPE/FWA UE with 4x26dBm PA configurations

  - Co-existence study for ACLR, specify ACLR requirements if needed

  - Specify the UE RF requirements including maximum output power (MOP), MPR requirements, etc.

    - Supporting 4x4 UL MIMO and TxD

  - Specify the band specific requirements for exemplary bands

    - Example bands: n41, n77/n78, n79, n104

  - Maximum output power is up to 32 dBm

    - RAN4 to determine whether to reuse PC1 or introduce new power class

- PC1.5 with 2Tx for FDD bands for handheld and FWA UE

  - Specify the UE RF requirements including maximum output power (MOP), MPR requirements, etc.

    - Supporting 2x2 UL MIMO and TxD

    - Baseline PA configuration: 2 x 26 dBm

  - Specify the band specific requirements for exemplary bands

  - Example bands: n1, n25

- PC1.5 1Tx for TDD bands for FWA UE

  - Study the possibility of applying PC1.5 with 2Tx MPR/A-MPR requirements to PC1.5 with 1Tx, if feasible, specify the corresponding UE RF requirements, including maximum output power (MOP), MPR/A-MPR requirements, etc.

    - Baseline PA configuration: 1 x 29 dBm

    - Example bands: n41, n77/n78, n79

  - This work is to start in 2026 Q4

- 2Tx for TDD bands for FWA UE

  - Study the possibility of applying PC1 with 4Tx A-MPR/MPR requirements to PC1 with 2Tx, if feasible, specify the corresponding UE RF requirements, including maximum output power (MOP), MPR/A-MPR requirements, etc.

    - Baseline PA configuration: 2 x 29 dBm

    - Example bands: n41, n77/n78, n79, n104

  - Maximum output power is up to 32 dBm

    - RAN4 to determine whether to reuse PC1 or introduce new power class

  - This work is to start in 2026 Q4

General for all the areas

- Specify release independence requirements for the core part in TS 38.307, if needed and feasible.

Work plan

The TU budget for Rel-20 UE RF enhancements is cited as below.

Table 1: TU budget for Rel-20 UE RF enhancements

| Topics | Q4'2025 |  |  |  | Q1'2026 |  | Q2'2026 |  |  |  | Q3'2026 |  | Q4'2026 |  |  |  | Q1'2027 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | RAN4 #116bis |  | RAN4 #117 |  | RAN4 #118 |  | RAN4 #118bis |  | RAN4 #119 |  | RAN4 #120 |  | RAN4 #120bis |  | RAN4 #121 |  | RAN4 #122 |  |
|  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD |
| UE RF enhancements (Core) | 0.5 |  | 0.5 |  | 0.75 |  | 0.75 | 0.25 | 0.75 | 0.25 | 0.75 | 0.25 | 0.75 | 0.25 | 0.75 | 0.25 | 0.5 | 0.25 |
| UE RF enhancements (Perf) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.25 |

According to the WI objectives and TU allocation, the work plan for Rel-20 HPUE enhancements is summarized as below:

Table 2: Work plan for Rel-20 UE RF enhancements (core part) —— HPUE

- References

[1] RP-252952, New WID UE RF enhancements for NR FR1, Phase 5