3GPP TSG RAN WG4 #116-bis	R4-2513987

# Prague, Czech Republic, 13 October – 17 October 2025

Agenda item:	7.4.2

Source:	Ericsson, CATT

Title:		Work plan for R20 RRM phase 6

Document for:	Approval

# Introduction

In RAN plenary #109 meeting, the WID of NR Radio Resource Management (RRM) Phase 6 [1] has been approved. The scope of this WI is updated as follow:

- Specify the following requirements for (e)RedCap UEs [RAN4] - Relaxed RLM/BFD RRM requirements - Use R17 RLM/BFD relaxation for legacy UE as a baseline - Support of less than 5 MHz channel bandwidth (15 PRB transmission bandwidth configuration and 12 PRB SSB) - RF requirements, considering example bands: n100, n106, n26, n28 and n85 - RRM requirements including relaxed RLM/BFD RRM requirements - Note 1: Use R18 3 MHz requirements for non-RedCap UE as a baseline - Note 2: Consider both 1Rx and 2Rx (e)RedCap UEs and HD-FDD - For intra-band co-located contiguous CA, specify necessary RRM requirements to support data scheduling on SCell prior to UE transmitting valid CSI report (to be started in Q4 2026) [RAN4] - Note 3: No new PDSCH demodulation requirement shall be defined.

Based on the time budget in RP-252955, the following work plan is proposed.

# Work plan for R20 NR RRM Phase 6 WI

  - 3GPP RAN4 #116bis meeting (Oct, 2025, 0.25TU, Core part)

    - Discuss to achieve consensus on the work plan [RAN4]

    - Discuss the RF impact on the less than 5 MHz (e)RedCap UEs [RAN4]

  - Identify the RF requirement impacted

  - Discuss the draftCR if the solution agreeable.

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Initial discussion the scenarios for relaxed RLM/BFD

  - Initial discussion the related impact for relaxed RLM/BFD

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Initial discussion on impact procedures for less than 5 MHz

  - Initial discussion on simulation assumption for less than 5 MHz, if needed

  - 3GPP RAN4 #117 meeting (Nov, 2025, 0.25TU, Core part)

    - Continue to discuss the RF impact on the less than 5 MHz (e)RedCap UEs [RAN4]

  - Endorse the draftCR.

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Continue discussion the scenarios for relaxed RLM/BFD

  - Continue discussion the related requirement for relaxed RLM/BFD

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Finalize the simulation assumption for less than 5 MHz, if needed

  - Initial alignment for simulation results for less than 5 MHz, if needed

  - Continue discussion on impacted procedures for less than 5 MHz

  - 3GPP RAN4 #118 meeting (Feb, 2026, 0.25TU, Core part)

    - Continue to discuss the draftCR about the RF impact on the less than 5 MHz (e)RedCap UEs [RAN4]

  - Agree with the formal CR.

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Continue discussion the related requirement for relaxed RLM/BFD

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Finalize the discussion on simulation assumption for less than 5 MHz, if needed

  - Continue the alignment of simulation results for less than 5 MHz, if needed

  - Continue discussion on the related requirement for less than 5 MHz

  - 3GPP RAN4 #118bis meeting (Apr, 2026, 1TU, Core part)

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Continue discussion the related requirement for relaxed RLM/BFD

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Finalize the alignment of simulation results for less than 5 MHz, if needed

  - Continue discussion on the related requirement for less than 5 MHz

  - 3GPP RAN4 #119 meeting (May, 2026, 1TU, Core part)

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Continue the discussion on requirements for relaxed RLM/BFD

  - Draft the CR on TS38.133 to specify the corresponding RRM requirements

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Continue the discussion on requirements for less than 5 MHz

  - Draft the CR on TS38.133 to specify the corresponding RRM requirements

  - 3GPP RAN4 #120 meeting (Aug, 2026, 0.5TU, Core part)

    - Relaxed RLM/BFD RRM requirements for (e)RedCap UEs [RAN4]

  - Finalize the discussion on requirements for relaxed RLM/BFD

  - Finalize the CR on TS38.133 to specify the corresponding RRM requirements

- Less than 5 MHz channel bandwidth for (e)RedCap UEs [RAN4]

  - Finalize the discussion on requirements for less than 5 MHz

  - Finalize the CR on TS38.133 to specify the corresponding RRM requirements

  - 3GPP RAN4 #120bis meeting (Oct, 2026, 0.5TU, Core part)

- Fast SCell activation for intra-band co-located contiguous CA [RAN4]

  - Initial discussion on requirements for data scheduling on SCell prior to UE transmitting valid CSI report

  - 3GPP RAN4 #121 meeting (Nov, 2026, 0.5TU, Core part)

- Fast SCell activation for intra-band co-located contiguous CA [RAN4]

  - Continue the discussion on requirements for data scheduling on SCell prior to UE transmitting valid CSI report

  - Draft CR on TS38.133 to specify the corresponding RRM requirements

  - 3GPP RAN4 #122 meeting (Feb, 2027, 0.5TU, Core part)

- Fast SCell activation for intra-band co-located contiguous CA [RAN4]

  - Finalize the discussion on requirements for data scheduling on SCell prior to UE transmitting valid CSI report

  - Finalize the CR on TS38.133 to specify the corresponding RRM requirements

# References

- RP-252955, “ WID: NR Radio Resource Management (RRM) Phase 6”, Apple