# 3GPP TSG-RAN WG4 Meeting #116bis	R4-2514471

# Prague, Czech Republic, Oct. 13-17, 2025

Title: 	General discussion on the introduction of 4.9GHz band

Agenda Item:	5.11.3

Source: 	Huawei, HiSilicon

Document for:	Discussion

# 1	Introduction

Rel-20 WI on Introduction of NR TDD 4.9GHz Band for US Operation in [1] was Approved during RAN#108. With the one quarter study phase on coexistence requirements already concluded, normative work now can proceed.

In this contribution we provide discussion on general issues related to the introduction of NR TDD 4.9GHz Band for US Operation.

# 2	Discussion

# 2.1	Work-split

The following list of technical specifications are to be completed by RAN#110 meeting (December 2025) for Core, and by RAN#112 meeting (June 2026) for Perf part. With such tight deadline, proper work-split needs to be arranged beforehand.

Proposal 1: Arrange a work-split for the following Core and Perf technical specifications:

| Impacted existing TS |  |  |  | Responsible company |
| --- | --- | --- | --- | --- |
| TS No. | Description of change | Target completion plenary# | Remarks |  |
| 36.104 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | RAN#110 | Core Part |  |
| 37.104 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception – Band specific requirements/changes | RAN#110 | Core Part |  |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | RAN#110 | Core Part |  |
| 38.101-1 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone – Band specific requirements/changes | RAN#110 | Core part |  |
| 38.104 | NR; Base Station (BS) radio transmission and reception – Band specific requirements/changes | RAN#110 | Core part |  |
| 38.106 | NR repeater radio transmission and reception | RAN#110 | Core part |  |
| 38.174 | NR; Integrated Access and Backhaul (IAB) radio transmission and reception | RAN#110 | Core part |  |
| 36.141 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) conformance testing | RAN#112 | Perf Part |  |
| 37.141 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing | RAN#112 | Perf Part |  |
| 37.145-1 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 1: Conducted conformance testing | RAN#112 | Perf Part |  |
| 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 2: radiated conformance testing | RAN#112 | Perf Part |  |
| 38.115-1 | NR; Repeater conformance testing - Part 1: Conducted conformance testing | RAN#112 | Perf part |  |
| 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.176-1 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 1: Conducted conformance testing | RAN#112 | Perf part |  |
| 38.176-2 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 2: Radiated conformance testing | RAN#112 | Perf part |  |
| 38.133 | NR; Requirements for support of radio resource management – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | RAN#110 --> RAN#112 | Core part --> Perf part |  |
| 38.101-5 | NR; User Equipment (UE) radio transmission and reception; Part 5: Satellite access Radio Frequency (RF) and performance requirements | RAN#110 | Core part |  |

The release independence specifications (i.e., 38.307 in this case) were usually treated under Performance part of the WI. However, WI in [1] has marked it as Core part. Therefore, it is suggested to clarify this issue, and recommend to correct the WID accordingly:

Proposal 2: Clarify that the release independence specification TS 38.307 shall be handled under the Perf part of the WI.

# 3	Conclusions

Based on the above discussion, the following proposals were formulated:

Proposal 1: Arrange a work-split for the following Core and Perf technical specifications:

| Impacted existing TS |  |  |  | Responsible company |
| --- | --- | --- | --- | --- |
| TS No. | Description of change | Target completion plenary# | Remarks |  |
| 36.104 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | RAN#110 | Core Part |  |
| 37.104 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception – Band specific requirements/changes | RAN#110 | Core Part |  |
| 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception | RAN#110 | Core Part |  |
| 38.101-1 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone – Band specific requirements/changes | RAN#110 | Core part |  |
| 38.104 | NR; Base Station (BS) radio transmission and reception – Band specific requirements/changes | RAN#110 | Core part |  |
| 38.106 | NR repeater radio transmission and reception | RAN#110 | Core part |  |
| 38.174 | NR; Integrated Access and Backhaul (IAB) radio transmission and reception | RAN#110 | Core part |  |
| 36.141 | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) conformance testing | RAN#112 | Perf Part |  |
| 37.141 | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) conformance testing | RAN#112 | Perf Part |  |
| 37.145-1 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 1: Conducted conformance testing | RAN#112 | Perf Part |  |
| 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing; Part 2: radiated conformance testing | RAN#112 | Perf Part |  |
| 38.115-1 | NR; Repeater conformance testing - Part 1: Conducted conformance testing | RAN#112 | Perf part |  |
| 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.176-1 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 1: Conducted conformance testing | RAN#112 | Perf part |  |
| 38.176-2 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 2: Radiated conformance testing | RAN#112 | Perf part |  |
| 38.133 | NR; Requirements for support of radio resource management – Band specific requirements/changes | RAN#112 | Perf part |  |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | RAN#110 --> RAN#112 | Core part --> Perf part |  |
| 38.101-5 | NR; User Equipment (UE) radio transmission and reception; Part 5: Satellite access Radio Frequency (RF) and performance requirements | RAN#110 | Core part |  |

Proposal 2: Clarify that the release independence specification TS 38.307 shall be handled under the Perf part of the WI.

# 4	References

[1]	RP-251887	Introduction of NR TDD 4.9GHz Band for US Operation, WID