3GPP TSG-RAN WG4 Meeting #70bis	                                                                         R4-142098

San Jose Del Cabo, Mexico, March 31st – April 4th, 2014

Source: 	Huawei, HiSilicon

Title: 	Work plan for SU-MIMO demodulation and CSI reporting requirements

Agenda Item:	7.12

Document for:	Approval

# Introduction

In RAN#63 plenary meeting, following the closing of the study item (SI) for Network-Assisted Interference Cancellation and Suppression (NAICS) for LTE, two separate work items (WI) were approved, i.e. Performance Requirements of Interference Cancellation and Suppression Receiver for SU-MIMO for E-UTRA (RP-140520) and Network-Assisted Interference Cancellation and Suppression for LTE (RP-140519). In this contribution we provide the work plan according to the objectives listed in the approved WID.

# Discussion

As indicated in the WID [1], all the work of SU-MIMO demodulation and CSI reporting requirements should be finished at RAN#67 meeting. According to the objectives listed in the WID, we propose the following work plan for approval:

- 3GPP RAN4#70bis  	Mar. 2014

  - Agree on the work plan

  - Overview discussion on demodulation and CSI test for SU-MIMO

  - Discussion on the set of candidate reference receivers for SU-MIMO

  - Discussion on the CSI test necessity and scope

  - Discussion on typical network deployment scenarios and interference modeling, e.g.

    - Whether explicitly modeled interference cell is necessary

    - Target UE geometry

    - Antenna correlation

- 3GPP RAN4#71	May 2014

  - Agree on typical network deployment scenarios and interference modeling

  - Agree on the set of candidate reference receivers for SU-MIMO

  - Discussion on the CSI test necessity and scope

- 3GPP RAN4#72	Aug. 2014

  - Discuss and agree on the set of demodulation simulation assumptions for reference receiver evaluation

  - Agree on CSI test introduction and scope

    - Discussion on CSI test methodology

- 3GPP RAN4#72bis	Oct. 2014

  - Provide demodulation simulation results based on agreed simulation assumptions

  - Agree on reference receiver selection

    - Revise demodulation simulation assumptions

  - Agree on CSI test methodology if needed

    - Discuss and agree on simulation assumptions for CSI feedback evaluations

- 3GPP RAN#73 	Nov. 2014

  - Provide demodulation impairment simulation results for alignment

    - Draft initial CR for demodulation test cases in 36.101

  - Provide CSI simulation results for evaluation if needed

    - Draft initial CR for CSI test cases in 36.101

- 3GPP RAN#74	Feb. 2015

  - Agreed on CR for demodulation test cases in 36.101

  - Agree on CR for CSI test cases in 36.101 if needed

# Conclusion

In this contribution, we propose the work plan for SU-MIMO demodulation and CSI reporting requirements.

# References

[1] RP-140520, “Performance Requirements of Interference Cancellation and Suppression for SU-MIMO for E-UTRA”, 3GPP TSG-RAN Meeting #63