# 3GPP TSG-RAN WG4 Meeting #72                           R4-144451

Dresden, Germany, 18 – 22 Aug, 2014

Source: 	CMCC

Title: 	Work plan for work item on UE demodulation/CSI performance    requirements for multiple CA configurations

Agenda Item:	7.20

Document for:	Approval

- Introduction

A new work item on UE demodulation/CSI performance requirements for multiple carrier aggregation configurations was approved in RAN#64 plenary [1]. According to the WID, the work item should be 100% completed in Q1/2015.

In order to make sure the progress of this work item, wok plan is proposed in this contribution.

- Proposed work plan

Basic methodology and principles for specifying CA performance requirements have already been agreed in RAN4#71 and included in the WID. The detailed work plan is provided as follows:

- 2013.08 RAN4#72:

Discuss the candidate solutions for CA normal demodulation test, soft buffer management, sustained data rate, power imbalance and CQI test to meet the objectives of WID.

Discuss the test applicability rule for CA performance requirements.

Agree on the solutions and simulation assumptions for different test cases as much as possible.

Identify the open issues.

- 2014.10 RAN4#72bis:

Align simulation results based on the assumptions that agreed in RAN4#72.

Further discuss the remaining open issues, agree on the solutions and corresponding simulation assumptions.

Discuss and agree on the test applicability rule for CA performance requirements.

- 2014.11 RAN4#73

Further align the simulation results.

Further discuss the remaining open issues and agree on the solutions.

Provide and collect the simulation results with impairment margins.

Agree on the performance requirements for 3DL and TDD-FDD CA test cases based on the simulation results with impairment margins as much as possible.

Provide the draft CRs to capture the improved specification structure and agreed test cases.

- 2015.02 RAN4#74

Provide and collect the simulation results with impairment margins if needed.

Agree on the performance requirements for the remaining test cases based on the simulation results with impairment margins.

Agree on the final CRs.

- Conclusion

In this contribution, work plan for the work item on UE demodulation/CSI performance requirements for multiple CA configurations is proposed.

- Reference

- RP-140975, New Work Item on E-UTRA UE demodulation/CSI performance requirements for multiple carrier aggregation configurations.

- R4-143866, Way forward on the methodology of CA performance requirement with more than 2CCs including FDD-TDD CA.