## Slide 1: 38.101-4 specification drafting Plan
Samsung,[xxx]
3GPP TSG-RAN WG4 Meeting RAN4#88 R4-1811684
Gothenburg ,Sweden, 20 -24 Aug, 2018
Agenda Item: 7.13.1

## Slide 2: 38.101-4 specification drafting plan
RAN4#88 August: Confirm section editors arrangements to split specification drafting work
RAN4#88bis October, RAN4#89 November: Section editors will provide TP(s) for the corresponding sections based on the agreements in previous meeting.
RAN4#88 August, RAN4#88bis October, RAN4#89 November :
  Section editors will update corresponding sections based on agreed TPs, WFs with editorial modification if necessary after meeting week
  Editor will provide the final version of the draft TS with editorial modifications and for email approval
Other companies are not precluded to provide TPs for all related sections.
  Draft TS will be provided by Editor by
  CET23:59 Fri 7th Sep after RAN4#88
  CET 23:59 Mon 22th Oct after RAN4 #88bis
  FFS for RAN4#89 (pending on t-doc submission deadline of Dec RAN plenary)
  The draft TS will be endorsed via E-mail by
  CET23:59 Tue 21th Sep after RAN4#88 (2 weeks for review and e-mail discussion)
  CET 23:59 Fri 26th Oct after RAN4 #88bis (4 days for review and e-mail discussion)
  FFS for RAN4#89 (pending on t-doc submission deadline of Dec RAN plenary)

## Slide 3: 38.101-4 specification drafting assignments
Section number | Title | Name
1, 2, 3, | Scope, Reference, Definition, symbols and abbreviations | Samsung
4 | General | Ericsson
5 | Demodulation performance requirements (Conducted requirements) | 
5.1 | General | Ericsson
5.2 | PDSCH demodulation requirements | Intel
5.3 | PDCCH demodulation requirements | Huawei
5.4 | PBCH demodulation requirements | Ericsson
5.5 | Sustained downlink data rate provided by lower layers | Intel
6 | CSI reporting requirements (Conducted requirements) | 
6.1 | General | Ericsson
6.2 | Reporting of Channel Quality Indicator (CQI) | Huawei
6.3 | Reporting of Precoding Matrix Indicator (PMI) | Samsung
6.4 | Reporting of Rank Indicator (RI) | QUALCOMM
Section number | Title | Name
7 | Demodulation performance requirements (Radiated requirements) | 
7.1 | General | Ericsson
7.2 | PDSCH demodulation requirements | QUALCOMM
7.3 | PDCCH demodulation requirements | CATT
7.4 | PBCH demodulation requirements | Ericsson
7.5 | Sustained downlink data rate provided by lower layers | QC
8 | CSI reporting requirements (Radiated requirements) | 
8.1 | General | Ericsson
8.2 | Reporting of Channel Quality Indicator (CQI) | Intel
8.3 | Reporting of Precoding Matrix Indicator (PMI) | Samsung
8.4 | Reporting of Rank Indicator (RI) | QUALCOMM
9 | Demodulation performance requirements for interworking | Huawei
10 | CSI reporting requirements for interworking | Samsung
Annex | Annex A (normative):Measurement channels Annex B (normative):Propagation conditions Annex C (normative):Downlink physical channels Annex E (normative):Environmental conditions | Annex A FRC: Intel Annex B Propagation conditions: Huawei Annex C,and E: CATT