3GPP TSG-RAN WG4 RAN4#90 Bis	R4-1905104

Xi’an, China, April 8th – 12th, 2019

Agenda item:	8.5.1

Source: 	Qualcomm Incorporated

Title: 	IAB RAN4 Work Plan

Document for:	Approval

RAN4# 90 Bis

- General: approval of work plan

- RF: Initial discussion on co-existence study, discussion of simulation assumptions for alignment. Initial discussion on RF requirements

RAN4# 91

- General: approve skeleton of new specifications

  - New TS for RF and demod

  - Decide whether RRM will be included in new TS or in 38.133

- RF: Initial agreement on simulation assumptions for co-existence study and simulator alignment. Discussion on RF requirements

  - Identify FR1 bands

  - Decide on which scenarios to use for co-existence study

  - Initial agreement on co-channel baseline assumptions to be used to derive the reference throughput

- RRM: Initial discussion on needed core requirements for backhaul links.

RAN4# 92

- RF: Initial simulation results. co-existence study simulation results and requirements for ACLR/ACS. Continue discussion on other RF requirements

- RRM: Discussion on requirements for backhaul links

RAN4# 92 Bis

- RF: Agree requirements for ACLR/ACS. Continue discussion on other RF requirements, discussion on draft CRs

- RRM: Discussion on core requirements for backhaul links, discussion on draft CRs

RAN4# 93

- RF: Finalize RF requirements, approval of CRs

- RRM: Finalize core requirements, initial discussion on performance requirements and simulation assumptions

- Demod: Initial discussions on needed requirements, simulation assumptions (if any)

RAN4# 94

- RRM: Discussion on performance requirements, initial simulation results

- Demod: Approve set of requirements, initial simulations results (if needed)

RAN4# 94Bis

- RRM: Refined simulation results, draft CRs

- Demod: Refined simulation results, final CRs (if needed)

RAN4# 95

- RRM: final simulation results if needed, approval of all CRs and finalize the work

- Demod: final simulation results if needed, approval of all CRs and finalize the work (if needed)