3GPP TSG-RAN WG4 Meeting #93	R4-1914344

Reno, NV, USA, 18 – 22 November 2019

Agenda Item:	8.10.4

Source:	Ericsson

Title:	Work plan of UE/BS demodulation performance part for additional MTC enhancements for LTE

Document for:	Approval

# 1	Introduction

This contribution proposes the work plan for UE/BS demodulation performance part of Rel-16 additional MTC enhancement for LTE according to WID [1].

# 2	Work plan for WI demodulation performance part

The work plan for UE/BS demodulation performance part is proposed as follows:

- RAN4#93, November 2019

  - Agree work plan for demodulation requirement part

  - Discuss scope of demodulation requirements

- RAN4#94, February 2019

  - Discuss scope of demodulation requirements based on RAN1/RAN2 conclusion

  - Agree initial simulation assumptions

- RAN4#94bis, April 2019

  - Collect alignment simulation results

  - Narrow down the simulation assumptions (e.g., repetition number) based on the alignment simulation results

- RAN4#95, May 2019

  - Collect alignment simulation results

  - Agree demodulation requirements based on the simulation results with impairments

  - Prepare the draft CR for the demodulation requirements

- RAN4#96, August 2019

  - Collect simulation results with if necessary

  - Finalize CR for the demodulation requirements

# References

- RP-191356, “Revised WID: Additional MTC enhancements for LTE”, Ericsson.