3GPP TSG-RAN WG4 Meeting # 96-e	R4-2010010

# Electronic Meeting, 17 - 28 August, 2020

Source:	LG Electronics

Title:	Work plan for V2X demodulation performance

Agenda item:	7.3.7.1

Document for:	Approval

Introduction

Based on the WI schedule for Rel-16 V2X [1], V2X demodulation works start from RAN4#96-e meeting. In this document, the work plan for V2X demodulation are provided according to RAN4 chairman’s guidance.

Discussion

In general, the work schedule for performance part is six months after the core part is completed, so V2X demodulation performance work should be completed by December 2020. However, due to the e-meeting process, it is expected that there will be only two e-meetings over the next six months. To finalize performance part for V2X WI, at least three or four meetings are required. We propose following work plan based on three meetings.

| RAN4 meeting | Work plan |
| --- | --- |
| RAN4#96-e (First meeting) | - Discuss work scope and identify list of performance test cases - Discuss and decide initial simulation assumptions - Do work split for test cases to prepare draft CRs upcoming meetings |
| RAN4#97-e (Second meeting) | - Collect initial simulation results - Update simulation assumptions for final performance requirements - Submit draft CRs |
| RAN4#98 (Third meeting) | - Collect final simulation results - Finalize performance requirements based on collected simulation results - Finalize draft CRs and approve Big CR based on the draft CRs - Complete V2X demodulation performance requirements |

Based on RAN4 chairman’s guidance, the work plan can be updated according to WI status if needed.

For RAN4#96-e meeting, detail work scope and work split for V2X demodulation test cases are discussed in [2].

Conclusion

In this contribution, we provide work plan for Rel-16 NR V2X demodulation performance and our proposal is as follows:

- Proposal: Approve the proposed work plan for Rel-16 NR V2X to complete performance requirements in Rel-16 timeline.

Reference

[1] RP-191723, “Revised WID on 5G V2X with NR sidelink,” LG Electronics.

[2] R4-2010012, “Discussion on test cases for NR V2X performance,” LG Electronics.