3GPP TSG-RAN4 Meeting #97-e 	                                R4-2014435

Electronic meeting, Nov. 2-13, 2020

Title:	Work plan for performance part of CSI-RS based L3 measurements

Source:	CATT

Agenda Item:	7.14.2.1

Document for:	Approval

Introduction

In RAN4 #96e meeting [1], the core part of CSI-RS based L3 measurement WI was completed. In this contribution, we provide a work plan for the performance part of CSI-RS based L3 measurement including test cases in Rel-16.

Work plan for performance part of CSI-RS based L3 measurement

The performance part of CSI-RS based L3 measurement will be completed by March 2021. And there will be two meetings before the target date.

- RAN4 #97e

- Confirm the updated link-level simulation assumption for CSI-RS based L3 measurement.

- Discuss and evaluate the accuracy requirements for CSI-RS based L3 measurement.

- Discuss and define performance requirements for CSI-RS based L3 measurement.

- Agree the test case list and work split for CSI-RS based L3 measurement.

- Provide draft CRs for performance requirement of CSI-RS based L3 measurement.

- Provide draft CRs for test cases of CSI-RS based L3 measurement.

- RAN4 #98e

- Complete the performance requirements for CSI-RS based L3 measurement.

- Agree CRs for performance requirements and test cases of CSI-RS based L3 measurement.

- Complete the WI for CSI-RS based L3 measurement.

Test case list and work split

The tentative test case list and work split are listed as below:

1) Intra-frequency measurement

| Test No. | Test | Tentative section number | Company | Note |
| --- | --- | --- | --- | --- |
| TC1 | SA event triggered reporting tests without gap for NR neighbor cell in FR1 | A6.6.7 | CATT | Test with non-DRX |
| TC2 | SA event triggered reporting tests without gap for NR neighbor cell in FR2 | A7.6.5 | Xiaomi | Test with DRX |
| TC3 | EN-DC event triggered reporting tests without gap for NR neighbor cell in FR1 | A4.6.6 | Nokia | Test with DRX |
| TC4 | EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | A5.6.4 | Qualcomm | Test with non-DRX |

2) Inter-frequency measurement

| Test No. | Test | Tentative section number | Company | Note |
| --- | --- | --- | --- | --- |
| TC1 | SA event triggered reporting tests with gap（all NR cells in FR1） | A6.6.8 | CATT | Test with non-DRX |
| TC2 | SA event triggered reporting tests with gap for NR neighbor cell in FR2 | A7.6.6 | ZTE | Test with DRX |
| TC3 | EN-DC event triggered reporting tests with gap（all NR cells in FR1） | A4.6.7 | Xiaomi | Test with DRX |
| TC4 | EN-DC event triggered reporting tests with gap for NR neighbor cell in FR2 | A5.6.5 | OPPO | Test with non-DRX |

3) Measurement performance

| Test No. | Test | Tentative section number | Company |
| --- | --- | --- | --- |
| TC1 | SA：CSI-RSRP measurement accuracy for（all NR cells in FR1） | A6.7.9 | CATT |
| TC2 | SA：CSI-RSRQ measurement accuracy for（all NR cells in FR1） | A6.7.10 | Xiaomi |
| TC3 | SA：CSI-SINR measurement accuracy for（all NR cells in FR1） | A6.7.11 | Huawei |
| TC4 | SA：CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | A7.7.6 | Xiaomi |
| TC5 | SA：CSI-RSRQ measurement accuracy for NR neighbor cell in FR2 | A7.7.7 | ZTE |
| TC6 | SA：CSI-SINR measurement accuracy for NR neighbor cell in FR2 | A7.7.8 | MediaTek |
| TC7 | EN-DC：CSI-RSRP measurement accuracy for（all NR cells in FR1） | A4.7.7 | Nokia |
| TC8 | EN-DC：CSI-RSRQ measurement accuracy for（all NR cells in FR1） | A4.7.8 | OPPO |
| TC9 | EN-DC：CSI-SINR measurement accuracy for（all NR cells in FR1） | A4.7.9 | vivo |
| TC10 | EN-DC：CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | A5.7.6 | Qualcomm |
| TC11 | EN-DC：CSI-RSRQ measurement accuracy for NR neighbor cell in FR2 | A5.7.7 | OPPO |
| TC12 | EN-DC：CSI-SINR measurement accuracy for NR neighbor cell in FR2 | A5.7.8 | Huawei |
| Note: for each row in this table, two test cases, one for intra-frequency and one for inter-frequency, will be defined. |  |  |  |

Conclusions

In this contribution, we provided the work plan and test case list for CSI-RS based L3 measurement. Our proposal is as follows:

Proposal 1: Approve the proposed work plan for performance part of CSI-RS based L3 measurement and test case list to complete performance requirements in Rel-16 timeline (March 2021).

References

- RAN4_96e_RRM_chairman_report_12_EOM