3GPP TSG-RAN WG4 Meeting #97-e                       	 R4-2014628

Electronic Meeting, 2 Nov. – 13 Nov., 2020

Agenda Item:	12.5.1

Source:	MediaTek Inc., Intel Corporation

Title:	Work plan of R17 NR and MR-DC measurement gap enhancements WI

Document for:	Approval

# Introduction

A new Work Item of ‘RRM measurement gap enhancement in R17’ [1] has been approved in RANP #89 meeting. The objectives of this WI are duplicated as below,

The following objective are considered in this WI: - Pre-configured MG pattern(s) (fast MG configuration) [RAN4, RAN2] - RRM requirements for pre-configured MG pattern(s) [RAN4] - Study requirements of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration - Specification of rules and UE behaviour for activation/deactivation of a MG following a DCI or timer based BWP switch - Define measurement period requirements with pre-configured MG pattern(s) in the presence of one or more BWP switch per measurement period - Specification of applicability of pre-configured MG pattern(s) [RAN4] - Procedures and signaling for pre-configured MG pattern(s) [RAN2] - Specification of protocol impacts of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration based on RAN4 input - Multiple concurrent and independent MG patterns [RAN4, RAN2] - RRM requirements for concurrent and independent MG patterns [RAN4] - Define requirements for UE maximum number of concurrent and independent MG patterns active at any time - Specification of requirements for multiple concurrent and independent MG patterns (MGL, MGRP) - Specification of requirements and UE behavior for proximity of MG instances in time, priority, and partial or full overlap of MG instances - Define the corresponding measurement requirements - Specification of applicability of multiple concurrent and independent gap patterns [RAN4] - Procedures and signaling for simultaneous RRC (re-)configuration of one or more gap patterns [RAN2] - Specification of protocol impacts for multiple concurrent and independent MG patterns based on RAN4 input - Network Controlled Small Gap (NCSG) specification [RAN4, RAN2] - RRM requirements for NCSG [RAN4] - Requirements for Visible Interruption Length (VIL) for different numerologies in FR1 and FR2 - Specification of NCSG patterns, Measurement Length (ML), and Visible Interruption Repetition Period (VIRP) - Requirements for DL reception and UL transmission during ML, before start VIL and after end VIL - Measurement requirements with NCSG - Specification of applicability of NCSG patterns [RAN4] - Procedures and signaling for NCSG patterns [RAN2] Notes: - The joint requirements for objectives (1), (2) and (3) can be discussed in the WI stage after stabilizing individual requirements. - The work on all objectives should consider UEs in RRC CONNECTED mode only. - The work includes EN-DC, NE-DC, NR-NR DC and standalone operations and includes both per-FR MG capable UE and per-UE MG capable UE.

In this contribution, we provide a work plan for new WI on RRM measurement gap enhancement in R17.

# Work plan for R17 NR and MR-DC measurement gap enhancements

In this meeting we will only focus on the work plan discussion as per chairman’s guidance. Thus RAN4 has 4 meetings for core part before RANP #93(September, 2021) and after that RAN4 has 3 meetings for performance part before RANP #95 (March 2022).

- 3GPP RAN4 #97e meeting (November, 2020, Core part)

  - Discussions on :

    - the work plan

  - Agreements on:

    - Consensus on the work plan

- 3GPP RAN4 #98e meeting (January, 2021, 1TU, Core part)

  - Discussions on :

    - Initial discussion on RRM requirements of each objective

  - Agreements on:

    - Technical aspects of RRM requirements of each objective

- 3GPP RAN4 #98b-e meeting (April, 2021, 1TU, Core part)

  - Discussions on:

    - Further discussion on RRM requirements of each objective

  - Agreements on:

    - Remaining technical aspects of RRM requirements of each objective

- 3GPP RAN4 #99e meeting (May, 2021, 1TU, Core part)

  - Discussions on:

    - Further discussion on RRM requirements of each objective

  - Agreements on

    - Initial draft CR(s) on TS38.133 and TS36.133

    - LS to RAN2 on required signalling

- 3GPP RAN4 #100e meeting (August, 2021, 1TU, Core part)

  - Discussion on:

    - Further discussion on RRM requirements of each objective

  - Agreements on

    - Finalization on RRM requirement of each objective

    - CR(s) on TS38.133, TS36.133

- 3GPP RAN4 #100bis meeting (October, 2021, 1TU, Performance part)

  - Discussions on:

    - Initial discussion on test cases design for agreed RRM core requirements.

  - Agreements on

    - Work split on CR responsible companies

- 3GPP RAN4 #101 meeting (November, 2021, 1TU, Performance part)

  - Discussions on:

    - Further discussion on test cases design for agreed RRM core requirements.

  - Agreements on:

    - Initial draft CR(s) on test cases in TS38.133

- 3GPP RAN4 #101b meeting (February, 2022, 1TU, Performance part)

  - Discussion on:

    - Further discussion on test cases

  - Agreements on:

    - Finalization on test cases design

    - Agree CR(s) on test cases in TS38.133

Proposal 1: RAN4 to agree on the RRM workplan for “R17 NR and MR-DC measurement gap enhancements WI” as presented in this contribution.

# Summary

In this contribution, we provided work plan for WI NR RRM measurement gap enhancement for approval.

Proposal 1: RAN4 to agree on the RRM workplan for “R17 NR and MR-DC measurement gap enhancements WI” as presented in this contribution.

# References

[1] RP-202119, “New WI Proposal on NR MG enhancements”, Intel Corporation, MediaTek Inc., RANP #89 meeting