3GPP TSG-RAN WG4 Meeting #97-e	R4-2016567

Online, 02 – 13 November, 2020

Agenda item:	7.1.7.2

Source: 	Qualcomm Incorporated

Title: 	NR-U RRM Performance Work Plan and Test Cases Work Split

Document for:	Discussion

# Introduction

During the previous RAN4 meetings, the RRM core requirements for NR-U were discussed and agreements were reached. In RAN4#96-e meeting, RRM core requirements for NR-U were marked as complete with a few minor left-over items to be completed in RAN4#97-e meeting.

Going forward, we discuss the work plan and work split for RRM performance requirements in this paper.

# Work Plan

Based on the revised WID [1], the core part of NR-based Access to Unlicensed Spectrum is expected to be completed by December 2020 and performance part by March 2021. Companies are encouraged to submit Draft CRs/CRs for any sections related to NR-U RRM performance in TS 38.133 in the upcoming RAN4 97e and RAN4 98e meetings. The time plan can be revisited as needed.

Companies responsible for the test cases identified below in Table 1 (for TS 38.133) are encouraged to submit technical papers and Draft CRs/CRs in the following RAN 4 meetings.

With the target completion date of March 2021, we have proposed the following work plan:

- RAN4 #97e (Oct-Nov 2020)

  - Way forward on general framework and test cases split

- RAN4 #98e (Jan-Feb 2021)

  - CR endorsement and agreement

- RAN4 #98-bis-e (April 2021)

  - Remaining CR agreement

  - Performance part completion

# LBT scheme-based test-cases

In some of the RRM test cases for NR-U, a listen before talk (LBT) model needs to be specified. The intention of this model is to emulate using test equipment the behavior of a gNb or UE which performs channel measurement to check if the channel is clear to perform DL transmission from the gNb and UL transmission from a UE.

While LTE-LAA adopted a single LBE(dynamic channel access) based LBT scheme, NR-U has adopted an additional FBE(semi-static channel access) based LBT scheme to support IIot use cases in unlicensed spectrum for better QoS. FBE is intended for environment where the absence of other technologies (e.g WiFi) is guaranteed and a Cat 2 channel access scheme is used for contending for channel at a fixed time grid.

Although most of the core requirements for NR-U RRM are defined with no differentiation between FBE and LBE modes, separate test cases for FBE and LBE are needed to test some of the NR-U core and performance requirements.

Various types of requirements are defined in TS 38.133, such as time and delay, measurement of power levels and relative power, implementation, timing etc. Some of them can be tested with an LBT scheme-agnostic test-case, while the others need separate test cases for FBE and LBE based channel access schemes.

In the section below, we list down the test cases for each NR-U requirement and specify whether a single or separate test case is needed for each of them.

# Work split

Table I: NR-U RRM Test Cases work split for TS 38.133

| Section[1] | Test Case[2] | Channel Access |  |  | Company |
| --- | --- | --- | --- | --- | --- |
|  |  | LBE | FBE | Common |  |
| Cell Reselection | Cell reselection to NR-U Pcell intra-frequency case |  |  |  |  |
|  | Cell reselection to NR-U Pcell inter-frequency case |  |  |  |  |
|  | Cell reselection from NR-U Pcell inter-frequency case |  |  |  |  |
| Handover | Intra-frequency handover from NR-U to NR-U; known target cell |  |  |  |  |
|  | Intra-frequency handover from NR-U to NR-U; unknown target cell |  |  |  |  |
|  | Inter-frequency handover from NR-U to NR-U; known target cell |  |  |  |  |
|  | Inter-frequency handover from NR-U to NR-U; unknown target cell |  |  |  |  |
|  | Inter-frequency handover from NR to NR-U; known target cell |  |  |  |  |
|  | Inter-frequency handover from NR to NR-U; unknown target cell |  |  |  |  |
| RRC Re-establishment | Intra-frequency RRC Re-establishment in NR-U |  |  |  |  |
|  | Inter-frequency RRC Re-establishment in NR-U |  |  |  |  |
|  | Intra-frequency RRC Re-establishment in NR-U without serving cell timing |  |  |  |  |
| RRC Connection Release | Redirection from NR in FR1 to NR-U |  |  |  |  |
| Timing | Transmit timing test for NR-U |  |  |  |  |
| Radio Link Monitoring | Radio Link Monitoring Out-of-sync Test for NR-U PSCell configured with SSB-based RLM RS in non-DRX mode |  |  |  |  |
|  | Radio Link Monitoring In-sync Test for NR-U PSCell configured with SSB-based RLM RS in non-DRX mode |  |  |  |  |
|  | Radio Link Monitoring Out-of-sync Test for NR-U PSCell configured with SSB-based RLM RS in DRX mode |  |  |  |  |
|  | Radio Link Monitoring In-sync Test for NR-U PSCell configured with SSB-based RLM RS in DRX mode |  |  |  |  |
|  | Radio Link Monitoring Out-of-sync Test for NR-U PCell configured with SSB-based RLM RS in non-DRX mode |  |  |  |  |
|  | Radio Link Monitoring In-sync Test for NR-U PCell configured with SSB-based RLM RS in non-DRX mode |  |  |  |  |
|  | Radio Link Monitoring Out-of-sync Test for NR-U PCell configured with SSB-based RLM RS in DRX mode |  |  |  |  |
|  | Radio Link Monitoring In-sync Test for NR-U PCell configured with SSB-based RLM RS in DRX mode |  |  |  |  |
| Scell Activation/ Deactivation Delay | SCell Activation and deactivation of known SCell in NR-U for 160ms SCell measurement cycle |  |  |  |  |
|  | SCell Activation and deactivation of known SCell in NR-U for 320 ms SCell measurement cycle |  |  |  |  |
|  | SCell Activation and deactivation of unknown SCell in NR-U |  |  |  |  |
| Link Recovery Procedures | EN-DC Beam Failure Detection and Link Recovery Test for NR-U PSCell configured with SSB-based BFD and LR in non-DRX mode |  |  |  |  |
|  | EN-DC Beam Failure Detection and Link Recovery Test for NR-U PSCell configured with SSB-based BFD and LR in DRX mode |  |  |  |  |
|  | Beam Failure Detection and Link Recovery Test for NR-U PCell configured with SSB-based BFD and LR in non-DRX mode |  |  |  |  |
|  | Beam Failure Detection and Link Recovery Test for NR-U PCell configured with SSB-based BFD and LR in DRX mode |  |  |  |  |
| Active BWP Switching Delay | E-UTRAN – NR-U PSCell UL active BWP switch based on persistent UL LBT failure |  |  |  |  |
|  | NR-U – NR-U PCell UL active BWP switch based on persistent UL LBT failure |  |  |  |  |
| PScell Addition/Release Delay | Addition and Release Delay of known NR-U PSCell |  |  |  |  |
| Intra-Frequency Measurement | EN-DC event triggered reporting tests without gap under non-DRX |  |  |  |  |
|  | EN-DC event triggered reporting tests without gap under DRX |  |  |  |  |
|  | EN-DC event triggered reporting tests with per-UE gaps under non-DRX |  |  |  |  |
|  | EN-DC event triggered reporting tests with per-UE gaps under DRX |  |  |  |  |
|  | EN-DC event triggered reporting tests without gap under non-DRX with SSB index reading |  |  |  |  |
|  | EN-DC event triggered reporting tests with per-UE gaps with SSB index reading |  |  |  |  |
|  | SA event triggered reporting tests without gap under non-DRX |  |  |  |  |
|  | SA event triggered reporting tests without gap under DRX |  |  |  |  |
|  | SA event triggered reporting tests with per-UE gaps under non-DRX |  |  |  |  |
|  | SA event triggered reporting tests with per-UE gaps under DRX |  |  |  |  |
|  | SA event triggered reporting tests without gap under non-DRX with SSB index reading |  |  |  |  |
|  | SA event triggered reporting tests with per-UE gaps under non-DRX with SSB index reading |  |  |  |  |
| Inter-Frequency Measurement | EN-DC event triggered reporting tests for FR1 cell without SSB time index detection when DRX is not used |  |  |  |  |
|  | EN-DC event triggered reporting tests for FR1 cell without SSB time index detection when DRX is used |  |  |  |  |
|  | EN-DC event triggered reporting tests for FR1 cell with SSB time index detection when DRX is not used |  |  |  |  |
|  | EN-DC event triggered reporting tests for FR1 cell with SSB time index detection when DRX is used |  |  |  |  |
|  | SA event triggered reporting tests for FR1 without SSB time index detection when DRX is not used |  |  |  |  |
|  | SA event triggered reporting tests for FR1 without SSB time index detection when DRX is used |  |  |  |  |
|  | SA event triggered reporting tests for FR1 with SSB time index detection when DRX is not used |  |  |  |  |
|  | SA event triggered reporting tests for FR1 with SSB time index detection when DRX is used |  |  |  |  |
| L1-RSRP Measurement | [EN-DC] SSB based L1-RSRP measurement when DRX is not used |  |  |  |  |
|  | [EN-DC] SSB based L1-RSRP measurement when DRX is used |  |  |  |  |
|  | [SA] SSB based L1-RSRP measurement when DRX is not used |  |  |  |  |
|  | [SA] SSB based L1-RSRP measurement when DRX is used |  |  |  |  |
| Note 1: Other requirements are not precluded. Note 2: The table could be modified according to RAN 4 discussion and agreements from other working groups. |  |  |  |  |  |

# Conclusion

# This contribution gives the work plan, LBT scheme-based test cases and work split for the test cases for NR-U performance requirements. Interested companies are invited to make contributions based on this timescale, to complete the WI performance part in time.

# References

[1] RP-202099