3GPP TSG-RAN WG4 Meeting #97-e	R4-2017332

Online, 02 – 13 November, 2020

Agenda item:	7.1.7.2

Source: 	Qualcomm Incorporated

Title: 	NR-U RRM Performance Work Plan

Document for:	Approval

# Introduction

During the previous RAN4 meetings, the RRM core requirements for NR-U were discussed and agreements were reached. In RAN4#96-e meeting, RRM core requirements for NR-U were marked as complete with a few minor left-over items to be completed in RAN4#97-e meeting.

Going forward, we discuss the work plan for RRM performance requirements in this paper.

# Work Plan

Based on the revised WID [1], the core part of NR-based Access to Unlicensed Spectrum is expected to be completed by December 2020 and performance part by March 2021. Companies are encouraged to submit Draft CRs/CRs for any sections related to NR-U RRM performance in TS 38.133 in the upcoming RAN4 97e and RAN4 98e meetings. The time plan can be revisited as needed.

Companies responsible for the test cases identified in [2] are encouraged to submit technical papers and Draft CRs/CRs in the following RAN 4 meetings.

With the target completion date of March 2021, we have proposed the following work plan:

- RAN4 #97e (Oct-Nov 2020)

  - Way forward on general framework and test cases split

- RAN4 #98e (Jan-Feb 2021)

  - CR endorsement and agreement

  - Performance part completion

# Conclusion

# This contribution gives the work plan for NR-U performance requirements. Interested companies are invited to make contributions based on this timescale, to complete the WI performance part in time.

# References

[1] RP-202099

[2] R4-2017089