## Slide 1: WF on IAB conformance work plan and specifications
Qualcomm Incorporated
R4-2017487
3GPP TSG-RAN WG4 Meeting # 97e
Electronic Meeting, 2nd – 13th November, 2020

## Slide 2: Work Plan
RAN4#97-e:
  High level agreements: specification handling, work plan
  High level discussion on testing framework, setup, etc
  Kick-off the discussion on the specification skeleton
RAN4#98-e:
  High level agreements on testing: agree testing framework, test setup, test models, test plan(which tests to be defined), specification skeleton
  Agree work split on TPs for conformance specifications
RAN4#98-e Bis:
  Discuss draft TPs for specifications
RAN4#99-e:
  Approval of TPs

## Slide 3: Way Forward on IAB Conformance Specification Handling
IAB conformance specifications will be captured in separate specifications
  Specification will have 2 parts, one for conducted testing and one for radiated testing i.e. -1/-2
IAB WID to be updated in RAN#90 to include the new specifications

## Slide 4: Tentative Specification Skeleton for Conducted part
Part 1: Conducted conformance testing
  1 Scope
  2 References
  3 Definitions, symbols and abbreviations
  4 General conducted test conditions and declarations
  4.1 Measurement uncertainties and test requirements
  4.2 Conducted requirement reference points
  4.3 IAB classes
  4.4 Regional requirements
  4.5 IAB configurations
  4.6 Manufacturer declarations
  4.7 Test configurations
  4.8 Applicability of requirements
  4.9 RF channels and test models
  4.10 Requirements for contiguous and non-contiguous spectrum
  4.11 Requirements for IAB capable of multi-band operation
  4.12 Format and interpretation of tests
  4.13 Referencing and relation with other specifications
  5 Operating bands and channel arrangement
  6 Conducted transmitter characteristics (IAB-DU and IAB-MT)
  7 Conducted receiver characteristics (IAB-DU and IAB-MT)
  8 IAB-DU and IAB-MT conducted demodulation performance characteristicsIAB-MT
  [9 Conducted RRM]

## Slide 5: Tentative Specification Skeleton for Radiated part
Part 2: Radiated conformance testing
  1 Scope
  2 References
  3 Definitions, symbols and abbreviations
  4 General conducted test conditions and declarations
  4.1 Measurement uncertainties and test requirements
  4.2 Radiated requirement reference points
  4.3 IAB classes
  4.4 Regional requirements
  4.5 IAB configurations
  4.6 Manufacturer declarations
  4.7 Test configurations
  4.8 Applicability of requirements
  4.9 RF channels and test models
  4.10 Requirements for contiguous and non-contiguous spectrum
  4.11 Requirements for IAB capable of multi-band operation
  4.12 Format and interpretation of tests
  4.13 Referencing and relation with other specifications
  5 Operating bands and channel arrangement
  6 Radiated transmitter characteristics (IAB-DU and IAB-MT)
  7 Radiated receiver characteristics (IAB-DU and IAB-MT)
  8 IAB-DU and IAB-MT radiated demodulation performance characteristics
  [9 IAB-MT Radiated RRM]