## Slide 1: Work Plan for power saving demodulation
CATT
3GPP TSG-RAN4 Meeting #97-e
Electronic Meeting, 2-13 Nov., 2020
Agenda item:
R4-2014454
Document for: Approval

## Slide 2: Work Plan
RAN4 #97-e (Nov 2020)
  Decide between test solution option 1&2
  Down selecting simulation parameters based on R4-2012645 and the decision on test solution.
RAN4 #98-e (Feb 2021)
  Collection of ideal and impairment results
  CRs agreed.

## Slide 3: Work split
No. | Title | Type | Owner
1 | Performance requirement for UE power saving for FDD in FR1 | CR | MTK
2 | Performance requirement for UE power saving for TDD in FR1 | CR | CMCC
3 | PDCCH performance requirement for UE power saving in FR2 | CR | CATT
4 | Fixed reference channel for Power saving performance | CR | vivo