3GPP TSG-RAN WG4 Meeting #98-bis-e	R4-2106469

Online, Apr 12-20, 2021

Source: 	Qualcomm Incorporated

Title: 	Updated Work Plan for NR-U Demodulation Performance Requirements

Agenda item:	5.1.4.1

Document for:	Discussion

# Introduction

The last RAN Plenary meeting agreed [2] to postpone by 6 months the completion date planned for NR-U [1] Performance part.

This contribution will update the previously agreed Work Plan [3] to reflect the new timeline.

# Updated Work Plan

- RAN4 #96-e (Aug 2020)

  - Way forward on general framework;

- RAN4 #97-e (Oct 2020)

  - Discussions on general framework;

- RAN4 #98-e (Feb 2021)

  - Discussion on general framework;

  - Baseline link simulation assumptions agreed for PDSCH;

- RAN4 #98-bis-e (Apr 2021)

  - Remaining details on DL model and test setup agreed for PDSCH and CQI;

  - Collection of ideal and impairment simulation results for PDSCH;

  - Baseline link simulation assumptions agreed for CQI reporting;

- RAN4 #99-e (May 2021)

  - Collection of ideal and impairment simulation results for PDSCH and CQI reporting;

  - CRs agreed;

# Conclusions

Proposal 1: Approve Work Item detailed in this contribution;

# References

[1] RP-191575, “Revised WID on NR-based Access to Unlicensed Spectrum”, 3GPP TSG RAN Meeting #84, Newport Beach, USA, June 3-6, 2019.

[2] RP-210456, “SR for WI on NR-based access to unlicensed spectrum”, 3GPP TSG RAN meeting #91e, Electronic Meeting, March 16 - 26, 2021

[3] R4-2012609, “Work Plan for NR-U Demodulation Performance Requirements”, 3GPP TSG-RAN4 Meeting #96-e	, Electronic Meeting, August 17 - 28, 2020