3GPP TSG-RAN WG4 Meeting # 99-e	R4-2109704

# Electronic Meeting, May. 19-27, 2021

Source:	LG Electronics

Title:	Work Plan of RRM requirements for Rel-17 SL enhancement

Agenda item:	9.14.1

Document for:	Approval

Introduction

In RAN Plenary #90e meeting, revised WI on NR sidelink enhancement was agreed [1]. In this contribution, we provide a work plan for the new WI on RRM requirements.

Discussion

According to WID[1], RAN4 need to specify RRM requirement for new features which are introduced in Rel-17 comparing to Rel-16.  The corresponding objective is highlighted with yellow colour in the captured objectives below.

The objective of this work item is to specify radio solutions that can enhance NR sidelink for the V2X, public safety and commercial use cases. 1. Sidelink evaluation methodology update: Define evaluation assumption and performance metric for power saving by reusing TR 36.843 and/or TR 38.840 (to be completed by RAN#89) [RAN1] - Note: TR 37.885 is reused for the other evaluation assumption and performance metric. Vehicle dropping model B and antenna option 2 shall be a more realistic baseline for highway and urban grid scenarios. 2. Resource allocation enhancement: - Specify resource allocation to reduce power consumption of the UEs [RAN1, RAN2] - Baseline is to introduce the principle of Rel-14 LTE sidelink random resource selection and partial sensing to Rel-16 NR sidelink resource allocation mode 2. - Note: Taking Rel-14 as the baseline does not preclude introducing a new solution to reduce power consumption for the cases where the baseline cannot work properly. - This work should consider the impact of sidelink DRX, if any. - Study the feasibility and benefit of solution(s) on the enhancement(s) in mode 2 for enhanced reliability and reduced latency in consideration of both PRR and PIR defined in TR37.885 (by RAN#91), and specify the identified solution(s) if deemed feasible and beneficial [RAN1, RAN2] - Inter-UE coordination with the following. - A set of resources is determined at UE-A. This set is sent to UE-B in mode 2, and UE-B takes this into account in the resource selection for its own transmission. - Note: The solution should be able to operate in-coverage, partial coverage, and out-of-coverage and to address consecutive packet loss in all coverage scenarios. - Note: RAN2 work will start after RAN#89. 3. Sidelink DRX for broadcast, groupcast, and unicast [RAN2] - Define on- and off-durations in sidelink and specify the corresponding UE procedure - Specify mechanism aiming to align sidelink DRX wake-up time among the UEs communicating with each other - Specify mechanism aiming to align sidelink DRX wake-up time with Uu DRX wake-up time in an in-coverage UE 4. Support of new sidelink frequency bands for single-carrier operations [RAN4] - Support of new sidelink frequency bands should ensure coexistence between sidelink and Uu interface in the same and adjacent channels in licensed spectrum. - The exact frequency bands are to be determined based on company input during the WI, considering both licensed and ITS-dedicated spectrum in both FR1 and FR2. 5. Define mechanism to ensure sidelink operation can be confined to a predetermined geographic area(s) for a given frequency range within non-ITS bands [RAN2]. - This applies areas where there is no network coverage. 6. UE Tx and Rx RF requirement for the new features introduced in this WI [RAN4] 7. UE RRM core requirement for the new features introduced in this WI [RAN4] Enhancements introduced in Rel-17 should be based on the functionalities specified in Rel-16, and Rel-17 sidelink should be able to coexist with Rel-16 sidelink in the same resource pool. This does not preclude the possibility of operating Rel-17 sidelink in a dedicated resource pool. The solutions should cover both the operating scenario where the carrier(s) is/are dedicated to ITS and the operating scenario where the carrier(s) is/are licensed spectrum and also used for NR Uu/LTE Uu operation. The solutions should support the network control of NR sidelink as in Rel-16, i.e., NR Uu controls NR sidelink using Layer 1 and Layer 2 signalling and LTE Uu controls NR sidelink using Layer 2 signalling. In ITS carriers, it is assumed that any co-channel coexistence requirements and mechanisms of NR sidelink with non-3GPP technologies will not be defined by 3GPP

Based on the objective, we propose work plan as follow, considering 5 meetings for core part before RANP #95(March, 2022) and 3 meetings for performance part before RANP #97 (September 2022) based on 2021/2022 RAN/WGs schedule which was agreed in RAN#91e.

- 3GPP RAN4 #99e meeting (May, 2021, 0.25TU, Core part)

- Discussions on :

  - Work plan

  - Impact on the existing RRM requirements due to new features introduced in Rel-17

- Agreement on :

  - Consensus on the work plan

  - Identification of impact on the existing RRM requirements due to new features introduced in Rel-17

- 3GPP RAN4 #100e meeting (August, 2021, 1TU, Core part)

- Discussions on :

  - RRM requirements related to new features introduced in Rel-17

- Agreement on :

  - Technical aspects of RRM requirements related to new features introduced in Rel-17

- 3GPP RAN4 #101e meeting (November, 2021, 1TU, Core part)

- Discussions on :

  - RRM requirements related to new features introduced in Rel-17

- Agreement on :

  - Remaining technical aspects of RRM requirements related to new features introduced in Rel-17

  - Work split on draft CR responsible companies

- 3GPP RAN4 #101bis-e meeting (January, 2022, 1TU, Core part)

- Discussions on :

  - Remaining issues on RRM requirements related to new features introduced in Rel-17

  - Draft CRs for corresponding RRM requirements

- Agreement on :

  - Conclusion on the remaining RRM requirements

  - Draft CRs and Draft big CR

- 3GPP RAN4 #102(e) meeting (February, 2022, 1TU/0.25TU, Core part/Performance part)

- Discussions on :

  - Remaining issues on RRM requirements related to new features introduced in Rel-17

  - Draft CRs

  - List of Test Cases

- Agreement on :

  - Finalization on RRM core requirements

  - Big CR

  - List of Test Cases

- 3GPP RAN4 #102bis meeting (April, 2022, 1TU, Performance part)

- Discussions on :

  - Test cases on RRM requirements related to new features introduced in Rel-17

- Agreement on :

  - Test cases on RRM requirements related to new features introduced in Rel-17

  - Work split on draft CR for test cases responsible companies

- 3GPP RAN4 #103 meeting (May, 2022, 1TU, Performance part)

- Discussions on :

  - Remaining issues on test cases on RRM requirements related to new features introduced in Rel-17

  - Draft CRs for test cases

- Agreement on :

  - Conclusion on the remaining test cases

  - Draft CRs and Draft big CR

- 3GPP RAN4 #104 meeting (August, 2022, 1TU, Performance part)

- Discussions on :

  - Remaining issues on test cases on RRM requirements related to new features introduced in Rel-17

  - Draft CRs

- Agreement on :

  - Finalization on RRM performance requirements

  - Big CR

Proposal 1: RAN4 to agree on the RRM work plan for Rel-17 SL enhancement as presented above.

Conclusion

In this contribution, we provided RRM work plan for Rel-17 SL enhancement for approval.

Proposal 1: RAN4 to agree on the RRM work plan for Rel-17 SL enhancement as presented above.

- Reference

[1] RP-202846, “	WID revision: NR sidelink enhancement”, LG Electronics