## Slide 1: RAN4#99-e Main session GTW schedule
Week 1 (3am-6am UTC) |  | 
May 20th / Thursday (Rel-17 WI/SIs to be closed by June 21 or September 21) | [111] NR_6GHz_unlic_EU: Sub-topic #1-1, #1-2, #2-1 | 60min
 | [112] NR_47GHz_Band: Sub-topic #1-1, #1-2, #1-3 | 30min
 | [150] FS_NR_eff_BW_util: Sub-topic #2-1+issue 2-6, #3-1, #3-2, #3-3. How to close SI. | 50min
 | [152] FS_NR_600MHz_ext: Sub-topic #3-1, #3-2, #3-3 | 40min
May 21st / Friday (Rel-16 TxD, Rel-17 HPUE WIs which will be closed by June 21 or September 21) | [109] NR_TxD | 60min
 | [124] HPUE_PC1_5_n77_n78_n79: Sub-topic #2-2 signaling, #3-1 FWA MPE | 30min
 | [125] HPUE_PC2_n34_n39: Sub-topic #1-1, #2-1 | 30min
 | [126] NR_SAR_PC2_InterB_SUL_2BUL: Sub-topic #2-1 | 30min
 | [153] FS_NR_PC2_UE_FDD: Sub-topic #1-1 SAR, #1-2 interference | 30min
Week 2 (12am-3pm UTC) |  | 
May 24th / Monday (Rel-17 RAN4-Led WIs) | Return to [111], [112] [150], [152] | 60min
 | [135] NR_RF_FR1_enh_Part1: Sub-topic #3-1, #3-2, #4-1, #4-3 | 40min
 | [136] NR_RF_FR1_enh_Part2: Sub-topic #1-2 | 20min
 | [137] NR_RF_FR2_enh_Part1: Sub-topic #1-3, #1-4, #2-1, #2-2, #2-3 | 60min
May 25th / Tuesday (Rel-17 RAN4-Led WIs) | Return to [109], [124], [125], [126], [153] | 60min
 | [138] NR_RF_FR2_enh_Part2: Topic #2, Topic #3 | 60min
 | [139] NR_RF_FR2_enh_Part3: Topic #1 new CA BW class | 40min
 | [122] NR_BCS4: Issue 1.2-1 Signaling | 20min
May 26th / Wednesday (Rel-17 WIs led by other WGs) | [142] NRSL_enh_Part1: Sub-topic #1-1 system parameter | 30min
 | [143] NRSL_enh_Part2: Topic #1 scenario | 30min
 | [145] NR_ext_to_71GHz_Part1: Topic #3 system parameters, Sub-topic #4.2.1 Frequency range | 30min
 | [146] NR_ext_to_71GHz_Part2: Sub-topic #1.2.1 TX output power, #2.2.1 Rx requirement | 30min
 | Reserve for controversial topics | 60min
May 27th / Thursday (Final call) | Return to WIs to be closed by June or Sept. if needed, incl [111], [112], [120], [121], [124], [125], [126], [130],[132], [140], [150], [152], [153], [158] | 120min
 | Return to other WIs, incl. [135], [136], [137], [138], [139], [122], [142], [143], [145], [146] and others, if needed | 60min
* The schedule may be updated based on discussion.