3GPP TSG-RAN5 Meeting #89-e	R5-205910

Electronic Meeting, 9th – 20th November 2020

3GPP TSG RAN meeting #90e										RP-20xxxx

Electronic Meeting, December 7-11, 2020

Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 8% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is provided as [1].

SIG

Test case 7.1.1.3.10 for handling Correct Handling of UL HARQ process / Multiple CORESETPoolIndex is completed [4, 5]. Necessary PICS are specified in 38.508-2 [3].

It’s discussed to test RANK 4 PMI reporting implicitly instead of a separate test case. Detailed way forward needs further discussion.

RF

For Full power transmission, it was discussed and agreed to test both Rank 2 and Rank 1 with full power transmission for capable UEs. Test cases are introduced in [7-11]. TP analysis are in [15, 16]. To enable scheduling of full power transmission, the default message of DCI_0_1 is added in 38.508-1 [2].

For Low PAPR DMRS sequence, the test point of additional MPR requirements are analysed [17] and implemented in MPR/SEM/ACLR test cases [12-14].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-205909	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-205932	Addition of IE configuration for ULFPTx to clause 5	Huawei, HiSilicon	38.508-1

38.508-2 documents

[3]	R5-206414	Adding UE capabilities for eMIMO	Lenovo, Motorola Mobility	38.508-2

38.523-1 documents

[4]	R5-206415	Addition of eMIMO MAC Test Case	Lenovo, Motorola Mobility	38.523-1

38.523-2 documents

[5]	R5-206416	Addition of applicability for eMIMO Test Cases	Lenovo, Motorola Mobility	38.523-2

38.521-1 documents

[6]	R5-205557	Updating abbreviation list	Ericsson	38.521-1

[7]	R5-205796	Update of MOP for UL MIMO with ULFPTx in 6.2D.1	Huawei, HiSilicon	38.521-1

[8]	R5-206768	Addition of new test case 6.5D.3_1.1 general spurious emissions for Rel-16 UL MIMO	Huawei, HiSilicon	38.521-1

[9]	R5-205799	Addition of new test case 6.5D.3_1.2 UE co-existence spurious emissions for Rel-16 UL MIMO	Huawei, HiSilicon	38.521-1

[10]	R5-205800	Addition of new test case 6.5D.3_1.3 additional spurious emissions for Rel-16 UL MIMO	Huawei, HiSilicon	38.521-1

[11]	R5-206894	Addition of test case 6.5D.1_1, Occupied bandwidth for UL MIMO (Rel-16 onward)	Ericsson	38.521-1

[12]	R5-205791	Update of MPR for PC3 half Pi BPSK DMRS in 6.2.2	Huawei, HiSilicon	38.521-1

[13]	R5-206766	Update of SEM for PC3 half Pi BPSK DMRS in 6.5.2.2	Huawei, HiSilicon	38.521-1

[14]	R5-206767	Update of NR ACLR for PC3 half Pi BPSK DMRS in 6.5.2.4.1	Huawei, HiSilicon	38.521-1

38.905 documents

[15]	R5-206858	Update of test point analysis for MOP in FR1	Huawei, HiSilicon	38.905

[16]	R5-206769	Update of test point analysis for Tx spurious emissions in NR FR1	Huawei, HiSilicon	38.905

[17]	R5-206857	Update of test point analysis for MPR, SEM and ACLR in NR FR1	Huawei, HiSilicon	38.905

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template