3GPP TSG RAN WG5 Meeting #92-e	R5-214206

Electronic Meeting, August 16 – 27, 2021

3GPP TSG RAN meeting #93-e									RP-21xxxx

Electronic Meeting, Sep 13 - 17, 2021

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - SON (Self-Organising Networks) and MDT (Minimization of Drive Tests) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_SON_MDT-UEConTest |  |  |  |  |
| Unique ID | 890043 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210377 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 85 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wenjia DONG, Leif Mattisson |
|  | Company | CMCC, Ericsson |
|  | Email | dongwenjia@chinamobile.com, leif.mattisson@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#92-e (the details can be found in R5-214207):

- 85% overall completeness achieved

- For Common Test Environment, 2 Tdocs were agreed.

- For SIG, 37 Tdocs were agreed.

- For applicability, 4 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-214207 WP - NR_SON_MDT-UEConTest after RAN5#92-e, CMCC, Ericsson

TS 38.508-1 CRs

[1]	R5-214728 Corrections to UEInformationRequest and UEInformationResponse, MCC TF160

[2]	R5-216284 Update default message contents  of LoggedMeasurementConfiguration, ZTE Corporation

TS 38.523-1 CRs

[1]	R5-216285 Addition of new test case 8.1.6.2.1 for Immediate MDT in Inter-RAT MDT, CMCC

[2]	R5-216286 Addition of new test case 8.1.6.2.2 for Logged MDT in Inter-RAT MDT, CMCC

[3]	R5-216287 Addition of new test case 8.1.6.2.3 for Radio Link Failure in Inter-RAT MDT, CMCC

[4]	R5-216288 Addition of new test case 8.1.6.2.4 for Connection Establishment Failure in Inter-RAT MDT, CMCC

[5]	R5-214512 Editorial changes of the title for subclause 8.1.6.3.2 and 8.1.6.3.3 in Inter-System MDT, CMCC

[6]	R5-216289 Update of MDT TC 8.1.6.1.3.1, MediaTek Inc.

[7]	R5-214550 Update of MDT TC 8.1.6.1.3.2, MediaTek Inc.

[8]	R5-216290 Update of MDT TC 8.1.6.1.3.3, MediaTek Inc.

[9]	R5-216291 Update of MDT TC 8.1.6.1.3.4, MediaTek Inc.

[10]	R5-214698 Update of MDT TC 8.1.6.1.3.5, MediaTek Inc.

[11]	R5-216292 Update of MDT TC 8.1.6.1.3.6, MediaTek Inc.

[12]	R5-214756 Correction to MDT TC 8.1.6.1.1.1, Qualcomm CDMA Technologies

[13]	R5-216293 Correction to NR TC 8.1.6.1.3.7-PLMN list, Huawei, Hisilicon

[14]	R5-216294 Correction to MDT NR TC 8.1.6.3.1.3-inter system immediate-sensor, Huawei, Hisilicon

[15]	R5-216295 Correction to MDT NR TC 8.1.6.1.4.6-CEF Intra-Freq measurements, Huawei, Hisilicon

[16]	R5-216296 Addition of MDT NR TC 8.1.6.3.4.1-Inter System_CEF_bluetooth, Huawei, Hisilicon

[17]	R5-214829 Addition of MDT NR TC 8.1.6.3.4.2-Inter System_CEF_wlan, Huawei, Hisilicon

[18]	R5-214830 Addition of MDT NR TC 8.1.6.3.4.3-Inter System_CEF_sensor, Huawei, Hisilicon

[19]	R5-216297 Update of MDT test case 8.1.6.1.2.1, ZTE Corporation

[20]	R5-216298 Update of MDT test case 8.1.6.1.2.2, ZTE Corporation

[21]	R5-216299 Update of MDT test case 8.1.6.1.2.3, ZTE Corporation

[22]	R5-216300 Update of MDT test case 8.1.6.1.2.4, ZTE Corporation, TDIA, CATT

[23]	R5-216301 Update of MDT test case 8.1.6.1.2.5, ZTE Corporation

[24]	R5-216302 Update of MDT test case 8.1.6.1.2.6, ZTE Corporation

[25]	R5-216303 Update of MDT test case 8.1.6.1.2.7, ZTE Corporation

[26]	R5-216304 Update of MDT test case 8.1.6.1.2.9, ZTE Corporation

[27]	R5-216305 Update of MDT test case 8.1.6.1.2.10, ZTE Corporation

[28]	R5-216306 Update of MDT test case 8.1.6.1.2.11, ZTE Corporation

[29]	R5-216307 Correction to MDT TC 8.1.6.1.4.3, MediaTek Inc.

[30]	R5-216308 Correction to MDT test case 8.1.6.1.2.8, TDIA, CATT

[31]	R5-216309 Correction to MDT test case 8.1.6.1.2.12, TDIA, CATT

[32]	R5-216310 Correction to MDT test case 8.1.6.1.2.13, TDIA, CATT

[33]	R5-216311 Correction of MDT Test Case 8.1.6.1.4.1 and 8.1.6.1.4.4, TDIA, CATT

[34]	R5-216312 Correction of MDT Test Case 8.1.6.1.4.2 and 8.1.6.1.4.3, TDIA, CATT

[35]	R5-216313 Correction of MDT Test Case 8.1.6.1.4.5, TDIA, CATT, Huawei, Hisilicon

[36]	R5-216314 Correction of MDT Test Case 8.1.6.1.4.6 and 8.1.6.1.4.7, TDIA, CATT

[37]	R5-215681 Corrections to Rel-16 MDT TC 8.1.6.1.4.4, Qualcomm CDMA Technologies, Keysight Technologies, Anritsu Ltd.

TS 38.523-2 CRs

[1]	R5-214214 Applicability statement for new test cases for Inter-RAT MDT, CMCC

[2]	R5-214215 Update of applicability statement and conditions for the test cases in NR MDT, CMCC

[3]	R5-214831 Correction to NR MDT Applicability, Huawei, Hisilicon

[4]	R5-215160 Correction to applicability for MDT Test cases, Qualcomm Finland RFFE Oy

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template