3GPP TSG RAN5 Meeting #92-e	R5-215188

Electronic meeting, 16 – 27 August, 2021

3GPP TSG RAN Meeting #93-e							                RP-21XXXX

Electronic Meeting, September 13 - 17, 2021

## Status Report to TSG

Agenda item:			13.7.6

| WI / SI Name | UE Conformance – Modification of LTE Band 24 Specifications to comply with updated regulatory emission limits |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR2_req_enh-UEConTest |  |  |  |  |
| Unique ID | 920067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211396 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 39% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ojas Choksi |
|  | Company | Ligado Networks |
|  | Email | ojas.choksi@ligado.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### RAN5#91-e:

Work plan is available.

Assessment at this meeting indicated no impact to the following TS/TRs:

TS 34.108, 34.121-1, 34.121-2, TS 36.521-2, TS 36.521-3 and TS 36.523-2

TR 36.903

Following CRs were agreed:

- R5-216082	Revision of R5-215174: Updates to test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-216335	Revision of R5-215175: Updates to signalling test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-216336	Revision of R5-215176: Updates to guidelines on test execution for LTE Band 24, Ligado Networks

- R5-215993	Revision of R5-215177: Updates to LTE Band 24 - common, Ligado Networks

- R5-215994	Revision of R5-215178: Updates to MOP and MPR test cases for LTE band 24, Ligado Networks

- R5-215995	Revision of R5-215179: Updates to A-MPR test cases for LTE band 24, Ligado Networks

- R5-215996	Revision of R5-215181: Updates to Additional Spurious Emission test cases for LTE Band 24, Ligado Networks

- R5-215997	Revision of R5-215186: Updates to reference sensitivity test case for LTE Band 24, Ligado Networks

- R5-215998	Revision of R5-215187: Updates to in-band blocking test case for LTE band 24, Ligado Networks

#### 2.5.2	Remaining Open issues

N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#92-e

- R5-215188  	SR for LTE_B24_mod-UEConTest

- R5-215189  	WP for LTE_B24_mod-UEConTest

- R5-215190	Revised WID for LTE_B24_mod-UEConTest

- R5-215174	Updates to test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-215175	Updates to signalling test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-215176	Updates to guidelines on test execution for LTE Band 24, Ligado Networks

- R5-215177	Updates to LTE Band 24 - common, Ligado Networks

- R5-215178	Updates to MOP and MPR test cases for LTE band 24, Ligado Networks

- R5-215179	Updates to A-MPR test cases for LTE band 24, Ligado Networks

- R5-215181	Updates to Additional Spurious Emission test cases for LTE Band 24, Ligado Networks

- R5-215186	Updates to reference sensitivity test case for LTE Band 24, Ligado Networks

- R5-215187	Updates to in-band blocking test case for LTE band 24, Ligado Networks

- R5-216082	Revision of R5-215174: Updates to test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-216335	Revision of R5-215175: Updates to signalling test frequencies for LTE band 24, Ligado Networks, Ericsson

- R5-216336	Revision of R5-215176: Updates to guidelines on test execution for LTE Band 24, Ligado Networks

- R5-215993	Revision of R5-215177: Updates to LTE Band 24 - common, Ligado Networks

- R5-215994	Revision of R5-215178: Updates to MOP and MPR test cases for LTE band 24, Ligado Networks

- R5-215995	Revision of R5-215179: Updates to A-MPR test cases for LTE band 24, Ligado Networks

- R5-215996	Revision of R5-215181: Updates to Additional Spurious Emission test cases for LTE Band 24, Ligado Networks

- R5-215997	Revision of R5-215186: Updates to reference sensitivity test case for LTE Band 24, Ligado Networks

- R5-215998	Revision of R5-215187: Updates to in-band blocking test case for LTE band 24, Ligado Networks