3GPP TSG-RAN5 Meeting #94-e	R5-221141

# Electronic Meeting, 21st Feb – 04th Mar. 2022

3GPP TSG RAN meeting #95e										RP-22xxxx

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			13.7.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: June. 2022 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 7% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

42 CRs were agreed during RAN5#94e-meeting. The WP is updated.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-221140	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-220761	Editorial corrections for NR CA configuration CA_n48B, Ericsson

- R5-221871	Add test frequencies for R17 NR inter-band CA configurations in FR1, China Telecommunications

- R5-221872	Addition of test frequencies for NE-DC configurations DC_n28A_3A, DC_n28A_3C, DC_n28A_39A, DC_n28A_39C, CMCC

- R5-220374	Introduction of test frequencies for additional Rel-17 EN-DC inter-band configurations, Verizon Switzerland AG, Ericsson

- R5-221873	Update of protocol testing applicability for 3CC inter-band NR DC configurations, Ericsson

- R5-220771	Introduction of test frequencies for CA_n66(2A) BCS1 and BCS2, Ericsson

- R5-220860	Introducing Rel-17 2 band CA configurations for n24 and n41 to clause 4.3.1, Ligado Networks

- R5-220861	Introducing Rel-17 2 band CA configurations for n24 and n48 to clause 4.3.1, Ligado Networks

- R5-220862	Introducing Rel-17 2 band CA configurations for n24 and n77 to clause 4.3.1, Ligado Networks

- R5-221874	Addition of several NR CA combinations to FR1 inter-band configurations table, WE Certification Oy, DISH Network

- R5-220974	Correction to applicability for protocol testing for inter-band EN-DC configurations, Huawei, HiSilicon, China Unicom

TS 38.508-2 CR:

- R5-221875	Introduction of new R17 NR inter-band CA configurations in FR1, China Telecommunications

- R5-220199	Update Physical Layer Baseline Implementation Capabilities for NE-DC, CMCC

- R5-220864	Introducing Rel-17 2 band CA configurations for n24 and n41 to clause A.4.3.2A.4.1, Ligado Networks

- R5-220865	Introducing Rel-17 2 band CA configurations for n24 and n48 to clause A.4.3.2A.4.1, Ligado Networks

- R5-220866	Introducing Rel-17 2 band CA configurations for n24 and n77 to clause A.4.3.2A.4.1, Ligado Networks

- R5-221876	Addition of applicability tables of several NR CA combinations to FR1 inter-band configurations, WE Certification Oy, DISH Network

- R5-221330	Introduction of UE capabilities for Rel-17 EN-DC configurations, Verizon Switzerland AG, Ericsson, Qualcomm

TS 38.521-1 CRs:

- R5-221877	Update of R17 NR inter-band CA Tx requirements within FR1, China Telecommunications

- R5-220870	Updating MOP and Configured Tx Power TCs for CA_n24A-n41A, Ligado Networks

- R5-220871	Updating MOP and Configured Tx Power TCs for CA_n24A-n48A, Ligado Networks

- R5-220872	Updating MOP and Configured Tx Power TCs for CA_n24A-n77A, Ligado Networks

- R5-221878	Update of R17 NR inter-band CA Rx requirements within FR1, China Telecommunications

- R5-220873	Updating reference sensitvity test requirement for CA combination of n24 and n41, Ligado Networks

- R5-220874	Updating Delta_RIB_c and reference sensitvity test requirement for CA combination of n24 and n48, Ligado Networks

- R5-221879	Updating Delta_RIB_c and reference sensitvity test requirement for CA combination of n24 and n77, Ligado Networks

- R5-221880	Addition of several CA combinations to Reference Sensitivity test case, WE Certification Oy, DISH Network

- R5-221881	General updates of clause 5 for R17 CADC configurations, China Unicom, WE Certification, Dish Network, China Telecommunications, Ligado Networks

- R5-221882	Updating clause 5.2C for R17 SUL configurations, Huawei, Hisilicon

TS 38.521-3 CRs:

- R5-220369	Update general spurious emissions 6.5B.3.3.1 for 4 Rel-17 ENDC combos, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-220371	Update for 6.5B.3.3.2 Spurious emission band UE co-existence for 4 Rel-17 combos, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-221883	Update Tx TC for 4 Rel-17 combos, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-220766	Update Tx test cases for DC_n28A_3A, DC_n28A_3C, DC_n28A_39A, DC_n28A_39C, CMCC

- R5-221884	Update Rx Requirements for 4 Rel-17 ENDC combos, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-221885	MSD test configurations modification for US inter-band EN-DC combinations with n77, Apple Portugal

- R5-220432	Update to R17 Configuration for DC, Bureau Veritas, Verizon Wireless

- R5-221886	Update NE-DC configurations for DC_n28A_3A, DC_n28A_3C, DC_n28A_39A, DC_n28A_39C, CMCC

TS 38.905 CRs:

- R5-220363	Update TP analysis for Rel-17 DC_2A_n77A, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-220364	Update TP analysis for Rel-17 DC_5A_n77A, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-220365	Update TP analysis for Rel-17 DC_13A_n77A, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-220366	Update TP analysis for Rel-17 DC_66A_n77A, Verizon Switzerland AG, Qualcomm, Ericsson

- R5-221320	TP analysis for ref sensitivity for 4 Rel-17 ENDC combos, Verizon Switzerland AG, Qualcomm, Ericsson

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template