3GPP TSG-RAN WG5 Meeting #96-e	R5-224711

Electronic Meeting, 9th May – 20th May 2022

3GPP TSG RAN meeting #97-e									RP-22xxxx

Electronic Meeting, September 12-16, 2022

Status Report to TSG

Agenda item:			13.3.6

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 59% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [51].

Common test environment:

-	Reference configuration for several NR sidelink IEs are updated in [32];

-	Test procedure for PC5 connectivity check is updated in [33].

Demod Testing:

-	Clauses of NR sidelink Demod test cases are re-organized in [1].

-	Measurement uncertainty and test tolerance for NR sidelink Demod test cases are updated in [2].

RRM Testing:

-	Minimum requirements are updated to align with latest version of 38.133 in [4] and [10].

-	Measurement uncertainty and test tolerance analysis for NR sidelink RRM test cases are provided in [20]-[31].

-	NR sidelink RRM test cases are updated according to MU & TT analysis in [5]-[9] and [11]-[18].

-	Measurement uncertainty and test tolerance analysis for NR sidelink RRM test cases are added in [19].

SIG Testing:

-	Some NR sidelink SIG test cases are updated in [38] and [44]-[49].

-	Several new NR sidelink SIG test cases are added in [34]-[37] and [39]-[43].

-	Test model for NR sidelink SIG test are updated in [51].

Applicability:

-	Applicability of NR sidelink Demod test cases are updated in [3].

-	Applicability for NR sidelink RRM test cases are added in [22].

-	Applicability for newly added NR sidelink SIG test cases are added in [50].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-224502 | Re-orginzation of NR SL Demod test cases | Huawei, HiSilicon |
| --- | --- | --- | --- |
| [2] | R5-224503 | Correction to Annex F for NR SL Demod TCs | Huawei, HiSilicon |
| [3] | R5-224504 | Correction to applicability of NR SL Demod TCs | Huawei, HiSilicon |
| [4] | R5-224505 | Correction to minimum requirements in 9.1.1.0 - SL Tx timing error | Huawei, HiSilicon |
| [5] | R5-224506 | Correction to NR SL RRM TC 9.1.1.1 - GNSS with TT | Huawei, HiSilicon |
| [6] | R5-224507 | Correction to NR SL RRM TC 9.1.1.2 - SyncRef UE with TT | Huawei, HiSilicon |
| [7] | R5-224508 | Correction to NR SL RRM TC 9.1.1.3 - gNB with TT | Huawei, HiSilicon |
| [8] | R5-224509 | Correction to NR SL RRM TC 9.1.2.1 - S-SSB Tx gNB with TT | Huawei, HiSilicon |
| [9] | R5-224510 | Correction to NR SL RRM TC 9.1.2.2 - S-SSB Tx SyncRef UE with TT | Huawei, HiSilicon |
| [10] | R5-224511 | Correction to minimum requirements in 9.1.3.0 - SyncRef reselection | Huawei, HiSilicon |
| [11] | R5-224512 | Correction to NR SL RRM TC 9.1.3.1 - GNSS highest priority with TT | Huawei, HiSilicon |
| [12] | R5-225851 | Correction to NR SL RRM TC 9.1.3.2 - Cell highest priority with TT | Huawei, HiSilicon |
| [13] | R5-224514 | Correction to NR SL RRM TC 9.1.4.1 - resource selection with TT | Huawei, HiSilicon |
| [14] | R5-224515 | Correction to NR SL RRM TC 9.1.4.2 - resource pre-emption with TT | Huawei, HiSilicon |
| [15] | R5-225852 | Correction to NR SL RRM TC 9.1.4.3 - resource re-evaluation with TT | Huawei, HiSilicon |
| [16] | R5-224517 | Correction to NR SL RRM TC 9.1.5.1 - CBR concurrent with TT | Huawei, HiSilicon |
| [17] | R5-224518 | Correction to NR SL RRM TC 9.1.5.2 - CBR PC5 only with TT | Huawei, HiSilicon |
| [18] | R5-224519 | Correction to NR SL RRM TC 9.1.6.1 - WAN interruption with TT | Huawei, HiSilicon |
| [19] | R5-225853 | Correction to Annex F for NR SL RRM TCs | Huawei, HiSilicon |
| [20] | R5-224521 | TT analysis for NR SL RRM TC 9.1.1.1 - GNSS | Huawei, HiSilicon |
| [21] | R5-224522 | TT analysis for NR SL RRM TC 9.1.1.2 - SyncRef UE | Huawei, HiSilicon |
| [22] | R5-224523 | TT analysis for NR SL RRM TC 9.1.1.3 - gNB | Huawei, HiSilicon |
| [23] | R5-224524 | TT analysis for NR SL RRM TC 9.1.2.1 - S-SSB Tx gNB | Huawei, HiSilicon |
| [24] | R5-224525 | TT analysis for NR SL RRM TC 9.1.2.2 - S-SSB Tx SyncRef UE | Huawei, HiSilicon |
| [25] | R5-224526 | TT analysis for NR SL RRM TC 9.1.3.1 - GNSS highest priority | Huawei, HiSilicon |
| [26] | R5-224527 | TT analysis for NR SL RRM TC 9.1.3.2 - Cell highest priority | Huawei, HiSilicon |
| [27] | R5-224528 | TT analysis for NR SL RRM TC 9.1.4.1 - resource selection | Huawei, HiSilicon |
| [28] | R5-224529 | TT analysis for NR SL RRM TC 9.1.4.2 - resource pre-emption | Huawei, HiSilicon |
| [29] | R5-225854 | TT analysis for NR SL RRM TC 9.1.4.3 - resource re-evaluation | Huawei, HiSilicon |
| [30] | R5-224531 | TT analysis for NR SL RRM TC 9.1.5.x - CBR | Huawei, HiSilicon |
| [31] | R5-224532 | TT analysis for NR SL RRM TC 9.1.6.1 - WAN interruption | Huawei, HiSilicon |
| [32] | R5-225290 | Correction of NR SL message contents | Huawei, HiSilicon |
| [33] | R5-225291 | Correction of test procedure 4.9.31 - Connectivity check | Huawei, HiSilicon |
| [34] | R5-224559 | Addition of NR SL SIG TC 12.1.2.1 - PC5 only SyncRef reeselection | Huawei, HiSilicon |
| [35] | R5-224560 | Addition of NR SL SIG TC 12.1.2.2 - PC5 only S-SSB Tx | Huawei, HiSilicon |
| [36] | R5-224561 | Addition of NR SL SIG TC 12.2.2.1 - Concurrent SyncRef reeselection | Huawei, HiSilicon |
| [37] | R5-224562 | Addition of NR SL SIG TC 12.2.2.2 - Concurrent S-SSB Tx | Huawei, HiSilicon |
| [38] | R5-224563 | Correction to NR SL SIG TC 12.2.3.1 - Concurrent Event C1 and C2 | Huawei, HiSilicon |
| [39] | R5-224564 | Addition of NR SL SIG TC 12.2.5.1 - Concurrent SL-RSRP Config | Huawei, HiSilicon |
| [40] | R5-224565 | Addition of NR SL SIG TC 12.2.5.2 - Concurrent Event S1 and S2 | Huawei, HiSilicon |
| [41] | R5-225448 | Addition of NR SL SIG TC 12.2.7.2 - Concurrent SL CSI reporting | Huawei, HiSilicon |
| [42] | R5-224567 | Addition of NR SL SIG TC 12.2.8.1 - Concurrent Reconfig failure | Huawei, HiSilicon |
| [43] | R5-224568 | Addition of NR SL SIG TC 12.2.8.3 - Concurrent SL radio link failure | Huawei, HiSilicon |
| [44] | R5-225292 | Update of TC 13.2.5- PC5 unicast / link identifier update | TDIA, CATT |
| [45] | R5-225293 | Update of TC 12.2.3.2- Inter-carrier concurrent operation / Measurement configuration and reporting via Uu RRC / CBR measurement reporting / Periodical reporting | TDIA, CATT |
| [46] | R5-224581 | Update of TC 12.2.1.2- Inter-carrier concurrent operation / Sidelink communication / RRC_IDLE / Reception | TDIA, CATT |
| [47] | R5-224582 | Update of TC 12.1.3.2- PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Event S1 and S2 | TDIA, CATT |
| [48] | R5-225294 | Correction of NR V2X test case 12.1.6.3 | Lenovo |
| [49] | R5-225295 | Correction of NR V2X test case 13.2.4 | Lenovo |
| [50] | R5-225296 | Addition of applicability for NR SL SIG TCs | Huawei, HiSilicon |
| [51] | R5-224712 | WP of Rel-16 NR V2X WI after RAN5 96e | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template