## Slide 1: RAN5#96-e TTCN sidebar Friday 19th August 2022
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#58 follow-up:
  Review of Action Points
5G V2X: Test Model and ASP updates:
  ASP updates to add support for Sidelink CSI reporting.
Misc.:
  R5-224179: FR1/FR1 NR-DC.
  TTCN delivery planning (MediaTek).
Agenda

## Slide 3
Action 58.1:
  TF160: To provide the TTCN changes required to implement R5w220210.
  R5w220210_RRCReestablishment-TTCN_implementation_r1.docx
Action 58.2:
  SS Vendors: To check if they agree to a reduction of the delta T_DL_max for the scenarios in clauses 3.3 and 3.4 of R5w220207.
  No feedback received to date.
Action 58.3:
  TF160: To check if integrity protection should be null, or not, for the EHC test cases (R5w220209).
  E-mail discussion ongoing.
TTCN Workshop#58 follow-up

## Slide 4
Action 58.4:
  TF160: To share a detailed proposal for the ASP update related to R5w220211. By 5th August.
  R5w220211 SymbolTiming ASP changes.docx
Action 58.5:
  TF160: To update and produce an r2 of R5w220215. By 8th July.
  R5-223939.
TTCN Workshop#58 follow-up

## Slide 5
ASP updates to add support for Sidelink CSI reporting:
  38.523-3_AnnexD_V2X SL CSI r1.doc.
5G V2X: Test Model and ASP updates

## Slide 6
R5-224179_38.5081_Test frequencies for NR DC configurations in FR1 for signalling testing (Nokia):
  => NR-DC test cases will become executable in FR1/FR1.
  => FR1/FR1 NR-DC TC TTCN status: from “n/a” to “compilable/verifiable”
    in iwd-22wk37.
TTCN delivery planning (MediaTek).
Miscellaneous