# 3GPP TSG-RAN5 Meeting #99	R5-232813

# Korea, Incheon, May 22nd - 26th, 2023

3GPP TSG RAN Meeting #100	RP-23XXXX

Taiwan, Taipei, Jun 12th - 14rd, 2023

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - NB-IoT (Narrowband IoT)/eMTC (enhanced Machine Type Communication) core & performance requirements for Non-Terrestrial Networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NBIOT_eMTC_NTN_req-UEConTest |  |  |  |  |
| Unique ID | 981034 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223064 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 30% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Danbo Fu (MediaTek) |
|  | Company | CMCC, MediaTek Inc. |
|  | Email | songdan@chinamobile.com, Danbo.Fu@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#99 (the details can be found in R5-232814):

- 30% overall completeness achieved.

- For RF/Demod conformance test cases, 27 Tdocs were agreed.

- For TT analysis, 1 Tdoc was agreed.

#### 2.5.2	Remaining Open issues

See the work plan for details [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-232814 WP Rel-18 NB-IoT_eMTC NTN after RAN5#99, CMCC

- R5-233566 Disc on handling of R18 IoT NTN TCs in 36521-4, CMCC, MTK, Sporton, CAICT

- R5-233228 Frequency Doppler in IoT NTN communications, Keysight Technologies UK Ltd

- R5-233757 Delays in IoT NTN communications, Keysight Technologies UK Ltd, Anritsu

- R5-233232 IoT NTN discussion on satellite type coverage in testing, Keysight Technologies UK Ltd

TS 36.521-4 pCRs

- R5-232367 Introduction of new test case 7.6A.2 In-band blocking for category M1, CAICT

- R5-232368 Introduction of new test case 7.6B.2 In-band blocking for category NB1 and NB2, CAICT

- R5-232369 Introduction of new test case 7.9A Spurious emissions for category M1, CAICT

- R5-232370 Correction of title of TS 36.521-1 in clause 2 References, CAICT

- R5-232382 Introduction of new test case 7.9B Spurious emissions for category NB1 and NB2, CAICT

- R5-232521 Editorial correction for some type error in 6.2A, MediaTek Beijing Inc.

- R5-232522 Adding test case 6.2B.3 for UE A-MPR for category NB1 and NB2 UE, MediaTek Beijing Inc.

- R5-232523 Adding test case 6.3A.1 for UE Minimum output power for category M1 , MediaTek Beijing Inc.

- R5-232524 Adding test case 6.3A.2 for Transmit OFF power for category M1, MediaTek Beijing Inc.

- R5-232525 Adding test case 6.3A.3.1 for General ON/OFF time mask, MediaTek Beijing Inc.

- R5-232526 Adding test case 6.3A.3.2.1 for PRACH time mask, MediaTek Beijing Inc.

- R5-232527 Adding test case 6.3A.3.2.2 for SRS time mask, MediaTek Beijing Inc.

- R5-232549 Adding test case 6.3A.4.1 for Power Control Absolute power tolerance, MediaTek Beijing Inc.

- R5-232550 Adding test case 6.3A.4.2 Power Control Relative power tolerance, MediaTek Beijing Inc.

- R5-232551 Adding test case 6.3A.4.3 for Aggregate power control tolerance, MediaTek Beijing Inc.

- R5-232552 Adding test case 6.3B.1 for UE Minimum output power, MediaTek Beijing Inc.

- R5-232553 Adding test case 6.3B.2  for Transmit OFF power, MediaTek Beijing Inc.

- R5-232554 Adding test case 6.3B.3.1 General ON/OFF time mask, MediaTek Beijing Inc.

- R5-232555 Adding test case 6.3B.3.2 NPRACH time mask , MediaTek Beijing Inc.

- R5-232556 Adding test case 6.3B.4.1 Power Control Absolute power tolerance, MediaTek Beijing Inc.

- R5-232557 Adding test case 6.3B.4.2 Power Control Relative power tolerance, MediaTek Beijing Inc.

- R5-232558 Adding test case 6.3B.4.3 Aggregate power control tolerance, MediaTek Beijing Inc.

- R5-232815 Introduction of eMTC/NB-IoT NTN Output RF spectrum emissions TC 6.5, CMCC

- R5-233574 Introduction of eMTC NTN Output RF spectrum emissions TC 6.5A, CMCC

- R5-232817 Introduction of NB-IoT NTN Output RF spectrum emissions TC 6.5B, CMCC

- R5-233575 Update of editor notes for IoT NTN TCs, CMCC

- R5-232821 Draft TS 36.521-4 v0.2.0, CMCC

TS 36.905 CRs

- R5-232820 IoT NTN test point analysis, CMCC, MTK, Sporton

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template