3GPP TSG-RAN5 Meeting #99	R5-233111

# Incheon, Korea, 22th– 26th May 2023

3GPP TSG RAN meeting #100										RP-23xxxx

Taipei, June 12-14, 2023

Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Additional NR bands for UL-MIMO in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_UL_MIMO_PC3_R17-UEConTest |  |  |  |  |
| Unique ID | 940090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220745 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 100% (+26%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#99 (the details can be found in R5-233110)

- Overall completeness is100%. The WI is completed.

- WP is updated to capture latest progress.

- 14 CRs were agreed during RAN5#97 meeting

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General papers

- R5-233110	WP of Additional NR bands for UL-MIMO in Rel-17

TS 38.508-2 CRs

- R5-232731	Addition of NR FR1 bands with UL MIMO capabilities

TS 38.521-1 CRs

- R5-232732	Addition of new test case 6.2D.2_1 UE MPR for SUL with UL MIMO, Huawei, HiSilicon

- R5-232733	Addition of new test case 6.2D.3_1 UE A-MPR for SUL with UL MIMO, Huawei, HiSilicon

- R5-232734	Addition of new test case 6.4D.2.2_1 Carrier leakage for SUL with UL MIMO, Huawei, HiSilicon

- R5-232735	Addition of new test case 6.4D.2.3_1 In-band emissions for SUL with UL MIMO, Huawei, HiSilicon

- R5-232736	Addition of new test case 6.5D.2.4.1_1 NR ACLR for SUL with UL MIMO, Huawei, HiSilicon

- R5-232737	Addition of new test case 6.5D.2.4.2_1 UTRA ACLR for SUL with UL MIMO, Huawei, HiSilicon

- R5-232738	Addition of new test case 6.5D.3_2.1 General spurious emissions, Huawei, HiSilicon

- R5-232739	Addition of new test case 6.5D.3_2.2 Spurious emissions for UE co-existence, Huawei, HiSilicon

- R5-232740	Addition of new test case 6.5D.3_2.3 Additional spurious emissions, Huawei, HiSilicon

- R5-233100	Updating test case AMPR for UL MIMO, Huawei, HiSilicon

- R5-233101	Updating PUCCH configuration in Aggregate power tolerance for SUL with UL MIMO, Huawei, HiSilicon

- R5-232741	Addition of Annex F for new test cases for SUL with UL MIMO, Huawei, HiSilicon

TS 38.522 CRs

- R5-232742	Addition of test applicability for SUL test cases with UL MIMO, Huawei, HiSilicon

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template

get

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template