## Slide 1: NB-IoT RRM and Demod updates after RAN4#80 meeting (Corresponding to RAN5#72) CMCC, Starpoint 2016.10
3GPP TSG-RAN WG5 Meeting #2-IoT Adhoc R5-167043
Singapore, 10th - 14th October 2016

## Slide 2: Introduction
  RAN4 NB-IoT demod and RRM requirements are still under discussion. This slides will give a general information about RAN4 progress.
  RAN4 Perf. part completion: 60%

## Slide 3: RRM progress in RAN4 (1/5)
Cell reselection:
  Intra-frequency cell reselection under NC for UE category NB1
    Status: Ongoing. Timer in procedure, DRX cycle, TSI, NOCNG pattern remain TBD
    #Tdoc: R4-165871, R4-165872, R4-165873
  Intra-frequency cell reselection under EC for UE category NB1
    Status: Ongoing. Timer in procedure, DRX cycle, TSI, NOCNG pattern remain TBD
    #Tdoc: R4-165872
  Inter-frequency cell reselection under EC for UE category NB1
    Status: Ongoing. Timer in procedure, DRX cycle, TSI, NOCNG pattern remain TBD
    #Tdoc: R4-165873
  RRC Re-establishment:
  Intra-frequency RRC Re-establishment under NC for UE category NB1
    Status: CR Agreed. Re-establishment delay remain TBD
    #Tdoc: R4-167081
  Inter-frequency RRC Re-establishment under EC for UE category NB1
    Status: CR Agreed. Re-establishment delay remain TBD
    #Tdoc: R4-167082

## Slide 4: RRM progress in RAN4 (2/5)
  Random access:
  Random Access under NC for UE category NB1
    Status: Ongoing. NOCNG pattern , PDSCH remain TBD
    #Tdoc: R4-165445
  Random Access under EC for UE category NB1
    Status: Ongoing
    #Tdoc: None
  UE transmit timing
  UE Transmit Timing for UE category NB1
    Status: Ongoing. NOCNG pattern , repetition number, DRX, coverage level remain TBD
    #Tdoc: R4-165814, R4-166690, R4-167121
  UE Timing Advance
  UE Timing Advance Adjustment Accuracy for UE category NB1
    Status: Complete
    #Tdoc: R4-166692, R4-167121

## Slide 5: RRM progress in RAN4 (3/5)
  Radio link monitoring
  WF(R4-166418): Specified new test procedure of OOS
  Radio Link Monitoring Test for Out-of-sync without DRX under NC for UE category NB1
    Status: Ongoing. Repetition level, timer, SNR, point C remain TBD
    #Tdoc: R4-165448
  Radio Link Monitoring Test for Out-of-sync with DRX under NC for UE category NB1
    Status: Ongoing. Repetition level, timer, SNR, point C remain TBD
    #Tdoc: R4-166704
  Radio Link Monitoring Test for Out-of-sync without DRX under EC for UE category NB1
    Status: Ongoing. Repetition level, timer, SNR, point C remain TBD
    #Tdoc: R4-165450
  Radio Link Monitoring Test for Out-of-sync with DRX under EC for UE category NB1
    Status: Ongoing. Repetition level, timer, SNR, point C remain TBD
    #Tdoc: R4-166049
T1
SNR1
SNR2
A
B
Qout
Qin
SNR3
C
D
T2
T3
T4
dT
dT
dT

## Slide 6: RRM progress in RAN4 (4/5)
  Radio Link Monitoring Test for In-sync without DRX under NC for UE category NB1
    Status: Ongoing. Antenna configuration, SNR, time of SNR increases/decreases, timer in procedure remain TBD
    #Tdoc: R4-165879
  Radio Link Monitoring Test for In-sync with DRX under NC for UE category NB1
    Status: Ongoing. Antenna configuration, SNR, time of SNR increases/decreases, timer in procedure remain TBD
    #Tdoc: None
  Radio Link Monitoring Test for In-sync without DRX under EC for UE category NB1
    Status: Ongoing. Antenna configuration, SNR, time of SNR increases/decreases, timer in procedure remain TBD
    #Tdoc: R4-165880
  Radio Link Monitoring Test for In-sync with DRX under EC for UE category NB1
    Status: Ongoing. Antenna configuration, SNR, time of SNR increases/decreases, timer in procedure remain TBD
    #Tdoc: None

## Slide 7: RRM progress in RAN4 (5/5)
  RMCs
  NPDSCH
    Status: Agreed CR. In-Band remain TBD
    #Tdoc: R4-166080
  NPDCCH
    Status: Agreed CR. In-Band remain TBD
    #Tdoc: R4-166079
  Narrowband IoT OCNG
    Status: Agreed CR. NOP.2, NOP.3 complete
    #Tdoc: R4-166071, R4-166081, R4-166655

## Slide 8: Demod progress in RAN4 (1/4)
General test cases are agreed with some parameters TBD.
RAN4 has agreed simulation assumptions. More simulation results are expected in the next meeting to define test requirements.
Reference channel naming
  Define a new naming specific to NB-IoT UE demodulation requirements: R.NB.xx

## Slide 9: Demod progress: NPDSCH in RAN4 (2/4)
    NPDSCH Test
  NPDSCH Demodulation requirements are introduced in 36.101 with some parameters TBD, such as “Repetition num” and SNR. [R4-167114]

## Slide 10: Demod progress: NPDCCH in RAN4(3/4)
    NPDCCH Test
  NPDCCH demodulation requirements are introduced in 36.101 with some parameters TBD, such as “NPDCCH start subframe” and SNR. [R4-166663]
  Way forward on NB-IoT transmission signal pattern for NPDCCH demodulation performance are agreed. [R4-167058]

## Slide 11: Demod progress: NPBCH in RAN4 (4/4)
    NPBCH Test
  NPBCH demodulation requirements are introduced in 36.101 with some parameters TBD, such as SNR.
  RMC for NPBCH is introduced in 36.101. [R4-167061]

## Slide 12: Summary
  RRM:
    3 out of 17 test cases have been agreed in RAN4, but some details remain TBD. Other cases are still under discussion. More meetings are needed to complete all cases.
  Demodulation:
    Test case related CRs have been agreed but with some important parameters TBD which will need more simulation inputs in the next meeting.