3GPP TSG-RAN5 Meeting #100	R5-235258

# Toulouse, France, Augest 21nd - May 25th, 2023

# Source:	HiSilicon, Huawei, CMCC, China Telecom, China Unicom

# Title:	New WID on UE Conformance- IMS Data Channel

# Document for:	Endorsement

Agenda Item:	7.5.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: UE Conformance – IMS Data Channel

Acronym: IMSProtoc17_dataCH-UEContest

Unique identifier:	1000055

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network | X |
|  | Services |  |

Potential target Release:	Rel-17

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  |  |  |
| No | X |  | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| IMSProtoc17 | CT1 | 880023 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment |

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

3	Justification

The IMS data channel uses the data channel media type as defined in 3GPP Release 16 TS 26.114 and can be used in parallel with other media types such as voice and video in the Multimedia Telephony (MMTel) service. This data channel is highly flexible and can be used to carry any type of information between the User Equipment (UE) and the network or end-to-end between UEs. It is based on the WebRTC data channel protocol stack as specified by the World Wide Web Consortium (W3C) and Internet Engineering Task Force (IETF). It is adapted to be used in the 3GPP MMTel context by new procedures in 3GPP Release 16 TS 26.114 and through minor extensions to existing call handling procedures in 3GPP Release 17 TS 24.229, TS 29.165 TS 24.173.

However, the IMS Data Channel test cases are missing in the current RAN5 test specifications. Specifying IMS Data Channel test cases will benefit the IMS based real-time communication industry.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

Standalone IMS Data Channel is not supported in this WI and applies to VoLTE and VoNR. So for each Radio access, the objective includes at least the following areas:

- Initial Registration to check if UE can include the sip.app-subtype media feature tag with a value "webrtc-datachannel" if the UE supports IMS data channel.

- Bootstrap data channel (BDC) to check if UE and network can negotiate and establish BDC, including the correct stream ID 0/10/100/110 with http protocol.

- Fail to establish IMS data channel: if IMS DC get failed when SDP O/A negotiates, legacy IMS call should be supposed to proceed as normal.

4.2	Objective of Performance part WI

N/A

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

N/A

5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 36.508 | Definition of common test environment for Rel-17 IMS data channel test cases over EUTRAN | TSG RAN#105 (Sep-24) |  |
| TS 38.508-1 | Definition of common test environment for Rel-17 IMS data channel test cases over NR | TSG RAN#105 (Sep-24) |  |
| TS 36.509 | Definition of specific test functions/messages for Rel-17 IMS data channel test cases over EUTRAN | TSG RAN#105 (Sep-24) |  |
| TS 38.509 | Definition of specific test functions/messages for Rel-17 IMS data channel test cases over NR | TSG RAN#105 (Sep-24) |  |
| TS 34.229-1 | Definition of LTE test cases for Rel-17 IMS data channel | TSG RAN#105 (Sep-24) |  |
| TS 34.229-2 | Definition of test Implementation Conformance Statement (ICS) specification Definition for Rel-17 IMS data channel | TSG RAN#105 (Sep-24) |  |
| TS 34.229-3 | Definition of test Abstract Test Suite (ATS) specification Definition for Rel-17 IMS data channel | TSG RAN#105 (Sep-24) |  |
| TS 34.229-5 | Definition of NR test cases for Rel-17 IMS data channel | TSG RAN#105 (Sep-24) |  |

6	Work item Rapporteur(s)

Zhaobing Yang (Huawei)

yangzhaobing@hisilicon.com

Dan Song (CMCC)

songdan@chinamobile.com

Jin Gao (China Telecom)

gaoj8@chinatelecom.cn

Yu Shi (China Unicom)

shiyu19@chinaunicom.cn

7	Work item leadership

RAN5

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

China Mobile

China Telecom

Qualcomm

Ericsson

Rohde & Schwarz

China Unicom

Orange

MediaTek

Vodafone

Verizon

Telecom Italia