## Slide 1: RAN5#100 TTCN sidebar Tuesday 22nd August 2023
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#62 follow-up:
  Review of Action Points
R5-234300 (TF160)
  IMS eCall - encoding of Call-Info
R5w230112r1 reloaded (Rohde&Schwarz)
  Rel-15 NR MAC TCs 7.1.1.3.2 and 7.1.1.3.2b
DAPS handover (Rohde&Schwarz)
  Rel-16 NR RRC TCs 8.1.4.3.2 and 8.1.4.3.5
R5-233833 (TF160)
  Rel-16 5G V2X: support of sidelink resource allocation mode 1
Agenda

## Slide 3
Action 62.1:
  To provide a draft implementation proposed in R5w230205 to resolve the intra-frequency clash. By 6th July.
  => Done on 6th July. Prose in TS 38.523-3 maintenance CR R5-233842.
Action 62.2:
  SS Vendors: To test the draft implementation proposed in R5w230205 to resolve the intra-frequency clash. By 11th August.
  => Anritsu feedback: Coreset#0 - DTCH schedule collision.
TTCN Workshop#62 follow-up

## Slide 4
R5-234300 (TF160):
  IMS eCall - encoding of Call-Info.
  => R5w230212
R5-234300 – IMS eCall

## Slide 5
R5w230112r1 reloaded (Rohde&Schwarz)
  NR MAC TCs 7.1.1.3.2 and 7.1.1.3.2b
  => R5w230213
R5w230112r1 reloaded

## Slide 6
DAPS handover (Rohde&Schwarz)
  NR RRC TCs 8.1.4.3.2 and 8.1.4.3.5
  => R5w230214
DAPS handover

## Slide 7
R5-233833 (TF160):
  + Test Model and ASP updates for sidelink transmission mode 1.
  => R5w230215
R5-233833 – 5G V2X