3GPP TSG-RAN WG5 Meeting #109	R5-256586

Dallas, USA, 17th – 21st Nov, 2025

3GPP TSG RAN Meeting #110	RP-25xxxx

Baltimore, USA, December 8-11, 2025

# Source:	Qualcomm

# Title:	New WID on UE Conformance - Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface

# Document for:	Endorsement

Agenda Item:	4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: UE Conformance - Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface

# Acronym: NR_AIML_air-UEConTest

## Unique identifier:

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-19

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  |  |  |
| No | X |  | X | X | X |
| Don’t know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_AIML_air-Core | RAN1 | 1021093 | Core part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface |
| NR_AIML_air-Perf | RAN4 | 1022093 | Perf. part: Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface |

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

Dependency on non-3GPP (draft) specification:

# 3	Justification

The parent Work Item has defined core specifications for AI/ML functionalities in the NR air interface, including a general framework for Life Cycle Management (LCM) procedures. These specifications cover key features such as Beam Management enhancements, CSI feedback prediction mechanisms, and improved Positioning Accuracy. The normative work on these core aspects is approximately 90% complete and is expected to be finalized at RAN Plenary #110 (December 2025).

In addition, the parent WI has initiated performance requirement specifications related to these functionalities, with current progress at approximately 25% as of RAN Plenary #109 (September 2025). These include performance impacts and validation considerations related to LCM procedures.

Given the maturity and near-finalization of the core specifications, there is a clear need to initiate a corresponding RAN5 Work Item. This new WI will define the UE conformance testing framework and test requirements for AI/ML functionalities in the NR air interface, ensuring alignment with the normative outputs of the parent WI and enabling consistent verification of AI/ML-enabled UEs.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this Work Item is to define the UE conformance testing framework and test requirements corresponding to the approved WID on Artificial Intelligence (AI)/Machine Learning (ML) for the NR air interface, as developed in RAN1, RAN2, and RAN4. Within the scope of RAN5, this Work Item will address UE conformance aspects related to signalling/protocol procedures and performance requirements, ensuring alignment with the normative specifications defined in the respective RAN WGs. Below are use case specific aspects of Signalling, Positioning and Performance areas -

For RAN5 Signalling, below aspects will be covered-

- Beam Management

  - LCM for NW-sided Models

  - LCM for UE-sided Models

- CSI Predictions

  - LCM for UE-sided Models

- Data Collection from NW Side Models

- Data Collection from UE Side Models

For Signalling aspects of positioning, testing “Positioning Accuracy enhancement” in performance part would also cover all corresponding SIG aspects.

For the Performance and Positioning areas within RAN5, conformance activities will commence once RAN4 finalizes normative specifications for the following use cases. The target completion of the core part is expected to complete by December 2025 and performance aspects is expected to complete by March 2026 -

- Beam Prediction

  - Core Part as specified in TS 38.133

  - Perf part, TS 38.133 Annex A

- CSI Prediction, TS 38.101-4

- Positioning Accuracy enhancement

  - Core Part as specified in TS 38.133

  - Perf part, TS 38.133 Annex A

### 4.2	Objective of Performance part WI

N/A

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

N/A

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.508-1 | Definition of common test environment for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.508-2 | Common implementation conformance statement (ICS) for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.521-4 | Demodulation test cases for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.522 | Test applicability for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.533 | RRM test cases for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.523-1 | Signalling test cases for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.523-2 | Test applicability for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.523-3 | Test model for AI ML for NR Air Interface | TSG RAN#114 (Dec-26) | Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. |
| 38.509 | Special conformance testing functions for User Equipment (UE) to be used in AI ML for Air Interface | TSG RAN#114 (Dec-26) |  |
| 38.903 | Derivation of test tolerances and measurement uncertainty for UE conformance test cases of AI ML for NR Air Interface | TSG RAN#114 (Dec-26) |  |
| 37.571-1 | Performance definition for AI ML for NR Air Interface. | TSG RAN#114 (Dec-26) |  |
| 37.571-2 | Protocol conformance for AI ML for NR Air Interface. | TSG RAN#114 (Dec-26) |  |
| 37.571-3 | ICS for AI ML for NR Air Interface. | TSG RAN#114 (Dec-26) |  |
| 37.571-4 | Test suites for AI ML for NR Air Interface. | TSG RAN#114 (Dec-26) | Progress of TTCN development is tracked in MCC TF160 reports to RAN5/RAN |
| 37.571-5 | Test scenarios and assistance data for for AI ML for NR Air Interface. | TSG RAN#114 (Dec-26) |  |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

# 6	Work item Rapporteur(s)

Yogesh Tugnawat, Qualcomm, yogesht@qti.qualcomm.com

Danni SONG, China Mobile, songdan@chinamobile.com

Abdul Rasheed, Motorola Mobility, rasheed@motorola.com

# 7	Work item leadership

RAN5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

Qualcomm

CATT

CAICT

Nokia

Verizon Wireless

CMCC

Orange

Lenovo

Motorola Mobility

Ericsson

China Unicom

HiSilicon

Huawei

NTT DOCOMO

Keysight Technologies

Mediatek

Vodafone

FirstNet

T-Mobile

Telecom Italia

Apple