3GPP TSG-SA Meeting #106	Tdoc SP-250096

Incheon, South Korea, 12 -14 March 2025

# Source:	SA WG3

# Title:	Rel-19 exception sheet for Security aspects of Core Network Enhanced Support for AIML

# Document for:	Approval

Agenda Item: 6.3.3

3GPP™ Work Item Exception

# Title : Security aspects of Core Network Enhanced Support for AIML

## Acronym  :  AIML_CN_SEC

## Unique Identifier :	1060059

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | TSG SA#108 (June, 2025) |  |  |  |  |
| Service(s) impacted: | AIML |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | Consider scenario of internal AF as a server for VFL authorization procedure |  |  |  |  |
| Consequences if not included in Release 19: | Security aspects of Core Network Enhanced Support for AIML will not be supported. |  |  |  |  |

Abstract of document:

The main objective of the work item is to produce normative specification based on the conclusions identified in TR 33.784.  More specifically, the following objectives are expected to be specified as a result of this work item:

-	Security aspects on enhancements to LCS to support AIML.

-	Security aspects on VFL process.

Contentious Issues:

This document still have one issue to consider scenario of internal AF as a server for VFL authorization procedure.

As a result, it propose to change the expected completion date from March,2025 to June,2025.