TSG SA Meeting #107	SP-250119

12 - 14 March, 2025, Incheon, South Korea

# Source:	SA WG5

# Title:	New WID on Charging aspects of next generation real time communication services phase 2

# Document for:	Approval

# Agenda Item:	6.2.5

3GPP TSG-SA5 Meeting #159	S5-250689

Sophia-Antipolis, France, 17 - 21 February 2025

# Source:	China Mobile

# Title:	New WID on Charging aspects of next generation real time communication services phase 2

# Document for:	Approval

# Agenda Item:	7.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Charging aspects of next generation real time communication services phase 2

Acronym:	NG_RTC_Ph2_CH

Unique identifier:	1070016

Potential target Release:	Rel-19

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_NG_RTC_Ph2_CH | 3GPP SA5 | 1040016 | Study on Charging aspects of next generation real time communication services phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1050066 | System architecture for Next Generation Real time Communication services Phase 2 | Work Item of Stage 2 architecture and procedures in Rel-19 (SA2) |

Dependency on non-3GPP (draft) specification: None.

# 3	Justification

In Rel-19, the system architecture enhancements to support next generation real time communication services has been studied in TR 23.700-77, and the related architecture, interfaces and procedures have been specified in TS 23.228 and TS 23.502 in SA2.

SA5 initiate the investigation on charging principles and solutions in TR 28.851 to support charging aspects of next generation real time communication services phase 2, based on the output of Rel-19 SA2 NG_RTC_ph2 Study Item and Work Item, with the following key issues:

-	Identify charging scenarios and potential charging requirements to support the following aspects of IMS network capabilities exposure, standalone IMS data channel, avatar communication, services over IMS data channel as a part of 3GPP PS Data Off Exempt Services, and IMS data channel applications download.

-	Investigate the potential solutions to support the above charging scenarios and charging requirements.

As recommended in TR 28.851, normative work is required for next generation real time communication services charging in Rel-19.

# 4	Objective

The objective of the work item is to specify the following charging principles, procedures, and potential enhancements to charging information and CDRs for next generation real time communication services, based on the conclusions in TR 28.851:

WT-1: Charging support of standalone IMS Data Channel sessions in TS 32.255 and TS 32.260;

WT-2: Charging support of DC application download and usage in TS 32.255 and TS 32.260;

WT-3: Charging support of IMS network capabilities exposure in TS 32.254;

WT-4: Charging support of IMS Data Channel as a PS Data Off Exempt Service in TS 32.255.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) | Non-3GPP Dependency |
| --- | --- | --- | --- | --- |
| WT-1 | 0.4 | No | Yes | No |
| WT-2 | 1.6 | No | Yes | No |
| WT-3 | 0.2 | No | Yes | No |
| WT-4 | 0.1 | No | Yes | No |

Total TU estimates for the study phase: 0

Total TU estimates for the normative phase: 2.3

Total TU estimates: 2.3

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 32.254 | Update Northbound API converged charging to support charging for next generation real time communication services phase 2 | TSG#108 (Jun. 2025) |  |
| 32.255 | Update SMF charging to support charging for next generation real time communication services phase 2 | TSG#108 (Jun. 2025) |  |
| 32.260 | Add IMS charging principle and procedure for next generation real time communication services phase 2 (specify DCSF as a CTF) | TSG#108 (Jun. 2025) |  |
| 32.291 | Update Nchf_ConvergedCharging service API to support charging for next generation real time communication services phase 2 | TSG#109 (Sep. 2025) |  |
| 32.298 | Update CDR(s) definition and ASN.1 to support charging for next generation real time communication services phase 2 | TSG#109 (Sep. 2025) |  |

# 6	Work item Rapporteur(s)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

China Mobile

CATT

DTAG

HiSilicon

Huawei

MATRIXX Software

ZTE

Nokia