## Slide 1
SA1 Report to TSG SA#107 SP-250267
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-250267- 3GPP TSG#107, 10-14 March 2025, Incheon, South Korea
© 3GPP 2024

## Slide 2: Short Summary

## Slide 3: Summary – overall
5G Advanced (5GA)
  SA1’s aim to reach 80% normative by March 2025 has been reached.
  Next target is to reach 100% Completion by June 2025. Possible extension needed for FRMCS_Ph6.
  QUESTION TO SA: Will Rel-21 contain 5GA aspects? If so, when will Rel-21 5GA work start? [See slide #5]
6G
  Once more, exceptionally high number of contributions to this topic.
  Not all contributions were able to be opened, e.g. contributions on Sustainability and Energy Efficiency and Network aspects. These contributions will be open during conference calls and prioritize at SA1 next meeting (SA1#110).
  Some areas are progressing slowly, e.g. AI and interworking of 5G/6G.
Work between meetings
  To cope with the increasing number of contributions, in particular on 6G, SA1 will use more frequent calls.

## Slide 4
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop IMT-2030 use cases
SA1 6G Study
Rel-20 - 5GA (st.+norm.)
Rel-20 - 6G st.
2025
Release 20 SA1 timeline
SA1#109 (Feb)
presentations
SID(s) agreement
6G SID definition
SA Workshop on 5GA SA1 input expected
TSG Workshop on 6G SA1 input expected
5GA SID definition
SA1 5GA Studies + Norm 80%
100%
SA#107

## Slide 5
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop IMT-2030 use cases
SA1 6G Study
Rel-20 - 5GA (st.+norm.)
Rel-20 - 6G st.
2025
Release 21 initial date?
SA1#109 Feb
presentations
SID(s) agreement
6G SID definition
SA Workshop on 5GA SA1 input expected
TSG Workshop on 6G SA1 input expected
5GA SID definition
SA1 5GA Studies + Norm 80%
100%
Is Rel-21 5GA starting here?
Or, is Rel-21 5GA starting here?

## Slide 6: General Information and statistics

## Slide 7: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Meeting Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 8: Statistics
 | Q3 23 | Q4 23 | Q1 24 | Q2 24 | Q3 24 | Q4 24 | Q1 25
Attended delegates | 178_F2F + 61_remote | 260_F2F + 134_remote | 299_F2F + 49_remote | 277_F2F + 68_remote | 200_F2F + 74_remote | 359_F2F + 83_remote | 318_F2F + 85_remote
Docs at meeting end | 629 | 487 | 314 | 425 | 551 | 871 | 806
Docs at meeting start | 292 | 248 | 175 | 231 | 212 | 376 | 314
Incoming LS | 15 | 20 | 25 | 36 | 20 | 29 | 13
Outgoing LS | 2 | 3 | 3 | 2 | 4 | 6 | 0
Agreed CRs | 51 | 30 | 17 | 18 | 22 | 20 | 15
Agreed alignment CRs | 0 | 1 | 9 | 4 | 3 | 10 | 0
New Study Items | 1 | 0 | 3 | 0 | 1 | 0 | 0
New Work Items | 4 | 3 | 1 | 1 | 6 | 3 | 4
Revised WID/SID | 0 | 0 | 0 | 0 | 1 | 1 | 1
TR/TS for Information | 3 | 0 | 0 | 0 | 0 | 2 | 0
TR/TS for Approval | 1 | 6 | 1 | 0 | 0 | 0 | 1

## Slide 9: Meeting Calendar
Meeting | Date | Location
SA1#110 | 19-23 May 2025 | Fukuoka, Japan
SA1#111 | 25-29 Aug 2025 | Goteborg, SW
SA1#112 | 17-21 Nov 2025 | Dallas, USA
SA1#113 | 9-13 Feb 2026 | TBD, India

## Slide 10: Previous SA1 reports
TSG Meeting | Tdoc number | SA1 meeting(s) covered & location
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Chicago
SA#103 | SP-240192 | SA1#105, Athens
SA#104 | SP-240784 | SA1#106, Jeju
SA#105 | SP-240784 | SA1#107, Maastricht
SA#106 | SP-241759 | SA1#108, Orlando

## Slide 11: Work Summary: Rel-19 and earlier & Maintenance

## Slide 12
Rel-19 and earlier & Maintenance
Stage 1 CRs to Rel-18 and before
Agenda item 18.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-250268 | S1-250101 | Support for diverse device types | NR_redcap | 22.261 | 0826r- | Rel-17
 | S1-250102 | Support for diverse device types | NR_redcap | 22.261 | 0827r- | Rel-18
 | S1-250103 | Support for diverse device types | NR_redcap | 22.261 | 0828r- | Rel-19
 | S1-250104 | Support for diverse device types | NR_redcap | 22.261 | 0829r- | Rel-20
Stage 1 CRs to Rel-19 & Rel-20
Agenda item 19.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-250301 | S1-250086 | Correction to Annex C | TEI19 | 22.280 | 0173r- | Rel-19

## Slide 13: Rel-20

## Slide 14
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 03/03/2025 | 0% | SP-241391 | 25% | 
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 60% | SP-241824 | 85% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4 | 03/03/2025 | 0% | SP-241822 | 60% | Revised at SA#107
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 03/03/2025 | 40% | SP-241392 | 100% | 
1070054 | Stage 1 for FRMCS Phase 6 | FRMCS_Ph6-REQ | 03/03/2025 | - | SP-250277 | 10% | New WID at SA#107
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/03/2025 | 55% | SP-240494 | 100% | 
1070051 | Stage 1 for Energy Efficiency as Service Criteria Phase 2 | EnergyServ_Ph2-REQ | 03/03/2025 | - | SP-250271 | 90% | New WID at SA#107
1050105 | Indirect Network Sharing on Satellite Access Network | INS_SAT | 09/09/2024 | 100% | SP-241393 | - | 
1050106 | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 09/09/2024 | 100% | SP-241147 | - | 
1050107 | Resident Phase 2 | Resident_Ph2 | 09/09/2024 | 100% | SP-241149 | - | 
1050108 | Combined QoS configuration and monitoring | CombQoS | 09/09/2024 | 100% | SP-241150 | - | 
1050109 | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG_5GLAN | 09/09/2024 | 100% | SP-241151 | - | 
1050111 | Exposure for Virtual Network information and capability | VNExposure | 09/09/2024 | 100% | SP-241153 | - | 
SA1 Work Plan Rel-20 (1/2)

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1060070 | Vehicle-Mounted Relays Phase3 | VMR_Ph3 | 12/12/2024 | 100% | SP-241821 | - | 
1060072 | MPS support in 3GPP system with satellite | MPS_Sat | 12/12/2024 | 100% | SP-241823 | - | 
1070052 | Stage 1 for SMS to emergency centre Phase-2 | SMS2EC_Ph2-REQ | 03/03/2025 | - | SP-250273 | 100% | New mini-WID at SA#107
1070053 | Stage 1 for Ambient listening enhancements | ALPR-REQ | 03/03/2025 | - | SP-250275 | 100% | New mini-WID at SA#107
SA1 Work Plan Rel-20 (2/2)

## Slide 16: Rel-20 5G Advanced

## Slide 17: FRMCS Phase 6 (1/2)
Progress since previous SA meeting
  Study:
  - CR agreed on cleaning gap analysis comments, referring to the expected missing normative requirements for AHGC
  Normative:
  - New normative WID in SP-250277 (S1-250903). Possible extension needed.
  - First normative CRs agreed (CRs on combining AHGCs, Call forwarding for AHGCs).
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#110(05/25): Study 100%
    - Normative CRs on the WID’s topics
    - Enhancement of the TR22.989 use cases, even though SID is closed
    - Request for exceptional extension of the WID up to TSG#109
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 12/12/2024 | 80% | SP-240199 | 100% | 
1070054 | FRMCS Phase 6 | FRMCS_Ph6-REQ | 06/06/2025 | - | SP-250277 | 10% | New WID

## Slide 18: FRMCS Phase 6 (2/2)
Study CR-Packages:
Normative CR-Packages:
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 12/12/2024 | 80% | SP-240199 | 100% | 
1070054 | FRMCS Phase 6 | FRMCS_Ph6-REQ | 06/06/2025 | - | SP-250277 | 10% | New WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250306 | S1-250296 | Cleaning gap analysis comments in the TR 22.989, related to missing normative requirements | FS_FRMCS_Ph6 | 22.989 | 0039r- | Rel-20
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250303 | S1-250914 | Call forwarding for Ad hoc Group calls | FRMCS_Ph6-REQ | 22.179 | 0817r2 | Rel-20
 | S1-250402 | Combining of Ad hoc Group calls | FRMCS_Ph6-REQ | 22.280 | 0176r1 | Rel-20

## Slide 19: Energy as Service Criteria - Phase2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 03/03/2025 | 75% | SP-240200 | 100% | TR sent for approval
1070051 | Stage 1 on Energy Efficiency as Service Criteria Phase 2 | EnergyServ_Ph2-REQ | 06/06/2025 | - | SP-250277 | 90% | New WID
Progress since previous SA meeting
  Study:
  - TR sent for approval in SP-250270 (TR in S1-250867, Cover page in S1-250866).
  Resolve remaining Editor’s notes.
  Completed consolidation of potential requirements. Added conclusions and recommendations.
  Normative:
  - New normative WID in SP-250271 (S1-250984).
  - First normative CRs agreed.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#110(05/25): Normative 100%
  - Potential additional generic considerations and clean up.
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250305 | S1-250912 | Addition of normative input based on FS_EnergyServ_Ph2 | EnergyServ_Ph2-REQ | 22.261 | 0832r2 | Rel-20

## Slide 20: Satellite access - Phase 4 (1/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 80% | SP-240198 | 85% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4-REQ | 06/06/2025 | 0% | SP-241822 | 60% | Revised WID
Progress since previous SA meeting
  Study:
  Updated terminology for use cases & potential requirements
  Clean up – removed ENs
  Additional consolidation but not completed yet (1 topic – Multi Orbit - remains to be consolidated)
  Normative:
  - Revised normative WID in SP-250272 (S1-250985).
  - First normative CRs agreed.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#110(05/25): Study 100%, Normative 100%
  - End of consolidation & Update of conclusion. Final clean up. TR sent for approval to SA.
  - Normative work including CRs for 22.261 to be concluded

## Slide 21: Satellite access - Phase 4 (2/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 80% | SP-240198 | 85% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4-REQ | 06/06/2025 | 0% | SP-241822 | 60% | Revised WID
Normative CR-Packages:
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250304 | S1-250915 | Enhancements for IMS-based GEO Global Call Services | 5GSAT_Ph4-REQ | 22.261 | 0817r2 | Rel-20
 | S1-250414 | Resilient Notification Service for 5G Satellite access. | 5GSAT_Ph4-REQ | 22.261 | 0825r1 | Rel-20
 | S1-250913 | Requirements for enhanced positioning using satellite access | 5GSAT_Ph4-REQ | 22.261 | 0830r2 | Rel-20
 | S1-250555 | Broadcast Service with satellite access for unregistered UEs | 5GSAT_Ph4-REQ | 22.261 | 0835r1 | Rel-20

## Slide 22: Rel-20 5G Advanced – Mini WIDs

## Slide 23: Mini WID: SMS2EC_Ph2-REQ
Progress since previous SA meeting
  New Mini-WID in SP-250273 (S1-251016)
  The objective of this work item is to update service requirements related to SMS to an Emergency Response Centre.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070052 | Stage 1 for SMS to emergency centre Phase 2 | SMS2EC_Ph2-REQ | 03/03/2025 | 0% | SP-250273 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250274 | S1-250986 | SMS to Emergency Response Centre | SMS2EC_Ph2-REQ Sat | 22.101 | 0602r3 | Rel-20

## Slide 24: Mini WID: ALPR-REQ
Progress since previous SA meeting
  New Mini-WID in SP-250275 (S1-250909)
  The objective of this work item is to define requirements for supporting the ambient listening pause and resume functionality within MCPTT Services.
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070053 | Stage 1 for Ambient listening enhancements including pause and resume in MCS | ALPR-REQ | 03/03/2025 | 0% | SP-250275 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250314 | S1-250909 | Ambient listening requirements pause and resume operation | ALPR-REQ | 22.261 | 0082r3 | Rel-20

## Slide 25: Rel-20 6G

## Slide 26: FS_6G-REQ
Progress since previous SA meeting
  62 contributions agreed (out of ~230), including updates to existing use cases. Not all contributions were able to be opened, e.g. contributions on Sustainability and Energy Efficiency and Network aspects. These contributions will be open during conference calls and prioritize at SA1 next meeting (SA1#110).
  Discussed endorsed 6G terms, AI agent definition.
  Some areas (e.g. AI and interworking of 5G/6G show slow progress). Conference calls will be planned to progress on the discussion.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#110(05/25): Study 45%
  - New uses cases
  - Update on the approved use cases
  SA1#111(08/25): Study 70%
  - New uses cases
  - Update on the approved use cases
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G-REQ | 03/03/2025 | 5% | SP-241152 | 25% | 

## Slide 27
Thank you