## Slide 1: SA3 Rel-20 Planning
SA3 Chair
SP-250315

## Slide 2: Outline
Contents
  Available TUs for SID/WID
  Security topics for 5G-Adv
Content is copied from
S3-250946

## Slide 3: SA3 TU estimation
No early morning session on Monday
No breakout on Monday, Thursday and Friday.
Drafting sessions on Tuesday and Wednesday. Final session on both days reserved for sync up between two tracks.
Thursday and Friday, reserved for revisions.
Available TU = 14
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Day | 8- 9am | 9 -10:30am | 10:30-11am | 11-12:30pm | 12:30 -2:00pm | 2:00 – 3:30 pm | 3:30- 4 pm | 4 – 5:30 pm | 5:30- 5:45 pm | 5:45- 7:30 pm
 |  | Session1 | Break1 | Session 2 | Lunch | Session 3 | Break 3 | Session 4 | Break 4 | Session 5
Monday |  | Agenda 2, Incoming LSs |  | Incoming LSs |  | Maintenance |  | Maintenance |  | Maintenance
Tuesday | Drafting session1 | TU 1 |  | TU 3 |  | TU 5 |  | TU 7 |  | Sync up
 | Drafting Session 2 | TU 2 |  | TU 4 |  | TU 6 |  | TU 8 |  | 
Wednesday | Drafting Session 3 | New WID/SIDs |  | TU 9 |  | TU 11 |  | TU 13 |  | Sync up
 | Drafting Session 4 | No breakout |  | TU 10 |  | TU 12 |  | TU 14 |  | 
Thursday | Revision | Revision |  | Revision |  | Outgoing LSs |  | Revision |  | Revision
Friday | Revision | Revision |  | Revision |  | Revision | Conclusion |  |  | 

## Slide 4: SA3 Rel-20 TU allocation
Available TU for feature development = 14 per meeting
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Split of TU and features between 5G-Adv and 6G is not known at this time.

## Slide 5: Rel-20 SA3 independent topics which can start early
Post Quantum Cryptography algorithm- Protocols, migration plans etc
  SA3 Protocols inventory
AEAD mode introduction in AS and NAS protocols
Lower layer radio protocol (e.g. MAC-CE) security ?
Enhancements to Authentication protocol 5G-AKA or EAP-AKA’ ?

## Slide 6
SA2 Rel-20 5G-A candidate topics
See SP-241972 for the consolidated list.
NOTE: A Topic may result in one or more SIDs.
S.No. | Rel-20 Core Topics | Rel-20 Miscellaneous Topics
1 | Integration of satellite components in the 5G architecture Phase 4 | XR and Media Services
2 | AI/ML Enhancements | Indirect Network Sharing Phase 2
3 | Ambient IoT | User Identities and Authentication Architecture - Phase 2
4 | Integrated Sensing and Communication | Enhancements for ePDG based access to 5GC
5 | Energy Efficiency Enhancements | Mission Critical Services, Multimedia Priority Services
6 |  | Industrial network enhancements
7 |  | SMS to emergency centre
8 |  | NG_RTC continuation
Copied from
SP-241972

## Slide 7
Guidance to SA2 on Rel-20 5GA work planning
SA2 should target a maximum number of 7 Rel-20 5GA SIDs
  NOTE: This limit may be revisited at SA#107 after SA2 reaches an agreement on the 5GA and 6G TU split.
SA2 shall allocate the TU budget for TEI20 at a level no less than the TEI19 budget in Rel-19.
SA2 should prioritize following “core” topics for Q1 2025 and should aim to submit SIDs at SA#107 for approval (as per normal consensus). Remaining topics may also be discussed if time permits. If SA2 cannot come to an agreement on these items for SA#107 then they can come for approval at SA#108.
    Integration of satellite components in the 5G architecture Phase 4
    AI/ML enhancements
    Integrated Sensing and Communication
    Energy Efficiency Enhancements
    NOTE: A topic may result in on one or more SIDs.
The “Brief Description and Key Objectives” in SP-241972 should serve as a starting point for the moderated discussion on the candidate topics (as shown in slide#2) and can be updated during the process.
Any miscellaneous topics that could not be handled in Q1 2025 will be a candidate for moderated discussion during Q2 2025.
Any new normative stage-1 requirements from SA1 approved by SA are not precluded from Rel-20 5GA scope. This needs to be discussed at TSG#107/TSG#108.
The final decision on the complete set of SIDs for Rel-20 5GA (and the work tasks and TU budget of each SID) will be taken in SA#108.
For topic SMS to emergency centre, no moderated discussion expected in Q1 2025.
For topic User Identities and Authentication, whether moderated discussion can take place in Q2 2025 will be determined in TSG#107 (March 2025).
Checkpoint in TSG#108 (June 2025) to check SA3 status on Rel-20 UIA and discussion on related SA2 aspects for Rel-20 UIA

## Slide 8: SA3 meeting schedule 2025

## Slide 9: 6G Security study organization
Experience from 5G: One SID or SID per each security domain ( Access Stratum, Non Access Stratum, Authentication, Core Network, Service Exposure etc).
Security procedures and protocols, algorithms are different in each domain. Expertise needed is different.
Ensure homogeneity across all SIDs
6G Access Stratum Security SID
Avoid any contradiction among SIDs
6G Primary Authentication Security SID
Review of TRs in every meeting
6G Core Network Security
Reference to latest RFCs
6G Non Access Stratum Security SID

## Slide 10: Rel-20 SA3 planning copied from S3-250946
Timeline: SA3 independent security SID/WIDs in June 2025 plenary.
6G Architecture dependent topics to start by September 2025 plenary.
Discussed topics:
:New 256bit Algorithms
-Code points for new 256-bit Algorithm
- Adoption in AS and NAS procedure
- Combined AEAD mode
: SID/WID for PQC adoption/transition for 5GA/6G
6G study Organization: Multiple TRs, i.e. TR per each security domain preferred for better focus and organization, for example, -Access Stratum Security
-Non-Access Stratum Security
-Authentication Enhancements
-6G Core Network Security
-6G Roaming
-Service Exposure Security
-Non3GPP integration security

## Slide 11: Rel-20 SA3 endorsed SID/WIDs
- S3‑251131 New WID on Security Monitoring