3GPP TSG-SA Meeting #106		Tdoc SP-250090

Incheon, South Korea, 12 -14 March 2025

# Source:	SA WG3

# Title:	Rel-19 Work item exception for Metaverse_Sec

# Document for:	Approval

Agenda Item: 6.3.3

3GPP™ Work Item Exception

# Title : 		Security aspects of 5G Mobile Metaverse services

## Acronym  : 	Metaverse_Sec

## Unique Identifier :	1060060

Release 19 Submission form

| Feature / Item: | Security aspects of 5G Mobile Metaverse services (Metaverse_Sec) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | June 2025, SA#108 |  |  |  |  |
| Service(s) impacted: | Security procedure for metaverse services |  |  |  |  |
| Specification(s) affected: | TS 33.434 |  |  |  |  |
| Task(s) within work which are not complete: | WT1: Authorization procedure for consumer of spatial localization service. WT2: Privacy protection of user sensitive information during exposure of user specific information (e.g. user identity, user location) in localized mobile metaverse services through the application enabler layer. WT3: Authentication and authorization of a digital asset service consumer to access the digital asset(s) in a digital asset container WT4: Procedure for authenticating a digital representation to represent a user in mobile metaverse services and authorizing the user/subscriber to use the digital representation (avatar) in mobile metaverse services. |  |  |  |  |
| Consequences if not included in Release 19: | Security procedure for metaverse services will not be specified. |  |  |  |  |

Abstract of document:

At completion of SA3#120, several aspects of security procedures for metaverse services are not yet concluded. The original target date for this WID completion was March 2025, SA#107. This exception sheet is to request extension until June 2025, SA#108.

Contentious Issues:

None