TSG SA Meeting #108	SP-250505

10 - 13 June, 2025, Prague, Czech Republic

Source:	SA WG5

Title:	5G performance measurements & KPIs and Trace & MDT & QoE

Document for:	Approval

Agenda Item:	6.5.5

3GPP TSG-SA5 Meeting #161 	S5-253080

Fukuoka, Japan, 19 - 23 May 2025

# Source:	China Telecom

# Title:	New WID on 5G performance measurements/KPIs and Trace/MDT/QoE

# Document for:	Approval

# Agenda Item:	5.5

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	5G performance measurements/KPIs and Trace/MDT/QoE

Acronym:	PM_KPI_Trace_MDT_QoE-OAM

Unique identifier:	1080015

Potential target Release:	Rel-20

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
|  | N/A |  |  |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1020089 | NR MIMO Phase 5 |  |
| 1020098 | XR (eXtended Reality) for NR Phase 3 |  |
| 1050124 | Enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |
| 1040037 | Phase 3 for UAS, UAV and UAM |  |
| 1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 |  |
| 1040030 | Proximity-based Services in 5GS Phase 3 |  |
| 1040029 | (stage 2 of) MPS for IMS Messaging and SMS services |  |
| 1050097 | UPF enhancement for Exposure And SBA Phase 2 |  |
| 1020026 | 5G performance measurements and KPIs phase 4 |  |
| 1020028 | Subscriber and Equipment Trace and QoE collection management |  |
| 1050033 | Data management regarding subscriptions and reporting |  |

# 3	Justification

The 5G performance measurements and KPIs, which are essential for performance assurance, need to be enhanced to support new features of NR and 5GC in Rel-20 and Rel-19, for example:

- RAN: Further Enhancement on MIMO Evolution, RRC_inactive enh, AI/Mobility, AI/ML for NG-RAN, etc.

- SA/CT Architecture enhancements for the support of 5G System Enhancement (e.g., Mission Critical Services, 3GPP-N3GPP Interworking, SMS Emergency Services), aligning information elements on 5GC NF, filing the performance measurements and KPIs gaps in 5GC with SA2/SA1 (possibly with CT), etc.

Meanwhile, for some features there are leftover enhancements of performance measurements and KPIs in Rel-19, and generic PM&KPI enhancements still require continuous work, for example:

UAS, Proximity-based Services, Edge Computing in 5G Core network, UPF enhancement for Exposure And SBA Phase 2, etc.

Also, with considerations of RAN measurements and core network measurements, UE level measurements may be required to enhance control plane and user plane performance.

Besides the enhancements on the measurement definition, PM/Trace/MDT/QoE mechanism also needs to be enhanced to support new features of NR and 5GC.

For the develop of automation functions in RAN, in core network and in the management system, the need for input data on session basis is increasing using QoE, Trace and MDT etc. Several of them might impact Trace, MDT and QoE, such as NTN, XRM, etc, in Rel-20. There are also ongoing discussions in RAN team regarding new enhancements on Trace and MDT work for SON for Rel-20 in RP-243292 such as SON/MDTEnh.

Currently the reporting format for management data is defined by an XML schema for file format definition and by ASN.1 and/or GPB schema for data stream units. Some details are underspecified e.g. how to report measurements with two dimensions of sub-counter or how to report Trace administrative messages in file format (besides streaming). Furthermore, there are misalignments or missing mapping rules between MDT Trace Record tables and Trace Record (XML) file format definition which may lead to different interpretations at implementation

This work item in this phase focus on Rel-19 feature supporting firstly and then for Rel-20 based on the progress of other 3GPP working groups.

# 4	Objective

WT-1: Enhancement for 5GA RAN performance measurements and KPIs to support Rel-19 5G RAN features, including:

- MIMO Evolution

- AI/ML for NG-RAN

- NR_XR_Ph3

NOTE: New performance measurements may be added/updated to support other related network new features based on the progress of RAN groups.

WT-2: Enhancement for 5GC performance measurements and KPIs to support Rel-19 5GC features, including:

- 3GPP-N3GPP Interworking

- MPS4msg

- UAS_Ph3

- 5G_ProSe_Ph3

- eEDGE_5GC_Ph3

- UPEAS_Ph2.

NOTE: New performance measurements may be added/updated to support other related network new features based on the progress of other SA groups.

WT-3: Enhancement on UE level measurement definition to support end to end 5G performance measurements and KPIs, based on the features supported in RAN and Core domain.

WT-4: Enhancement on existing PM/Trace/MDT/QoE mechanism based on agreement of Rel-19 normative work from other 3GPP working groups.

WT-5: Enhancement on reporting format of

- Measurements with multi dimensions (e.g. S-NSSAI, 5QI etc.) of sub-counter

- Trace administrative messages in Trace Record file

- Mapping between MDT Trace Record tables and output format

## TU estimates and dependencies

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA/CT Dependency (Yes/No/Maybe) | Non-3Gpp Dependency (Yes/No/Maybe) |
| --- | --- | --- | --- | --- | --- |
| WT-1 | 0 | 1 | Yes | Maybe | No |
| WT-2 | 0 | 1.2 | Maybe | Yes | No |
| WT-3 | 0 | 0.8 | Maybe | Maybe | No |
| WT-4 | 0 | 1.5 | Yes | Yes | No |
| WT-5 | 0 | 0.5 | Yes | Maybe | No |

Total TU estimates for the study phase: 0

Total TU estimates for the normative phase: 5

Total TU estimates: 5

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 28.552 | Add new and/or enhance existing 5G performance measurements | SA#113 (Sep. 2026) |  |
| 28.554 | Add new and/or enhance existing 5G KPIs | SA#113 (Sep. 2026) |  |
| 28.532 | Update stage 2 of existing PM streaming schema to include multiple measured objects and address requirements from other SDOs | SA#113 (Sep. 2026) |  |
| 28.558 | Add new and/or enhance existing UE level measurements | SA#113 (Sep. 2026) |  |
| 32.404 | Enhancement of PM template | SA#113 (Sep. 2026) |  |
| 32.421 | Enhancement and Align with RAN functionality for Subscriber and Equipment Trace/MDT. | SA#113 (Sep. 2026) |  |
| 32.422 | Enhancement and Align with RAN functionality for Subscriber and Equipment Trace/MDT. | SA#113 (Sep. 2026) |  |
| 32.423 | Enhancement and Align with RAN functionality for Subscriber and Equipment Trace/MDT. | SA#113 (Sep. 2026) |  |
| 28.404 | Enhancement and Align with RAN functionality for QMC. | SA#113 (Sep. 2026) |  |
| 28.405 | Enhancement and Align with RAN functionality for QMC. | SA#113 (Sep. 2026) |  |
| 28.406 | Enhancement and Align with RAN functionality for QMC. | SA#113 (Sep. 2026) |  |
| 28.622 | Enhancement and Align with RAN functionality for Subscriber and Equipment PM, Trace, MDT, and QMC. | SA#113 (Sep. 2026) |  |
| 28.623 | Enhancement and Align with RAN functionality for Subscriber and Equipment PM, Trace, MDT, and QMC. | SA#113 (Sep. 2026) |  |
| 28.541 | Enhancement and Align with RAN functionality for Subscriber and Equipment PM, Trace, MDT, and QMC. | SA#113 (Sep. 2026) |  |

# 6	Work item Rapporteur(s)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

Potential coordination: providing performance measurements to network features defined in SA2, RAN2 and RAN3.

# 9	Supporting Individual Members

Supporting IM name

China Telecom

China Unicom

China Mobile

AT&T

Deutsche Telekom

Verizon

Intel

Ericsson

Huawei

CATT

ZTE

Nokia

Nokia Shanghai Bell