3GPP TSG SA Meeting #108	SP-250569

# June 10 – 13, 2025, Prague, Czech Republic

Source: 	MediaTek Inc.

Title: 	Considerations on 6G Study

Document for: 	Discussion

Agenda Item: 	5.4

Work Item / Release:	- / Rel-20

Abstract of the contribution: This contribution addresses some considerations for Workplan and Cross-WG Coordination Time Plan for 6G Study in Rel-20.

# 1	Introduction

The 6G WG SIs for both RAN WGs and SA2 are due for approval in TSGs#108 plenary round. In addition, the RAN plenary study on [6G] scenarios and requirements is ongoing ([1] and TR38.914) that at RAN#108/June 2025 is expected to [conclude discussions on IMT-2030 related TPRs, respond to ITU-R WP5D accordingly and, in accordance with [1] initiate discussions on scenarios and requirements and] define a detailed time plan for high-level decisions on a number of areas.

In view of the misc. inputs to the 6G Workshop and the above, this contribution proposes some work- and time-plan considerations.

# 2	Workplan and Cross-WG Coordination Time plan

In order to carry out the 6G WG study successfully, cross-WG dependencies must be clearly identified. A first level thereof initially will be reflected in the SID per objective as usual. Importantly though, a detailed work planning is required given where dependencies exist, the work split and related timing of discussions in misc. WGs do matter, calling for a close cross-WG collaboration. This will enable a coherent and optimal decision-making throughout the Study.

Some example key Working Areas include: Migration [on the need for any non-standalone option] (RAN WGs, SA2), AI for Network (RAN WGs, SA2, SA3, SA5), Sensing (RAN WGs, SA2, SA3, SA5, SA6) or Data Management (RAN WGs, SA2, SA3, SA5).

Proposal 1: A first workplan iteration should be identified at TSG#108 and thereafter reviewed and, as necessary, adjusted at each plenary cycle as the work progresses.

Proposal 2: The following time plan is proposed that should be documented as part of 6G planning for Rel-20 in complement to similar proposals in TSG RAN [3].

TSG#110 / December 2025:

-	Checkpoint on WT scoping, Key Issues and Arch assumptions and Principles for all WTs in 6G SA2 Study. This is in line with the plan for 6G as endorsed by SA2#169 [2].

TSG#112 / June 2026:

-	Checkpoint on SA2-level Key Arch decisions (at least on RAN/Core and AS/ NAS functional split and RAN/Core interface) in coordination with RAN WGs.

-	Checkpoint for migration: (conditional to work starting at TSG#110) if any, selected non-standalone architecture option to be identified by this Checkpoint, in coordination with TSG RAN.

The above is illustrated on Figure 2-1 below:

Figure 2-1: 6G Studies milestones (RAN, SA)

# 3	Conclusion

It is proposed to consider the above proposals as part of 6G planning for Rel-20.

# References

[1]	RP-250810, "Study on 6G Scenarios and Requirements" (revised), CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom, RAN#107, March 2025

[2] S2-2505648, " Plan or 6G Study", SA2 Chair, SA2#169, May 2025

[3] RP-251311, "Considerations on RAN WG SI on 6G", MediaTek Inc., RAN#108, June 2025