# 3GPP TSG-SA Meeting #108	SP-250760

Prague, CZ, June 10 – 13, 2025

# Source:	Nokia

# Title:	Comments to some SA2 items for Rel-20 5G-Advanced

# Document for:	Discussion

# Agenda Item:	5.5

# 1	Introduction

SA#107 approved 4 items for SA2:

- FS_5GSAT_Ph4_ARC

- FS_Sensing_ARC

- FS_AIML_CN_Ph2

- FS_EnergySys_Ph2

In addition to these, SA#108 will see 6 new items agreed in SA2 in Q2:

- NetShare_ph2

- FS_MPS_IOT

- 5G ProSe Phase 4

- FS_AmbientIoT_ARC_Ph2

- FS_SMS2EC_Ph2_ARC

- FS_NG_RTC_Ph3

FS_5GSAT_Ph4_ARC

Study was approved in SP-250400 with a budget of 17 TUs, above the limit of max 14 TUs (per endorsed SP-250341). Considering that WT#1 on IMS voice call over GEO gets significant support, and that WT#2.2 on UE-SAT-UE communication via UPF only onboard satellite for non-IMS services has partly concluded already, our proposal is for SA to consider down-scoping WT#2.1 on Support of UE-SAT-UE communication for roaming case.

Proposal 1:

For FS_5GSAT_Ph4_ARC, SA to consider down-scoping WT#2.1 on Support of UE-SAT-UE communication for roaming case.

FS_Sensing_ARC

Study was approved in SP-250401 with unknown TU estimates. As indicated in the SID, NOTE 1: The scope of the sensing study (incl. TUs) will be further aligned in plenary TSG#108 together with RAN TSG.

Proposal 2:

For FS_Sensing_ARC, align scope of work with RAN scope during RAN/SA#108.

FS_AIML_CN_Ph2

Study was approved in SP-250413 with unknown TU estimates for normative work for WT#1 on UE data collection. Assuming some solution would need to be specified in the normative phase, we believe 3 additional TUs would be needed.

Also, recently SA2 discussed an LS from RAN2 on Signalling feasibility of dataset and parameter sharing (see S2-2504512). It is our understanding that SA2 may, at some point in Rel-20, need to work on some solution to address requirements from RAN2, and for this reason we believe it would help to plan for some buffer TUs in SA2 for AIML work that may come from other WGs, e.g. RAN WGs.

Proposal 3a:

For FS_AIML_CN_Ph2, plan for 3 TUs for normative work for WT#1.

Proposal 3b:

For FS_AIML_CN_Ph2, plan for 4 TUs as buffer for potential new requirements coming from RAN WGs.

FS_AmbientIoT_ARC_Ph2

Study was agreed in SA2 in S2-2506092. As indicated in the SID, NOTE 1: Coordination with RAN on the final scope is required to determine the Ambient IoT device types, traffic scenarios, connectivity topologies etc..

Proposal 4:

For FS_AmbientIoT_ARC_Ph2, align scope of work with RAN scope during RAN/SA#108.

# 2	Proposals

It is proposed SA#108 considers the following proposals:

Proposal 1:

For FS_5GSAT_Ph4_ARC, SA to consider down-scoping WT#2.1 on Support of UE-SAT-UE communication for roaming case.

Proposal 2:

For FS_Sensing_ARC, align scope of work with RAN scope during RAN/SA#108.

Proposal 3a:

For FS_AIML_CN_Ph2, plan for 3 TUs for normative work for WT#1.

Proposal 3b:

For FS_AIML_CN_Ph2, plan for 4 TUs as buffer for potential new requirements coming from RAN WGs.

Proposal 4:

For FS_AmbientIoT_ARC_Ph2, align scope of work with RAN scope during RAN/SA#108.