3GPP TSG-SA Meeting #64	SP-140357

Sophia Antipolis, France, 16-18 June 2014

Title:	Proposal for Rel-13 Stage 1 freeze

Agenda Item:	7.1

Document for:	Discussion and approval

Source:	SA WG1 Chairman

Contact:	mona.mustapha@vodafone.com

Abstract: Proposal for handling Rel-13 stage 1 freeze and start of Rel-14 Stage 1 work.

# 1	Introduction

The Rel-13 Stage 1 freeze date was confirmed as September 2014 at the Busan SA#62 meeting in December 2013.

Recently, there was speculation as to whether the Stage 1 freeze date should be delayed.

This document proposes to:

-	keep the Rel-13 Stage 1 freeze date;

-	request exceptions for Rel-13 Stage 1 work that need more time; and

-	start Rel-14 Stage 1 work after December 2014.

# 2	Proposals

## 2.1	Rel-13 Stage 1 freeze

From the SA1 report, it is clear that more time is needed beyond the confirmed Rel-13 Stage 1 freeze in order to complete work on MCPTT. Additionally, more time may be needed for potential normative work started (but not completed) by the Rel-13 Stage 1 freeze date.

Proposal #1:

a)	Keep Rel-13 Stage 1 freeze date at September 2014

b)	Work items that need more time beyond September 2014 shall use the Exception Request process to SA#65

This proposal discourages new work to be added to Rel-13 at this very late stage.

## 2.2	Start of Rel-14 Stage 1 work

As a number of working groups will still be working on Rel-12 until December 2014, in order to avoid Stage 1 racing too far ahead, Rel-14 Stage 1 work should not start until after December 2014. Until then focus would be put on finalising requirements for Rel-13 features.

Proposal #2:

For Q4 2014, only the following contributions to SA1 are permissible:

- functional additions or modifications (e.g. Cat B/C type of contributions) for features with granted exceptions for Rel-13

- Rel-13 and pre-Rel-13 corrections/alignment

c)	discussion papers for possible future studies and normative work in Rel-14

d)	response to incoming liaison statements

New study or work item proposals can only be submitted to SA1 after December 2014.