## Slide 1
Erik Guttman, SA2 Chairman (Samsung)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#64 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) Exceptions, New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#63
  SA2#102: Mar 24-28, 2014, St. Juliens, Malta
  SA2#103: May 19-23, 2014, Phoenix, AZ, USA
Future SA2 meetings
  SA2#104: Jul 7-11, 2014, Dublin, Ireland
  SA2#105: Oct 13-17, 2014, Sapporo, Japan
  SA2#106: Nov 17-21, 2014, San Francisco, USA
  SA2#107: Jan 26-30, 2015, Sorrento, IT
  SA2#108: Apr 13-17, 2015, TBD

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Erik Guttman (Samsung)
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Parallel Sessions chaired by Vice Chairmen Ivano Guardini (Telecom Italia) and Frank Mademann (Huawei).
  Thanks very much to Maurice, drafting session chairmen (Alla Goldner, Allot Communications, Haris Zisimopoulos, Qualcomm Incorporated) and parallel session chairmen (the vice chairmen) for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
SA2 Leadership remains unchanged since SA#61
  Chairman: Erik Guttman (Samsung).
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
The next elections (for WG Vice Chairman) will be held at SA2#104 in Dublin, Ireland (07-11 July, 2014.) This position is currently held by Frank Mademann, who will have served one term by SA2#104.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA2 #102 :
133 delegates attended SA2 #102
  Around 572 Tdocs handled (including revisions), including
    306 CRs (including revisions)
    25 Incoming LSs, of which 9 were postponed
    16 Outgoing LSs Approved
  91 Tdocs postponed / not handled
Total CRs agreed: 86
Statistics at SA2 #103 :
145 delegates attended SA2 #103
  Around 582 Tdocs handled (including revisions), including
    298 CRs (including revisions)
    44 Incoming LSs, of which 13 were postponed
    16 Outgoing LSs Approved (Email approval is ongoing!)
  63 Tdocs postponed / not handled
Total CRs agreed: 85
1001 people registered on the SA2 e-mail reflector on 04.06.14

## Slide 8: 1) General Aspects (6/8) Maintenance vs. Non-Maintenance
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 78 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101bis | 102 | 103
Maintenance | 43 | 28 | 22 | 18 | 14 | 14 | 14 | 20 | 19 | 14 | 19 | 9 | 3 | 9 | 11 | 7 | 12 | 10 | 9 | 7 | 8 | 5 | 4 | 18 | 17 | 11.5 | 9 | 11 | 5.5 | 6 | 7 | 7 | 8 | 3 | 30 | 16 | 20 | 19.5
Non-Maintenance | 0 | 8 | 20 | 19 | 27 | 23 | 25 | 2 | 14 | 16 | 14 | 23 | 25 | 26 | 10 | 8 | 16 | 18 | 13 | 21 | 22 | 20 | 21 | 8 | 10 | 12.5 | 13 | 14 | 19.5 | 25 | 24 | 25.5 | 27 | 27 | 0 | 0 | 5 | 9
SA2 meetings
Number of Sessions
Rel-8, 9 correction
Rel-10 correction
Rel-11 correction
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13
Rel-12 correction

## Slide 9: 1) General Aspects (7/8) Document Handling / Meeting
SA2 meetings
Number of Tdocs
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103
#approved/endorsed (total) | 306 | 249 | 289 | 201 | 252 | 393 | 355 | 196 | 228 | 284 | 193 | 184 | 290 | 337 | 176 | 108 | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150
#not handled, postponed | 155 | 93 | 61 | 63 | 109 | 145 | 121 | 29 | 202 | 187 | 167 | 225 | 165 | 114 | 55 | 195 | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63
#noted | 187 | 162 | 178 | 142 | 141 | 183 | 178 | 130 | 169 | 180 | 175 | 125 | 161 | 237 | 210 | 164 | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137

## Slide 10: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-10
Rel-12
Rel-11
Rel-9
SA2 meetings
Number of CRs
Rel-13
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103
r8 CR | 168 | 174 | 174 | 89 | 76 | 78 | 94 | 52 | 34 | 29 | 18 | 11 | 9 | 13 | 4 | 0 | 2 | 3 | 3 | 1 | 2 | 1 | 2 | 0 | 1 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
r9 CR | 0 | 8 | 4 | 6 | 14 | 57 | 131 | 66 | 91 | 50 | 38 | 39 | 28 | 30 | 15 | 13 | 15 | 5 | 7 | 7 | 6 | 5 | 1 | 1 | 1 | 1 | 0 | 3 | 1 | 1 | 1 | 2 | 1 | 0 | 1 | 1 | 1
r10 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 0 | 5 | 0 | 32 | 130 | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3
r11 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2

## Slide 11: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-11 and before Maintenance (1/3)
Work Progress on Corrections
TEI extensively used to maintain past stable releases
SA | 56 | 57* | 58 | 59* | 60 | 61* | 62 | 63* | 64
# Approved | 144 | 50 | 48 | 24 | 25 | 8 | 3 | 5 | 4
# Approved TEI | 28 | 0 | 11 | 3 | 23 | 10 | 17 | 3 | 18
# Noted | 146 | 20 | 43 | 11 | 22 | 10 | 9 | 2 | 8
# Postponed / Not Handled | 75 | 74 | 32 | 26 | 17 | 4 | 7 | 3 | 2
* short cycle (only one SA2 meeting)
 e.g. TEI11 during the Rel-13 time frame
Note: Category A CRs are not counted.

## Slide 13: 2.1) Rel-11 and before Maintenance (2/3)
Release 9 (See SP-140247 [IMS_EMER_GPRS_EPS], SP-140248 [TEI9])
  23.167 CR0262: 380 – Emergency call verification (IMS_EMER_GPRS_EPS)
  23.402 Correction on E-UTRAN to HRPD handover (TEI9)
Release 10 (See SP-140252 [TEI10], SP-140250 [eMPS])
  23.002 CR0274: Introduce missing ATGW into architecture (TEI10)
  23.060 CR1843: Correction of IETF reference on prefix delegation (TEI10)
  23.221 CR0158: Keeping ongoing IMS voice calls when IMSvoPS indication changes (TEI10)
  23.237 CR0470: IP-CAN access when an existing IMS voice/emergency session (SAES, TEI10)
  23.237 CR0476: Select held session as the first transferred session for alerting + held session scenario with Mid-call feature (TEI10, aSRVCC)
  23.272 CR0923: Correction of CSFB priority and eMLPP handling (eMPS)
  23.272 CR0928: Correction on priority paging in MME (TEI10)
  23.272 CR0933: Handling CSFB request when VoLTE call is on-going in non SRVCC capable network/UE (TEI10, SAES-CSFB)
  23.292 CR0209: Access Domain Selection when an existing IMS voice/emergency session (SAES, TEI10)
Mirror CRs are not shown.

## Slide 14: 2.1) Rel-11 and before Maintenance (3/3)
Release 10, continued (See SP-140252)
  23.401 CR2661: Correction on priority paging in MME (TEI10)
Release 11 (See SP-140256 [TEI11], SP-140253 [BBAI], SP-140254 [SAPP])
  23.060 CR1846: Corrections to TFT packet filter related descriptions (TEI11)
  23.060 CR1865: Clarification on SGSN behaviour on roaming situation (TEI11, SAES)
  23.203 CR0879: Clarifications for PCC rules with application identifier (SAPP) 23.203 CR0887: PCRF discovery for the HNB CS Service (BBAI))
  23.216 CR0324: Correction on location reporting in emergency 1xSRVCC (TEI11)
  23.271 CR0402: Correction on location reporting in emergency 1xSRVCC (TEI11)
  23.272 CR0926: How to transfer the last used LTE PLMN identity for CSFB to UTRAN (TEI11)
  23.401 CR2653: Add PCO handling to the PGW initiated bearer modification procedure (TEI11)
  23.401 CR2659: IRAT handover MME handling (TEI11, SAES)
  23.401 CR2688: Clarification on MME behaviour on roaming situation (TEI11, SAES)
Mirror CRs are not shown.

## Slide 15: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2 Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 16
2.2) Rel-12 Work Ongoing (1/16)
Overall status of work:
  The three exceptions granted at SA#63 were completed.
    3GPP/WiFi Interworking: 90% progress – pending comments from RAN2.
    Similary Small Cell Enhancement: 99% progress – for the same reason.
    CN Assisted eNB Parameters: 100% complete.

## Slide 17: 2.2) Rel-12 Work Ongoing (2/16)
WI | Work Item | WP | Spent Total | Remaining Time Budget
UTRA_LTE_WLAN_interw-SA2 | SA2 aspects of WLAN/3GPP Radio Interworking | 0 => 90% | 7 | -1
Progress since SA#63
  3 CRs agreed (See SP-140270)
    23.060 CR1867: Traffic steering for solution without ANDSF [UTRA_LTE_WLAN_interw-SA2]
    23.401 CR2697: Traffic steering for RAN-based WLAN interworking solution [UTRA_LTE_WLAN_interw-SA2]
    23.402 CR1279: Usage of RAN assistance parameters in ANDSF rules [UTRA_LTE_WLAN_interw-SA2]
  Completion is set at 90% to await confirmation from RAN WGs of the CRs.
  The exception is complete.
Next Steps: Maintenance.

## Slide 18: 2.2) Rel-12 Work Ongoing (3/16)
WI | Work Item | WP | Spent Total | Remaining Time Budget
LTE_SC_enh_dualC-core | Small Cell Enhancement | 0 => 99% | 1,5 | 0,5
Progress since SA#63
  3 CRs agreed: (See SP-140262 and SP-140269)
    23.251 CR0099: Master eNB is responsible to select Secondary eNBs compliant to network sharing agreements [LTE_SC_enh_dualC-core]
    23.401 CR2658: Introduction of Dual Connectivity Function [TEI12, LTE_SC_enh_dualC]
    23.401 CR2707: Introduction of Dual Connectivity Operation [TEI12, LTE_SC_enh_dualC]
  Completion is set at 99% to await confirmation from RAN WGs of the CRs.
  The exception is complete.
Next step: Maintenance.

## Slide 19: 2.2) Rel-12 Work Ongoing (4/16)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MTCe-SDDTE | Small Data and Device Trigger Enhancements | 95 => 100% | 1,5 | 0,5
Progress since SA 63
  It was agreed for CN Assistance Parameters for eNB at SA#63, though no exception sheet was prepared.
    Work has concluded successfully.
  The conclusion is captured in a single CR agreed in SA2 103.
    23.401 CR2684: CN Assistance information for eNB parameters setting (See SP-140263)
    There was an objection raised by Ericsson and NSN to this CR.
Next step: Maintenance.

## Slide 20: 2.2) Rel-12 Work Ongoing (5/16)
Following up on SA's LS on Maintenance of I-WLAN Solution (SP-140149)
  SA2 approved one CR, WI Code: TEI12, Cat F 23.402 CR1275: Maintenance of I-WLAN specifications (See SP-140269)
    One objection was raised against this CR by Gemalto.
  SA2 replied (SP-140187/S2-142202) which will be considered separately.

## Slide 21: 2.2) Rel-12 Work Ongoing (6/16)
Rel-12 features (except for the 3 exceptions granted at SA#63) are being maintained actively.
Only 2 features reported less than 100% completion
  ProSe. Reported 90% at SA#63. This is now 100%.
  GCSE_LTE. Reported 95% at SA#63. This remains 95%.
Three work items were incorrectly reported at SA#63.
  P4C-F. Reported 74% at SA#63. As P4C will not resume, this is now 100%.
    Note: TR 23.896 was never sent in for approval due to incomplete P4C building blocks.
  IMS_WebRTC. Reported 50% at SA#63. This should have been 100%.
  MTCe-UEPCOP. Reported 72% at SA#63. This should have been 100%.
Overall status of work:
  All Rel-12 work is completed at this point.
    1 Open issue remains for GCSE_LTE, mentioned on slide 23.

## Slide 22: 2.2) Rel-12 Work Ongoing (7/16)
WI | Work Item | WP | Spent Total | Remaining Time Budget
ProSe | Proximity-based Services, TR Phase | 100% | 42,5 | 0
ProSe | Normative Phase | 90 => 100% | 8,5 | 0
Progress since SA#63
  Maintenance has progressed well, though several 'clean up CRs' remain deferred [6,5 Time Units spent on ProSe maintenance so far.]
    35 CRs were approved. (See SP-140266 and SP-140267)
  Open issue (the remaining 10% at SA#63) was completed with Cat. F CRs.
    Alignment to RAN (WG) and SA3 decisions. NOW COMPLETED.
Next steps:
  TS 23.303 continues to be maintained.
  ProSe now belongs to the 'maintenance' list as opposed to the 'work ongoing' list as progress is 100%

## Slide 23: 2.2) Rel-12 Work Ongoing (8/16)
WI | Work Item | WP | Spent Total | Remaining Time Budget
GCSE_LTE | Group Communication System Enablers for LTE, TR Phase | 100% | 20 | 0
GCSE_LTE | Normative Phase | 95% => 95% | 6 | 0
Progress since SA#63
  Maintenance proceeded successfully [5,5 Time Units spent on GCSE_LTE Maintenance so far.]
    16 Cat F, D or Cat B (for alignment) CRs approved. (See SP-140259)
  Open issue (the remaining 5%) remains open:
    QCI agreed for handling of special bearer(s) for public safety, details needed.
Next steps:
  TS 23.468 continues to be maintained.
  The remaining open issue must be handled in order for GCSE_LTE to be moved to the 'maintenance' list from the 'work ongoing' list.

## Slide 24: 2.2) Rel-12 Maintenance (9/16) Completed SA 64 or before
Work Progress on Corrections
SA | 59* | 60 | 61* | 62 | 63* | 64
# Approved (Maintenance of Rel-12 Work Items) | 1 | 6 | 9 | 16 | 24 | 95
# Approved (TEI12: Maintenance of features added in previous releases) | 0 | 4 | 0 | 11 | 5 | 19
# Noted | 4 | 1 | 2 | 17 | 24 | 26
# Postponed / Not Handled | 1 | 3 | 3 | 7 | 2 | 33
* short cycle (only one SA2 meeting allowing corrections)
Rel-12 exceptions have completed.
Note: Category A CRs are not counted.

## Slide 25: 2.2) Rel-12 Work Maintenance (10/16)
WI | Work Item | WP | CRs approved
MTCe-UEPCOP | UE Power Consumption Optimizations | 100% | 5
MTCe-SDDTE | Small Data and Device Triggering Enhancements excluding the exception discussed on slide 20 | 100% | 1
WLAN_NS | WLAN Network Selection for 3GPP Terminals | 100% | 3
P4C-F | Policy and Charging Control for supporting traffic from fixed terminals and NSWO traffic from 3GPP UEs | 100% | 1
eSaMOG | Enhanced S2a Mobility Over Trusted WLAN access to EPC | 100% | 3
NETLOC_TWAN | Network-provided Location information for IMS Trusted WLAN Access Network (TWAN) case | 100% | 3
CNO_ULI | User Location Information reporting improvements | 100% | 9

## Slide 26: 2.2) Rel-12 Work Maintenance (11/16)
WI | Work Item | WP | CRs approved
LIMONET | Stage 2 for LIPA Mobility and SIPTO at the Local Network | 100% | 0
P4C-TI | Stage 2 for Support for BBF Accesses Interworking | 100% | 0
BusTi | Business Trunking for IP-PBX in static mode of operation | 100% | 0
ABC | Application Based Charging | 100% | 0
UMONC | Usage Monitoring Control enhancement | 100% | 0
SMSMI | Short Message Service (SMS) submit and delivery without MSISDN in IMS | 100% | 0
OPIIS | Operator Policies for IP Interface Selection | 100% | 0
WORM | Optimizing Offloading to WLAN in 3GPP RAT mobility | 100% | 2
TEI12/other | Various excluding other items above and exceptions on slide 19 | N/A | 19

## Slide 27: 2.2) Rel-12 Work Maintenance – Category F CRs only (12/16)
MTC-UEPCOP (See SP-140263)
  23.060 CR1864: Clarifications for Power Savings Mode
  23.401 CR2680: Clarification on ISR for PSM UE
  23.401 CR2683: Clarifications for Power Savings Mode
  23.682 CR0085: Clarification on TAU/RAU procedure for Power Saving Mode
  23.682 CR0086: Clarification on ISR for PSM UE
MTC-SDDTE (See SP-140263)
  23.682 CR0084: Removal of HSS impacts on device trigger recall/replace
WLAN_NS (See SP-140271)
  23.402 CR1259: Home Service Provider in ANDSF MO
  23.402 CR1270: Correction of HS2.0 reference
  23.402 CR1284: Correction to ANDSF for the use of service providers in PSPL

## Slide 28: 2.2) Rel-12 Work Maintenance – Category F CRs only (13/16)
P4C-F (See SP-140265)
  23.203 CR0878: Corrections to Annex S for the non-seamless WLAN offload scenario
  23.203 CR0889: IPv6 address in IP-CAN session establishment
eSaMOG (See SP-140258)
  23.402 CR1253: Cleanup of eSaMOG Editor's Note
  23.402 CR1254: Addition of the TWAG IP address of control plane to EAP-AKA' extension
  23.402 CR1280: Missing indication of TWAG WLCP IP version
NETLOC_TWAN (See SP-140266)
  23.402 CR1248: Correction to various procedures in WLAN on PMIP S2a to align these with the procedures in WLAN on GTP S2a
  23.402 CR1257: Clarification on requested user location info and/or Time Zone by PCRF
  23.402 CR1269: Clarification on Access Network Information Contents in case of a TWAN Access

## Slide 29: 2.2) Rel-12 Work Maintenance – Category F CRs only (14/16)
CNO_ULI (see SP-140257)
  23.060 CR1858: Deferred ULI reporting
  23.060 CR1862: Clarifying when the PGW can set ULI reporting, CSG reporting and PRA reporting
  23.060 CR1863: Clarifications for presence reporting area based location reporting
  23.060 CR1869: Correction of ULI reporting only when the UE is in 'CONNECTED' state.
  23.203 CR0882: Homogeneous support of PRA reporting in a network
  23.203 CR0884: Correction of ULI reporting only when the UE is in 'CONNECTED' state.
  23.401 CR2679: Clarifying when the PGW can set ULI reporting, CSG reporting and PRA reporting
  23.401 CR2681: Clarifications for presence reporting area based location reporting
  23.401 CR2696: Correction of ULI reporting only when the UE is in 'CONNECTED' state.
TEI12 (see SP-140269)
  23.060 CR1853: BCM handling in NW init procedures
  23.060 CR1868: Correction to the SGSN initiated bearer setup during the RAU procedure
  23.221 CR0157: USSD method selection

## Slide 30: 2.2) Rel-12 Work Maintenance – Category F CRs only (15/16)
TEI12 (see SP-140269), continued
  23.221 CR0163: Clarification on roaming subscription corresponding to specific RAT for 23.221
  23.246 CR0279: Resource allocation for the MBMS bearer
  23.251 CR0100: Exchange of PLMN identities in Shared Networks
  23.272 CR0931: New CSFB high priority indication for eMPS and emergency call (related to LS from RAN WG3 R3-140381)
  23.272 CR0932: Correction of ISR requirements for SGSN
  23.401 CR2665: PGW pause of charging functionality and inter-operator charging
  23.401 CR2672: Handling of MME UE S1AP ID in case of S1 release
  23.401 CR2693: Inter PLMN handover for emergency bearer service
  23.401 CR2694: Correction to the MME initiated bearer setup during the TAU procedure.
  23.401 CR2695: PGW initiated bearer request message arrival during the TAU.
  23.402 CR1252: Correction on default bearer activation in PMIP-based systems
  23.402 CR1260: Correcting the reference to IEEE 802.11
  23.402 CR1282: Support of Load and Overload Control over S2a and S2b

## Slide 31: 2.2) Rel-12 Work Stopped (16/16)
WI | Work Item (When the work was stopped) | WP | Spent | Remaining Time Budget
MTCe_MONTE | Monitoring Enhancements (SA 58) | 20% | 2.2 | 0
MTCe_GROUP | Group Based MTC (SA 58) | 25% | 3.2 | 0
P4C-S2bc | 3GPP UE connected to fixed broadband access networks via S2b and S2c reference points (SA 58) | 0% | 0 | 0
P4C-HeNB | EPC routed traffic over fixed broadband access networks of 3GPP UEs connected via H(e)NB in convergent scenarios (SA 58) | 0% | 0 | 0
P4C-FL2 | supporting traffic from fixed terminals in evolved fixed broadband access networks (SA 58) | 0% | 0 | 0
P4C_TC | Policy and Charging Control for 3GPP UE connected to fixed broadband access networks via S2a reference point for EPC routed traffic in convergence scenario (SA 58) | 30% | 0.5 | 0
FS_NBIFOM | Study on IP Flow Mobility support for S2a and S2b Interfaces (SA 58) | 40% | 2 | 0
FS_UMONC | Study on Usage Monitoring Control enhancement (SA 58) | 70% | 2.8 | 0
IMS_RegCon | IMS Registration Control (SA 62) | 50% | 4 | 0
UPCON | User Plane Congestion Management (SA 62) | 60% | 19.5 | 0

## Slide 32: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 33: 2.3) Rel-13 Work (1/4)
WI | Work Item | WP | Spent | Remaining Time Budget
UPCON | User Plane Congestion Management (TR Phase) | 60=>85% | 5 | ?
CSPS_Coord | Improvements to CS/PS coordination in UTRAN/GERAN Shared | 0=>60% | 4 | ?
MCPTT | Mission Critical Push to Talk over LTE | 0=>4% | 0,5 | ?
DRuMS | Resource Reuse for Multiple Media Sessions | 0=>20% | 0,5 | ?
DECOR | Dedicated Core Networks | 0=>10% | 0,5 | ?
NB-IFOM | IP Flow Mobility support for S2a and S2b interfaces | 0=>5% | 0,5 | ?
AESE | Architecture Enhancements for Service Exposure | 0=>10% | 0,5 | ?
MONTE | Monitoring Enhancements | 0=>15% | 0,5 | ?
GROUPE | Group based Enhancements | 0=>10% | 0,5 | ?
eCSFB | Enhanced CSFB | 0% | 0 | ?
eWebRTCi | Enhancements to WEBRTC interoperability | 0% | 0 | ?
ProSe_Ext | Extended Proximity-based Services | 0% | 0 | ?
FS_eUMONC | Usage Monitoring Control PCC Enhancement | 0% | 0 | ?
voE-UTRAN-PPD | voice over E-UTRAN Paging Policy Differentiation | 0% | 0 | ?
TEI13 | Cat B/C Enhancements | - | 1 | -

## Slide 34: 2.3) Rel-13 Work Ongoing (2/4)
WI | Work Item | WP | Spent Total | Remaining Time Budget
UPCON | User Plane Congestion Management, TR Phase | 60 => 85% | 24,5 | ?
UPCON | Normative (3GPP Track) | 0% | 0 | ?
UPCON | Normative (Other Track) | 0% | 0 | ?
Progress since SA#63
  Conclusions achieved for a CN based solution (#6.1.1.5)
  SA2 responded to RAN2's LS. No further exchange is expected for the CN solution.
Next steps:
  Continue TR phase work on RAN "FPI" solution, phase 1 of the WID.
    BB 2 (Application and Content Prioritization, UPCON-CON) and BB 3 (Uplink traffic and attended/unattended traffic, UPCON-TRAF) and will not be on the agenda until BB 1 (RAN Downlink Traffic Differentiation, Congestion Detection and Reporting, UPCON-DOTCON) completes. (See UPCON WID SP-140153.)
    Any work on BB 2 or 3 will require time budget, approved by SA.
  Normative CRs expected for TR conclusions.

## Slide 35: 2.3) Rel-13 Work Ongoing (3/4)
WI | Work Item | WP | Spent Total | Remaining Time Budget
CSPS_Coord | Improvements to CS/PS coordination in UTRAN/GERAN Shared | 0 => 60% | 4 | ?
CSPS_Coord | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#63
  All scenarios are now captured in the TR, as well as many solutions.
Next steps:
  Complete the TR and select a solution.
  Normative CRs for TR conclusions.

## Slide 36: 2.3) Rel-13 Work Ongoing (4/4)
TEI13 Category B/C CR
  23.292 CR0213: Synchronizing service settings data management between CS and IMS
Resource Reuse for Multiple Media Sessions (DRuMS) Note: No TR phase.
  23.203 CR0885: PCC Rules sharing resources
Other work items now have a skeleton, scope, possibly a key issue and content from previous TRs. (Each has had 0,5 time units on the agenda.)
Other work items now have a skeleton, scope, possibly a key issue and content from previous TRs
  Dedicated Core Networks (DECOR)
  Mission Critical Push To Talk over LTE (MCPTT)
  IP Flow Mobility support for S2a and S2b interfaces (NB_IFOM)
  Enhanced CSFB (eCSFB)
  Enhancements to WEBRTC interoperability (eWebRTCi)
  Extended Proximity-based Services (ProSe_Ext)
  Architecture Enhancements for Service Exposure (AESE)
  Monitoring Enhancements (MONTE)
  Group Based Enhancements (GROUPE)
  Usage Monitoring Control PCC Enhancement (FS_eUMONC)
  voice over E-UTRAN Paging Policy Differentiation (voE_UTRAN_PPD) Note: No TR phase.

## Slide 37: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 38: 2.4) New and Updated WIDs and SIDs (1/4)
New WID 'Mission Critical Push to Talk over LTE' (MCPTT) [SP-140276]
New WID 'Resource Reuse for Multiple Media Sessions' (DRuMS) [SP-140277]
New WID 'Dedicated Core Networks' (DECOR) [SP-140278]
New WID 'IP Flow Mobility support for S2a and S2b interfaces' (NB_IFOM) [SP-140279]
New WID 'Architecture Enhancements for Service Exposure' (AESE) [SP-140280]
New WID ' Monitoring Enhancements' (MONTE) [SP-140281]
New WID ' Group based Enhancements' (GROUPE) [SP-140282]
New WID 'Extended Proximity-based Services' (ProSe_Ext) [SP-140283]
New WID 'Usage Monitoring Control PCC Enhancement' (FS_eUMONC) [SP-140284]
New WID ' Enhanced CSFB' (eCSFB) [SP-140285]
New WID ' Enhancements to WEBRTC interoperability' (eWebRTCi) [SP-140286]
New WID 'voice over E-UTRAN Paging Policy Differentiation' (voE-UTRAN-PPD) [SP-140287]
CHAIRMAN'S ESTIMATE

## Slide 39: 2.4) New and Updated WIDs and SIDs (2/4)
Time Budget for Rel-13
  14 maximum budgeted Time Units (TU) per track, per meeting to allow for off-line work. 14 * 3 = 42.
    14 TU/track/meeting allows 2-4 sessions of discretion to the SA2 chairman to finish off work, drafting sessions, etc. This is very important for progress & quality!
  Requests for Time Budget will be until SA#66 only. See SP-140197
    After SA#66, it is requested that SA review progress and approve time budget for future work.
Available Time
  Maximum Time – Maintenance (see the table below!) = Available Time
Work Area | 102 (03.14) | 103 (05.14) | 104 (07.14) | 105 (10.14) | 106 (11.14) | TOTAL MAINT. | MAX-MAINT
3GPP Access Track | 9,5 | 9 | 7 | 6 | 6 | 19 | 42-19 = 23
Other Track | 6 | 5,5 | 4 | 2,5 | 2 | 8,5 | 42-8,5 = 33,5

## Slide 40: 2.4) New and Updated WIDs and SIDs (3/4)
3GPP Track | TU | Milestone by SA#66
UPCON CRs | 3 | Complete CRs for TR 23.705 conclusions [100%]
UPCON TR Phase | 1 | (1) BB3: Uplink traffic and attended/unattended traffic TR study
CSPS_Coord | 4 | (2) Complete TR [100%] + (2) Complete CRs [100%]
MCPTT Aspects | 2 | Consider system impacts implications.
DECOR | 5 | (3) Complete TR Solutions + (2) Complete TR [100%]
AESE | 2,5 | (2) Study Service Exposure, TR [35%] + (0,5) Assess final stage 1 reqts
MONTE | 4 | (3) TR up to evaluation [80%] + (1) Conclude TR [100%]
GROUPE | 5 | (5) Complete solutions in TR [60%]
ProSe_Ext | 9 | Solutions for (4) Restricted Discovery + (3) 1:1 communication + (1) Location Enhancement + (1) Out of Coverage Discovery. Progress TR [70%]
eCSFB | 8 | (6) Conclude TR [100%] + (2) Normative CRs
voE_UTRAN_PPD | 5,5 | (5,5) Consider solutions and conclude on CRs [100%] No TR.
Subtotal | 49 | 
Available Time | 23 | In 3 meetings = 14*3 – 3GPP Track Maintence (slide 39)
Total | -26 | 
TU = Time Unit (1 Session of Agenda Time)

## Slide 41: 2.4) New and Updated WIDs and SIDs (4/4)
SA is asked to either approve, adjust or decline requested time budget for SA2 WIDs. If this is not possible, please plan to prioritize Rel-13 Work. (see SP-140179)
Other Track | TU | Milestone by SA#66
UPCON TR Phase | 3 | (3) Complete FPI Solution, conclude TR for BB1: RAN Downlink Traffic Differentiation, Congestion Detection and Reporting
UPCON CRs | 3 | Complete CRs for TR 23.705 conclusions [100%]
MCPTT Other Aspects | 11 | Study (5) UE-to-GCS AS interaction + (5) UE-to-UE interaction + (1) end to end service delivery and impacts. TR [35%]
NB_IFOM | 8 | (6) Complete solutions – TR [60%] + (2) Conclude TR [100%]
eWebRTCi | 8 | (8) Complete TR Solutions [60%]
FS_eUMONC | 3 | (1) Completion of 1st priority items + (2) conclude TR [100%]
DRuMS | 3 | (3) Completion of CRs [100%] No TR.
Subtotal | 39 | 
Available Time | 33,5 | In 3 meetings = 14*3 – OtherTrack Maintenance (slide 39)
Total | -5,5 | 
TU = Time Unit (1 Session of Agenda Time)

## Slide 42: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 43: 2.5) IETF and External SDO Normative Reference Update (1/2)
Nothing to report from SA2 to SA#64.

## Slide 44: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 45: 3) Action Items
There were the following action items assigned for SA2 at SA 61:
  AP 61/2: SA WG2 were asked to check the use of specific versions for external references in their TSs and TRs (in particular, TR 23.896). [Not done / In progress]
    SA2 has begun to work on this task. It will require coordination with CT WGs. SA2 will send an LS to initiate work on this before SA#64. SA will be on the CC list.

## Slide 46: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 47: 4) Documents for Information and Approval
For Information
  CS/PS Coordination TR 23.704 "Analysis of CS/PS Coordination" [SP-140275]

## Slide 48: Contents
1) General aspects (events since SA#63, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 49: 5) Collected Items requiring action from SA
[Slide 41] SA is asked to either approve, adjust or decline requested time budget for SA2 WIDs. If this is not possible, please plan to prioritize Rel-13 Work.

## Slide 50
Thank You!

## Slide 51: Abbreviations (1/2)
ADC Application Detection and Control
AMBR Aggregate Maximum Bitrate
ANDSF Access Network Discovery and Selection Function
APN Access Point Name
ARP Allocation / Retention Priority
BBF BroadBand Forum
CSFB CS Fallback
CSG Closed Subscriber Group
DDN Downlink Data Notification
ECN Explicit Congestion Notification
eMPS Enhanced Multimedia Priority Services
EPC Evolved Packet Core
EPS Evolved Packet Switched System
GTP GPRS Tunneling Protocol
GTT Global Text Telephony
HLR Home Location Register
HSS Home Subscriber Service
ICS IMS Centralized Services
IFOM IP Flow Mobility
ISC IMS Session Continuity
IUT Inter-UE Transfer
IP-CAN IP Connectivity Access Network
ISR Idle mode Signaling Reduction
LIPA Local IP Access
MTC Machine Type Communication
MBR Maximum Bitrate
MO-LR Mobile Originated Location Request
MT-LR Mobile Terminated Location Request
NIMTC Network Improvements for Machine-Type Communications
NMO Network Mode of Operation
OCS Online Charging System
OMR Optimal Media Routing
PCC Policy Control and Charging
PCO Protocol Configuration Option
PCRF Policy and Charging Rules Function
PMIP Proxy Mobile IP
RAB Radio Access Bearer
RAT Radio Access Technology
QCI QoS Class Identifier
SAE System Architecture Evolution
SIPTO Selected IP Traffic Offload
SPR Subscriber Profile Repository
SRB Single Radio-Bearer
SR-VCC Single Radio VCC
T-ADS Terminating Access Domain Selection
TAU Tracking Area Update
TDF Traffic Detection Function
TEID Tunnel End Point Identifier
TFT Traffic Flow Template
TOF Traffic Offload Function
VCC Voice Call Continuity

## Slide 52: Abbreviations (2/2)
GCSE_LTE Group Communication System Enablers for LTE
ProSe Proximity-based Services
MuSe Multipoint Service
PtP Point to Point
PtM Point to Multipoint