## Slide 1: SP-150670/RP-151788 TSG GERAN#68 STATUS REPORT
TSG GERAN Chair
Olof Liberg
Ericsson LM
3GPP TSG SA#70, RAN#70
Sitges, Spain
7th-11th Dec, 2015

## Slide 2: TSG GERAN ORGANISATION
TSG GERAN officials
  Chairman:
    Mr Olof Liberg (Ericsson LM / ETSI)
  Vice chairs:
    Mr Davide Sorbara (Telecom Italia S.p.A / ETSI)
    Mr Xinhui Wang (ZTE Corporation / CCSA)
    Mr Zhixi Wang (Huawei Technologies Co Ltd / ETSI)
  MCC support: Mr Paolo Usai
TSG GERAN WGs officials
  TSG GERAN WG1
    Chairman: Mr Olof Liberg (Ericsson LM / ETSI)
    MCC support: Mr Paolo Usai
  TSG GERAN WG2
    Chairlady: Ms Yang Zhao (Huawei Technologies Co., Ltd / CCSA)
    MCC support: Gert Thomasen
  TSG GERAN WG3new
    Chairman: Mr Rémi Lascoux (Sierra Wireless, S.A. / ETSI)
    MCC support: Mr Ingbert Sigovich

## Slide 3: GERAN#68 OVERVIEW
In total 186 documents were dealt with.
  7 incoming & 3 outgoing liaisons.
  30 Change Requests approved
    16 from WG1
    6 from WG2
    8 from WG3new
9 work items dealt with during meeting;
  6 Features/Building blocks/Work tasks
  3 study items
At closing plenary 42 delegates participated.
WG reports (chairman & MCC reports)
  WG1 in GP-151227 & 1228.
  WG2 in 1205 & 1206.
  WG3new (electronic meeting) in 1146 & 1147.

## Slide 4: EVOLUTION OF WORKLOAD FROM GERAN#57 TO GERAN#68
A steep decline in the tdoc count due to closure of the Cellular IoT study item at GERAN#67
Chart: 
| G#57 | G#58 | G#59 | G#60 | G#61 | G#62 | G#63 | G#64 | G#65 | G#66 | G#67 | G#68
Tdocs | 303 | 236 | 329 | 245 | 245 | 183 | 292 | 271 | 323 | 349 | 374 | 186
Approved CRs | 75 | 55 | 73 | 66 | 68 | 41 | 38 | 78 | 41 | 28 | 7 | 28
Delegates | 55 | 46 | 45 | 35 | 38 | 34 | 39 | 40 | 47 | 53 | 62 | 43

## Slide 5: ONGOING WORK ITEMS NAME [ACRONYM] / RESPONSIBLE GROUP(S) / COMPLETION LEVEL
Study items |  |  | 
Solutions for GSM/EDGE BTS Energy Saving [FS_Energy_BTS] |  | WG1 | 100%
Downlink MIMO [FS_DOMIMO] |  | WG1 | 65%
Uplink MU-MIMO [FS_UL_MU-MIMO] |  | WG2 | 20%
Features/Building Blocks/Work Tasks |  |  | 
RAN aspects for improvements to CS/PS coordination in GERAN Shared Networks [CSPS_Coord_GERAN] | WG2 |  | 95%
Extended DRX (eDRX) for GSM [eDRX_GSM] | WG2 |  | 100%
Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things [CIoT_EC_GSM] | WG1 |  | 60%
Extended DRX (eDRX) for GSM – MS conformance testing [eDRX_GSM_GERAN3new] | WG3 |  | 0%
Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things – MS conformance testing [CIoT_EC_GSM_GERAN3new] | WG3 |  | 0%
UE Power Consumptions Optimizations – MS conformance testing part [MTCe-UEPCOP_GERAN3new] | WG3 |  | 0%
COMPLETED
COMPLETED
NEW
NEW
NEW

## Slide 6: APPROVED CHANGE REQUESTS
Release 13
  eDRX_GSM: 8 CRs approved.
  CIoT_EC_GSM: 13 CRs approved.
  TEI13: 1 CR approved.
Release 12 and earlier
  TEI_TEST: 6 CRs approved.
  GELTE: 2 CRs approved.

## Slide 7: LIAISONS
Incoming
  LS on enhanced GPRS in relation to Cellular IoT, source SA3 (1143)
  LS on Test Case Optimisation Risk Analysis, source RAN5 (1063)
  Reply LS on Outstanding audio scenarios, source SA4 (1064)
  LS on the transposition of HS for GSM MS under the RE-D, source ETSI MSG (1065)
  LS on Work on draft new Report ITU-R F.[FS.IMT/BB], source ITU-R WP 5C (1066)
  LIAISON STATEMENT TO EXTERNAL ORGANIZATIONS - INVITATION TO REVIEW THE WORKING DOCUMENT TOWARDS A PRELIMINARY DRAFT REVISION OF REPORT ITU-R M.2014-2, source ITU-R WP 5A (1067)
  Reply LS on C-IoT/MTC data transmission targets for security-related procedures (1068)
Outgoing
  Reply LS on the transposition of HS for GSM MS under the RE-D, to ETSI MSG (1144)
  LS on adding Definition of extended DRX and Power Saving Mode in the 3GPP vocabulary, to TSG SA (1163)
  LS on CS/PS Coordination in GERAN shared Network, to SA2 (1168)

## Slide 8: GENERAL INFORMATION WG1 & WG2 FEATURES/BUILDING BLOCKS/WORK TASKS
eDRX
  Stage 2 CRs to 43.013, 43.022, 43.064 describing Power Efficient Operation, including eDRX and relaxed mobility related requirements, approved
  Stage 3 CRs on 45.002, 45.008, 45.010, 44.018, 44.060, 48.018 and 48.058 approved.
  CR to 21.905 on 3GPP definitions and abbreviations endorsed.
  WI completed.
EC-GSM
  Four Stage 2 CRs to 43.064 introducing Extended Coverage EGPRS (EC-EGPRS) approved.
  Stage 3 CRs to 45.001, 45.003, 45.010, 44.003 and 44.060 approved.
  Exception sheet approved for one additional meeting cycle.
CS/PS Coordination
  Stage 3 CRs agreed at WG level.
  LS sent to SA2 to ask for feedback.
  Exception sheet approved for one additional meeting cycle.

## Slide 9: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS
FS_Energy_BTS
  TR 45.926 v2.0.0 approved
FS_DOMIMO
  No input presented besides the work plan.
FS_UL_MU-MIMO
  No input.

## Slide 10: GENERAL INFORMATION GERAN3new
G3new held an electronic meeting.
8 pre Rel-13 CRs were approved on various topics.
3 building blocks approved;
  Extended DRX (eDRX) for GSM – MS conformance testing
  Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things – MS conformance testing
  UE Power Consumptions Optimizations – MS conformance testing part

## Slide 11: FUTURE PLANNED MEETINGS PLENARY AND AD-HOC MEETINGS
GERAN#69, 15-19 Feb 2016, Malta [Co-located with RAN WGs]
  GERAN#70, 23-27 May 2016, China [Co-located with RAN WGs]

## Slide 12: GUIDANCE & INFORMATION
Guidance
  None
Information
  PCG#35 endorsed the in PCG#35(15)8r1 proposed plan for the merger of TSG RAN and TSG GERAN into a single TSG and the associated timeline for implementation.
  As a first step to prepare for the merger, TSG GERAN#68 reviewed draft Terms of References for TSG RAN (GP-151070), RAN6 (1071) and RAN5 (1072) taking GERAN responsibilities into account.
  TSG GERAN intends to endorse the same ToRs at GERAN#69.

## Slide 13: THANK YOU
Olof Liberg
3GPP TSG GERAN Chairman