3GPP TSG SA Meeting #70	SP-150784

Sitges, Spain, December 9 - 11, 2015

Source:	TTA, U.S. Department of Commerce

Title:	Way forward on the completion of Public Safety related WIs in Rel-13

Document for:	Decision

Agenda Item:	13.60

Abstract of the contribution:

An exception is sought for the WIs related to public safety in Rel-13. It should be considered that all 3GPP Rel-13 standards related to public safety features conclude within current Rel-13 timeframe with no change to the ASN.1 freeze date.

- Discussion

In SA #66, critical features that enable Public Safety were selected as an essential part of Rel-13 including MCPTT and ProSe Enhancement [1].

With the strenuous efforts of all SA WGs, it is expected that the public safety related Technical Specifications and Technical Reports will be completed in this SA plenary meeting with the exception of some tasks related to security aspects, codec selection and media handling. It is no doubt that the remaining contentious issues will be completed by March 2016 by approving WI exception requests from SA3 and SA4 with no further exceptions granted.

Furthermore, as you may know, several regulators in many regions, including Korea, UK and USA, have been proceeding for the deployment of public safety network using LTE technology with their own network planning and implementation schedules. It is essential that all 3GPP standards related to the public safety should be completed within the current Rel-13 timeframe and be delivered in a timely manner to regulators considering their implementation schedules.

Based on this, it is certain that SA3 and SA4 should assign the high priority to completing public safety related WIs according to the exception lists. But notwithstanding such an endeavour of SA3 and SA4, if there are any tasks which cannot be completed by March 2016, it can be addressed under Rel-14 timeframe.

- Proposal

It is proposed that SA approve the exception request for MCPTT and ProSe Enhancement from SA3 and SA4 with no further exceptions granted in order to keep the current Rel-13 end date.

- Reference

- SP-140870 “Priorities for Rel-13”, Chairman of TSG-SA, SA #66

In this contribution, TTA reflected the opinion of the Korean Government, MSIP.