## Slide 1: TSG SA WG5 Status Report to TSG SA#71 Göteborg, Sweden 9-11 March 2016 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Jean-Michel CORNILY, SA5 Vice Chairman, Orange
Christian TOCHE, SA5 Vice Chairman, Huawei
Mirko CANO SOVERI, SA5 Secretary, MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Alcatel-Lucent) Chair since 08/2013 David Shrader (Ericsson) VC since 08/2013 Li Li (Huawei) VC since 08/2014
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016
Conclusions of discussion on SA5 structure Agreed to have one SWG for OAM&P. The OAM SWG chairman is preferably an SA5 VC. Christian Toche appointed OAM SWG chairman until August 2017.

## Slide 3: 2016 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#105 | 25-29 Jan 2016 | Bratislava | Slovakia | EF3 | 
SA5#106 | 11-15 Apr 2016 | Kanazawa | Japan | JF3 | 
SA5#107 | 23-27 May 2016 | Tenerife | Spain | EF3 | 
SA5#108 | 11-15 Jul 2016 | Harbin | China | Huawei | 
SA5#109 | 29 Aug-2 Sep 2016 | San Francisco | North America | NAF | 
SA5#110 | 14-18 Nov 2016 | TBD | North America | NAF | Mega Meeting

## Slide 4: Statistics at SA5 level
 | SA5# 98 | SA5# 99 | SA5# 100 | SA5# 101 | SA5# 102 | SA5# 103 | SA5# 104 | SA5# 105
Delegates | 62 | 48 | 40 | 36 | 61 | 38 | 57 | 30
Docs at meeting start | 224 | 237 | 244 | 207 | 264 | 195 | 181 | 205
Docs at meeting end | 354 | 356 | 373 | 360 | 446 | 378 | 397 | 361
Agreed CH CRs | 24 | 52 | 27 | 26 | 58 | 46 | 27 | 20
Agreed OAM&P CRs | 24 | 13 | 5 | 13 | 4 | 1 | 18 | 38
LS in | 9 | 17 | 15 | 10 | 17 | 9 | 7 | 14
LS out | 6 | 7 | 2 | 12 | 4 | 4 | 5 | 7

## Slide 5: Tdoc history

## Slide 6
 | SA#64 | SA#65 | SA#66 | SA#67 | SA#68 | SA#69 | SA#70 | SA#71
CRs | 154 | 141 | 108 | 67 | 70 | 62 | 92 | 58
TR/TS for information | 1 | 6 | 0 | 3 | 1 | 3 | 2 | 0
TR/TS for approval | 3 | 3 | 7 | 0 | 1 | 1 | 9 | 4
New or updated WIDs | 5 | 8 | 4 | 3 | 5 | 8 | 5 | 4
SA5 exploder | 378 | 380 | 385 | 382 | 378 | 372 | 371 | 371
Statistics at SA level

## Slide 7: CR history

## Slide 8: WI history

## Slide 9
Rel-13 Charging (1/2)
Work Item | Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces | NBIFOM-CH
 |  | 690043
Rapporteur | ZTE | 
Completion | 50% to 85% | 
Target | SA#71 (03/2016) -> SA#72 (06/2016) | 
Status | - PDN Connection Charging Id Assignment for NBIFOM (assign a PDN Connection Charging Id to the PDN connection, which is now independent from the Default bearer charging Id). - Access Availability Change Reason applies at bearer level (and not at service data flow level). - Introduce description of NBIFOM when charging per IP-CAN bearer with, in particular, Access becomes usable/unusable triggers: - opening/closing the service data flows containers within the IP-CAN bearer - potential reporting to Online charging within the IP-CAN bearer when no more quota for service data flows when usable. | 
Documents | WI Exception request, Rel-13 CRs TS 32.251, 32.298, 32.299 (Agenda Item 13.60) | 

## Slide 10
Rel-13 Charging (2/2)
Work Item | Charging aspects of MONTE | MONTE-CH
 |  | 690044
Rapporteur | Huawei | 
Completion | 50% to 100% | 
Target | SA#71 (03/2016) | 
Status | -Full description of ME-CO-CDR (single Monitoring Event configuration) and ME-RE-CDR (set of Monitoring Event reports). -Alignment with CT4 work on parameters. -Full stage 3 is specified with the set of AVPs for Monitoring Event Rf offline charging, the ASN.1 CDRs with the specific data types. -New Reference point Bmn for Monitoring Event CDRs Files Transfer | 
Documents | Draft TS 32.278 for approval, Rel-13 CRs TS 32.240, 32.297, 32.298, 32.299 (Agenda Item 13.61) | 

## Slide 11
Charging studies (1/2)
Work Item | Study on Determination of Completeness of Charging Information in IMS | FS_DCCHII
 |  | 670015
Rapporteur | Deutsche Telekom | 
Completion | 60% to 100% | 
Target | SA#71 (03/2016) | 
Status | - Clarification that ICID (IMS Charging Identifier) is the key information for IMS session correlation. - Conclusion on Key issue#1 related to how the Billing Domain is aware of which IMS network element is generating offline charging: An SA5 work item will be proposed to specify the solution based on AS address insertion in SIP signalling (CT1 to be further involved). - Conclusion on Key issue#2 related to how the Billing Domain can determine which applications are invoked when multiple applications are hosted in the same AS: An SA5 work item will be proposed to define the charging solution with subsequent interaction with CT1 for a SIP extension. - Clean up on References, Symbols, and from Edit Help result. | 
Documents | Draft TR 32.850 for approval (Agenda Item 15.2.33) | 

## Slide 12
Charging studies (2/2)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | ZTE | 
Completion | 5% to 10% | 
Target | SA#71 (03/2016) -> SA#73 (09/2016) | 
Status | An alternative solution 1 has been introduced using the default algorithm for buffering mechanism when the reacting node is requested to reduce the traffic. | 
Documents | None | 

## Slide 13
Charging CRs
Number | Title
SP-160034 | Rel-13 CRs on Charging on enhancements for IMS Service Continuity (CHeISC)
SP-160035 | Rel-13 CRs on Charging aspects of MONTE (MONTE-CH)
SP-160037 | Rel-13 CRs on Charging Management (CH13)
SP-160038 | Rel-13 CRs on ULI and release causes for charging enhancement for VoLTE (ULRELC-CH)
SP-160039 | Rel-13 CRs on Announcements for IMS Online Charging (ANIMO)
SP-160040 | Rel-13 CRs on Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces (NBIFOM)

## Slide 14
Charging TSs & TRs
Number | Title
SP-160024 | Draft TS 32.278 “Telecommunication management; Charging management; Monitoring Event charging” for approval
SP-160025 | Draft TR 32.850 “Study on Determination of Completeness of Charging Information in IMS” for approval

## Slide 15
Charging WIDs and exception requests
Number | Title
SP-160028 | Work Item Exception for WID “Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces (NBIFOM-CH)”
SP-160021 | New WID “Resource optimization for PS domain online charging sessions”

## Slide 16
ETSI TC Interoperability Testing (INT)
  Based on the clarification received from ETSI TC INT, that although VoLTE was the driver for “Conformance Test Specifications for the Diameter Protocol over the Rf and the Ro reference points ” the scope is more generic, SA5 provided the list of services for which SA5 has specified charging over Rf/Ro.
CT4 “Study on Impacts of the Diameter Base Protocol Specification Update”
  SA5 liaised endorsed pCRs to CT4 TR 29.819 “Study on Impacts of the Diameter Base Protocol Specification Update” based on SA5 involvement for reviewing of the TR.
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 17
Rel-13 OAM&P (1/1)
Work Item | Energy Efficiency related Performance Measurements | OAM-PM_EE
 |  | 600044
Rapporteur | Nokia Networks | 
Completion | 50% to 100% | 
Target | SA#71 (03/2016) | 
Status | It was agreed to conclude this WI assuming the CR for GSM EE on Data Volume aspects is agreed. The LTE EE on Network Sharing aspect is impossible to be completed in another 3 months, so group agreed to conclude this WI and the remaining parts can be done further by small enhancements and maintenance session. | 
Documents | Rel-13 CR 52.402 (Agenda Item 13.52) | 

## Slide 18
Rel-14 OAM&P (1/5)
Work Item | Management concept, architecture and requirements for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-MCAR
 |  | 690036
Rapporteur | China Mobile | 
Completion | 40% to 50% | 
Target | SA#72 (06/2016) | 
Status | - Contributions addressed the following areas: management architecture, NFV management concept, terms and definitions, VNF internal components discussion and the relationship between VNF and NE, business requirements and use cases movement from other NFV WIs, requirement tags name conventions. - For the management architecture, we need to clarify that NM is part of OSS/BSS and simplify the interface/reference point requirements. - For the NFV management concept, the discussion needs more time to reach agreement. - The concepts of NS, VNF and the relationship between VNF and NE are still in progress. | 
Documents | Revised WID (Agenda Item 14.16.1) | 

## Slide 19
Rel-14 OAM&P (2/5)
Work Item | Configuration Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-CM
 |  | 690039
Rapporteur | ZTE | 
Completion | 15% to 20% | 
Target | SA#74 (12/2016) | 
Status | Contributions addressed the following areas: 2 new business level and 1 specification level use cases and requirements which are about querying VNF instance information and configuration of auto-scaling. Corrections to the CM use cases. MO creation and configuration procedure flow. Definitions and concepts of CM in context of NFV | 
Documents | None | 

## Slide 20
Rel-14 OAM&P (3/5)
Work Item | Fault Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-FM
 |  | 690040
Rapporteur | Huawei | 
Completion | 10% to 15% | 
Target | SA#74 (12/2016) | 
Status | The group discussed use cases/requirements related to alarm correlation (including physical resource alarms), VNF related VR performance alarms. The group discussed how to remove system level business level use cases to TS 28.500 and how to change the system level business level use cases in TS 28.515 to node level business level use cases. | 
Documents | None | 

## Slide 21
Rel-14 OAM&P (4/5)
Work Item | Performance management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-PM
 |  | 690041
Rapporteur | Intel | 
Completion | 10% to 15% | 
Target | SA#74 (12/2016) | 
Status | The group discussed and agreed the use cases – VNF related VR PM, updating performance Threshold Monitor, and VNF related VR performance alarm, and the associated requirements. The group discussed and agreed the PM collection method concept. The group discussed the scenario of allowing NM to collect PM data directly from VNFM. This scenario is not supported in the MANO architecture today, but may not to be excluded. The group agreed that the requirements are to be written from the producer point of view. | 
Documents | None | 

## Slide 22
Rel-14 OAM&P (5/5)
Work Item | Lifecycle management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-LCM
 |  | 690042
Rapporteur | Nokia Networks | 
Completion | 10% to 15% | 
Target | SA#74 (12/2016) | 
Status | Group discussed requirements for package on-boarding, the UC and requirements for VNF package enabling and disabling, software update Use Case, VNF instance scaling over Itf-N, VNF instance termination Use Cases. Group agreed to perform "housekeeping activities" and move high level content from LCM TS to 28.500. Group needs clarifications from ETSI NFV on the scope and definition of the NS scaling operation. Additional discussions are needed on the topic of graceful and forceful VNF instance termination. Need to discuss and agree on the allowed/authorized consumer of the VNF LCM interface on IFA008 Reference Point. | 
Documents | None | 

## Slide 23
OAM&P studies (1/5)
Work Item | Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing SON function | FS_D_SON_OAM
 |  | 610045
Rapporteur | Cisco | 
Completion | 45% to 50% | 
Target | SA#72 (06/2016) | 
Status | The following topics were addressed: The problem statement in the case when MLB is using CAC metrics Case when long term load statistics is used by D-MLB Two potential solutions for the Use Case in 4.2.1.3 MLB algorithms misalignment Recommendations for Load Information Exchange Interoperability issues | 
Documents | None | 

## Slide 24
OAM&P studies (2/5)
Work Item | Study on KQIs for Service Experience | FS_KQISE
 |  | 660037
Rapporteur | Huawei | 
Completion | 50% to 100% | 
Target | SA#71 (03/2016) | 
Status | Updated access phase KQIs for streaming. Editorial clean up of draft TR 32.862. | 
Documents | Draft TR 32.862 for information and approval (Agenda Item 15.2.32) | 

## Slide 25
OAM&P studies (3/5)
Work Item | Study on OAM support for Licensed Shared Access (LSA) | FS_OAM_LSA
 |  | 670028
Rapporteur | Nokia Networks | 
Completion | 75% to 100% | 
Target | SA#71 (03/2016) | 
Status | - The group discussed and agreed the way forward for the study. - The group discussed and agreed the solutions evaluation. - The group discussed and agreed pCR adding conclusion on the level of interaction between LC and PLMN (at the NM level). - The group discussed and agreed pCR adding description of the functional split. - The group discussed and agreed pCR adding architectural option for LC/RPT case. - The group discussed and agreed the pCR adding supported scenarios and standardization impacts. | 
Documents | Draft TR 32.855 for approval or information (Agenda Item 15.2.34) | 

## Slide 26
OAM&P studies (4/5)
Work Item | Study on OAM support for assessment of energy efficiency in mobile access networks | FS_OAM_EE
 |  | 700047
Rapporteur | Orange | 
Completion | 0% to 10% | 
Target | SA#73 (09/2016) | 
Status | Several clauses of TR 32.856 have been filled in: - Introduction - Network under test definition - Network classification - Energy consumption metrics | 
Documents | None | 

## Slide 27
OAM&P studies (5/5)
Work Item | Study on OAM aspects of SON for AAS-based deployments | FS_OAM_SON_AAS
 |  | 700048
Rapporteur | Nokia Networks | 
Completion | 0% to 10% | 
Target | SA#73 (09/2016) | 
Status | The skeleton, introduction and scope of the new draft TR 32.865 were discussed and agreed. Use case on Cell Splitting was discussed and agreed. | 
Documents | None | 

## Slide 28
OAM&P CRs
Number | Title
SP-160029 | Rel-14 CRs on OAM Maintenance and small Enhancements (OAM14)
SP-160030 | Rel-13 CRs on OAM Maintenance and small Enhancements (OAM13)
SP-160031 | Rel-11 CRs on OAM Maintenance and small Enhancements (OAM11)
SP-160032 | Rel-8 CRs on OAM Maintenance and small Enhancements (OAM8)
SP-160033 | Rel-13 CRs on WLAN Management (WLAN-OAM-SA5)
SP-160036 | Rel-13 CRs on Compliance of 3GPP SA5 specifications to the NGMN Top Operational Efficiency (OPE) Recommendations (OAM-NGMN-OPE)
SP-160060 | Rel-13 CRs on Energy Efficiency related Performance Measurements (OAM-PM_EE)

## Slide 29
OAM&P TSs & TRs
Number | Title
SP-160026 | Draft TR 32.855 “Study on OAM support for Licensed Shared Access (LSA)” for information and approval
SP-160027 | Draft TR 32.862 "Study on KQIs for service experience“ for information and approval

## Slide 30
OAM&P WIDs
Number | Title
SP-160022 | New WID “Filtering of PM measurements and data volume measurements for shared networks”
SP-160020 | New SID “Study on Implementation for the Partitioning of Itf-N”
SP-160023 | Revised WID “Concept, architecture and requirements for mobile networks that include virtualized network functions”

## Slide 31: OAM&P cooperation (1/2)
ETSI ISG NFV IFA
  Face to face workshop held in Helsinki April 20th - 21st 2015.
  Calls held on March 19th, May 28th, July 9th, and Sep. 3rd, Dec 17th 2015.
  LS discussion ongoing on:
    ETSI ISG NFV on guidelines for cooperation
    ETSI ISG NFV on VL LCM and modelling
    SA1 on definition of Network Service
Multi-SDO on NFV information modeling
  SA5 attended the ETSI workshop on NFV Information Modeling Jan 13-14 2016 in Louisville (attended by 14 “SDOs”).
  A list of issues has been established and will be used as base for further work in SDOs and between SDOs.
  Next call at the end of March 2016. SA5 will report progress.
  F2F workshop expected in June 2016.

## Slide 32: OAM&P cooperation (2/2)
Multi-SDO (SA5, TM Forum, NGMN)
  Ongoing LS exchange with TM Forum on maintaining alignment on Fixed Mobile Convergence (FMC) Model Repertoire.
  All changes agreed between TM Forum and SA5 are expected to be incorporated in the latest version of 3GPP TS 32.156 FMC Model Repertoire) and the corresponding TM Forum document(s).
  Regular conference calls for the Multi-SDO Converged Performance Management JWG.
BBF - HNB/HeNB
  SA5 is the 3GPP focal point to BBF for HNB and HeNB data models.
  BBF maintains the HNB/HeNB data models based on SA5 requirements.
  ITU-T SG2 - Management Interface Methodology
  Interface specification methodology and templates on Requirements and Analysis/Information Service level kept 100% aligned.
  Regular conference calls with ITU-T SG2 to maintain this alignment.

## Slide 33: Cooperation 3GPP SA5/ETSI ISG NFV (1/2)
Interfaces in scope of SA5

## Slide 34: Cooperation 3GPP SA5/ETSI ISG NFV (2/2)
The discussions on cooperation guidelines are progressing well but still need to be finalized (see SP-160018).
The scope of the cooperation is: Ve-Vnfm-em, Ve-Vnfm-vnf and Os-Ma-nfvo Reference Points.
ETSI ISG NFV is responsible for producing and maintaining the specifications for:
  The management of the VNF/NS non-3GPP application related aspects,
  The management of virtual resources (FM, PM, etc.).
3GPP SA WG5 is responsible for producing and maintaining the specifications for:
  The management of the VNF/NS 3GPP application related aspects.
Both 3GPP SA WG5 and ETSI ISG NFV would consider each other’s requirements.

## Slide 35: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | TBD | TBD | EF3 | 
SA5#112 | 27-31 Mar 2017 | TBD | China | Huawei | 
SA5#113 | 08-12 May 2017 | TBD | North America | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | TBD | TBD | TBD | 
SA5#116 | 27 Nov-1 Dec 2017 | TBD | TBD | TBD | 

## Slide 36: Thank you!