## Slide 1: TSG SA WG5 Status Report to TSG SA#73 New Orleans, USA 21-23 September 2016 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chairman, Ericsson
Mirko CANO SOVERI, SA5 Secretary, MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Robert Törnkvist (Ericsson) VC since 05/2016 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2016 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#105 | 25-29 Jan 2016 | Bratislava | Slovakia | EF3 | 
SA5#106 | 11-15 Apr 2016 | Kanazawa | Japan | JF3 | 
SA5#107 | 23-27 May 2016 | Tenerife | Spain | EF3 | 
SA5#108 | 11-15 Jul 2016 | Harbin | China | China Mobile, Huawei | 
SA5#109 | 29 Aug-2 Sep 2016 | San Francisco | North America | NAF | 
SA5#110 | 14-18 Nov 2016 | Reno | North America | NAF | Mega Meeting

## Slide 4: Statistics at SA5 level
 | SA5# 102 | SA5# 103 | SA5# 104 | SA5# 105 | SA5# 106 | SA5# 107 | SA5# 108 | SA5# 109
Delegates | 61 | 38 | 57 | 30 | 37 | 36 | 35 | 40
Docs at meeting start | 264 | 195 | 181 | 205 | 194 | 232 | 161 | 195
Docs at meeting end | 446 | 378 | 397 | 361 | 314 | 401 | 302 | 356
Agreed CH CRs | 58 | 46 | 27 | 20 | 19 | 17 | 18 | 21
Agreed OAM&P + CMAN CRs | 4 | 1 | 18 | 38 | 18 | 54 | 2 | 0
LS in | 17 | 9 | 7 | 14 | 14 | 7 | 12 | 13
LS out | 4 | 4 | 5 | 7 | 9 | 4 | 3 | 10

## Slide 5
 | SA#66 | SA#67 | SA#68 | SA#69 | SA#70 | SA#71 | SA#72 | SA#73
CRs | 108 | 67 | 70 | 62 | 92 | 58 | 108 | 41
TR/TS for information | 0 | 3 | 1 | 3 | 2 | 0 | 1 | 5
TR/TS for approval | 7 | 0 | 1 | 1 | 9 | 4 | 2 | 1
New or updated WIDs | 4 | 3 | 5 | 8 | 5 | 4 | 14 | 5
SA5 exploder | 385 | 382 | 378 | 372 | 371 | 371 | 363 | 368
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR history

## Slide 8: WI history

## Slide 9: pCR history
Chart: 
| SA5#108 | SA5#109
Approved pCRs | 53 | 65

## Slide 10
Rel-14 Charging (1/4)
Work Item | Resource optimization for PS domain online charging sessions | CH14-ROPOCH
 |  | 710008
Rapporteur | Ericsson | 
Completion | 10% to 20% | 
Target | SA#75 (03/2017) | 
Status | - Two discussion papers introduced various options - One input approved as a draftCR to specify: Delaying start of Gy session only upon start of service data flow Stop the Gy session in advance upon a period with no valid quota - One pCR to the draftCR approved: in flow based charging: on start of service data flow if no Gy exist, Gy is started. | 
Documents | None | 

## Slide 11
Rel-14 Charging (2/4)
Work Item | Determination of Completeness of Charging Information in IMS | CH14-DCCII
 |  | 720045
Rapporteur | Deutsche Telekom | 
Completion | 0% to 10% | 
Target | SA#75 (03/2017) | 
Status | LS S5-165227 sent to CT1 to provide charging requirement so CT1 can work on corresponding SIP signalling extension It is expected CT1 to create its own WID based on receipt of this LS (company-driven). This LS addresses the comment received during SA#72 on this SA5 WID approval Requirements for two SIP enablers agreed in a CR (one to track the IMS Nodes for which the CTF generates charging events, the other to identify applications within an AS). | 
Documents | Rel-14 CR | 

## Slide 12
Rel-14 Charging (3/4)
Work Item | Charging Aspects of Enhanced Proximity-based Services | CH14-ProSe
 |  | 720049
Rapporteur | Huawei | 
Completion | 0% to 40% | 
Target | SA#75 (03/2017) | 
Status | - Set of flows for offline charging have been agreed (Rel-14 CRs): Direct Communication via UE-to-Network Relay Model B of ProSe Direct Discovery (roaming/non-roaming) ProSe One-to-One Direct Communication Restricted Discovery: extension to ProSe Restricted Discovery of Model A (roaming/non-roaming), including Announce, Monitor and Match. | 
Documents | Rel-14 CRs | 

## Slide 13
Rel-14 Charging (4/4)
Work Item | Charging Aspects of S8 Home Routing Architecture for VoLTE | CH14-V8
 |  | 720050
Rapporteur | China Mobile | 
Completion | 0% to 15% | 
Target | SA#74 (12/2016) | 
Status | - CR agreed to introduce the charging principle for S8HR (S8 Home Routing Architecture for VoLTE) in the umbrella Charging Specification TS 32.240. | 
Documents | Rel-14 CR | 

## Slide 14
Charging studies (1/1)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | ZTE | 
Completion | 10% to 10% | 
Target | SA#73 (09/2016) -> SA#76 (06/2017) | 
Status | - No progress due to resigning rapporteur. - This study needs a new rapporteur in order to continue. | 
Documents | None | 

## Slide 15
Charging CRs
Number | Title
SP-160621 | Rel-13 CRs on Charging Aspects of Architecture enhancements for Cellular Internet of Things (CIoT-CH)
SP-160622 | Rel-13 CRs on Charging Management (CH13)
SP-160623 | Rel-14 CRs on Charging Management (CH14)
SP-160624 | Rel-14 CRs on Charging Aspects of Enhanced Proximity-based Services (CH14-Prose)
SP-160625 | Rel-14 CRs on Determination of Completeness of Charging Information in IMS (DCCII)

## Slide 16
Charging TSs & TRs
Number | Title
- | -

## Slide 17
Charging WIDs and exception requests
Number | Title
SP-160608 | New Study on forward compatibility for 3GPP Diameter Charging Applications
SP-160609 | New WID Charging Aspects of Improvements of Awareness of User Location Change (AULC)

## Slide 18
Co-operation with CT4/CT3 on Diameter
  SA5 SWG CH plans to have a joint meeting with CT4/CT3 in Reno mega-meeting (SA5#110) for synchronization on Diameter-related topics.
  Co-operation with CT1 on CH14-DCCII
  SA5 liaised CT1 on the charging requirements for “Determination of Completeness of Charging Information in IMS” (CH14-DCCII) so the corresponding SIP signalling enablers extension can be specified by CT1 (expected CT1 WID to be created).
ETSI TC Interoperability Testing (INT)
  SA5 was informed about the list of changes to TS 32.299 Rf/Ro from Rel-10 to Rel-13 which are considered by ETSI INT in their “Conformance Test Specifications for the Diameter Protocol over the Rf and the Ro reference points ”.
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 19
Rel-14 OAM&P (1/7)
Work Item | Management concept, architecture and requirements for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-MCAR
 |  | 690036
Rapporteur | China Mobile | 
Completion | 70% to 90% | 
Target | SA#73 (09/2016) -> SA#74 (12/2016) | 
Status | 9 contributions are addressed, including following areas: Updating the concept of NE and VN PM collection Use Case Automating different types of configuration Clarification and editorial rewording of the specification - Draft TS 28.500 is principally ready for approval; however it has normative references to ETSI NFV IFA draft specifications whose approval is delayed (expected in Dec.); therefore 28.500 also has to “wait” until they are approved. | 
Documents | None | 

## Slide 20
Rel-14 OAM&P (2/7)
Work Item | Configuration Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-CM
 |  | 690039
Rapporteur | ZTE | 
Completion | 30% to 50% | 
Target | SA#74 (12/2016) | 
Status | - 15 contributions have been addressed during the sessions, and the topics include: Use cases and requirements on MOI creation Discussion of relationship between VNF termination and MO deletion Procedure flows of MOI creating, VNF instantiation and termination Discussion paper of NRM support Skeleton, introduction and scope of TS 28.513 | 
Documents | Draft TS 28.510 for information | 

## Slide 21
Rel-14 OAM&P (3/7)
Work Item | Fault Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-FM
 |  | 690040
Rapporteur | Huawei | 
Completion | 50% to 75% | 
Target | SA#74 (12/2016) | 
Status | - The group addressed the following subjects: The use case of virtualization-specific aspect failure detection and notification by VNFM. Requirement and solution contributions regarding to VNF alarm notification subscription on Ve-vnfm-em. Alarm Information Model on Ve-Vnfm-em. A contribution of adding general stage 3 content descriptions. | 
Documents | Draft TSs 28.515 and 28.516 for information | 

## Slide 22
Rel-14 OAM&P (4/7)
Work Item | Performance management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-PM
 |  | 690041
Rapporteur | Intel | 
Completion | 30% to 60% | 
Target | SA#74 (12/2016) | 
Status | -The group addressed the following topics: Add the introduction and scope to the TS 28.523 skeleton document. Add stage 2 solution to TS 28.522. Add references to ETSI GS NFV IFA008 specification. Fix terminologies related to legacy PM data to address the pCR. Whether the VNF/NF PM data related to VR is needed at NM What kind of VNF/NF PM data related to VR are needed How to collect the needed PM data | 
Documents | Draft TS 28.520 for information | 

## Slide 23
Rel-14 OAM&P (5/7)
Work Item | Lifecycle management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-LCM
 |  | 690042
Rapporteur | Nokia Networks | 
Completion | 25% to 40% | 
Target | SA#74 (12/2016) | 
Status | The group addressed, among others, the following topics: Use cases for different options of VNF package and artefacts fetch, VNF package deletion, NSD update, NSD query, NSD deletion and PNFD on-boarding Procedure for VNF termination Considerations for VNF instantiation requested by EM Options for initial configuration data in VNF instantiations Scenarios for NS update Use case and requirements related to update of NS with a new NSD It was identified that completion dates of all virtualization related work items have dependency on the Stage 3 progress in ETSI ISG NFV. The group agreed to send an LS to ETSI ISG NFV asking for anticipated Stage 3 completion timeline. | 
Documents | Draft TS 28.525 to SA for information | 

## Slide 24
Rel-14 OAM&P (6/7)
Work Item | Filtering of PM measurements and data volume measurements for shared networks | OAM14-FILMEAS
 |  | 710009
Rapporteur | Ericsson | 
Completion | 15% to 60% | 
Target | SA#74 (12/2016) | 
Status | The names of the measurements are clarified. Conclusion that the solution solves the request from RAN3 is made and that the solution for filtering measurements can be used for future measurements. Agreed that the proposed solution to specify the requirements in 32.130, measurements shall be specified in 32.425, and that the filtering capabilities shall be specified in 32.412 and 32.416. | 
Documents | Draft TR 32.817 for information and approval; Revised WID | 

## Slide 25
Rel-14 OAM&P (7/7)
Work Item | OAM support for Licensed Shared Access (LSA) | OAM14-LSA
 |  | 720044
Rapporteur | Nokia | 
Completion | 0% to 20% | 
Target | SA#75 (03/2017) | 
Status | - Use cases for already agreed requirements on LC de-registration, LSRAI request and LSRAI notification were added. - The IS was progressed with detailed proposals for operations, however, the pCR was not agreed. | 
Documents | None | 

## Slide 26
OAM&P studies (1/6)
Work Item | Study on OAM support for assessment of energy efficiency in mobile access networks | FS_OAM_EE
 |  | 700047
Rapporteur | Orange | 
Completion | 55% to 55% | 
Target | SA#75 (03/2017) | 
Status | 2 LSs from ETSI EE have been presented and replies have been approved Replies to these two LSs have been approved Proposed update of clause Scope has been approved with small changes Proposed skeleton for clause 5 has been approved Proposed text for clause 5.1 (Introduction) has been approved Proposed text for clause 5.2 has been discussed. Some revisions required Proposed text for clause 5.3 (Potential use cases) has been discussed. Ericsson asked for more time to think about this. The pCR has been noted. Update of clause wrt. ETSI ES 203 228 V1.1.5 was agreed. Though several pCRs are approved, the percentage of completion remains stable, due to that the scope of the WID has been extended. | 
Documents | None | 

## Slide 27
OAM&P studies (2/6)
Work Item | Study on OAM aspects of SON for AAS-based deployments | FS_OAM_SON_AAS
 |  | 700048
Rapporteur | Nokia Networks | 
Completion | 40% to 60% | 
Target | SA#73 (09/2016) -> SA#74 (12/2016) | 
Status | A pCR on time scale of triggering Cell Splitting and Cell Merging has been approved. A pCR on potential solutions has been approved. Proposals to introduce NM triggering Cell Splitting and Cell Merging were discussed, but the WG has not reached consensus on this topic. | 
Documents | None | 

## Slide 28
OAM&P studies (3/6)
Work Item | Study on Implementation for the Partitioning of Itf-N | FS_IMP_ITFN
 |  | 710007
Rapporteur | China Mobile | 
Completion | 10% to 35% | 
Target | SA#75 (03/2017) | 
Status | - A pCR about the overview of protocols based on socket API has been approved. | 
Documents | None | 

## Slide 29
OAM&P studies (4/6)
Work Item | Study on Management and Orchestration Architecture of Next Generation Network and Service | FS_NGNS_MOA
 |  | 720047
Rapporteur | Huawei & Ericsson | 
Completion | 0% to 10% | 
Target | SA#75 (03/2017) | 
Status | Terminologies and use cases have been discussed. A pCR to add a management architecture use case of reusing the existing management system for next generation network has been approved. | 
Documents | None | 

## Slide 30
OAM&P studies (5/6)
Work Item | Study on Management and Orchestration of Network Slicing | FS_MONETS
 |  | 720048
Rapporteur | Ericsson & Huawei | 
Completion | 0% to 10% | 
Target | SA#75 (03/2017) | 
Status | - Nine (9) pCRs addressing use cases, terminology and definitions have been approved. | 
Documents | None | 

## Slide 31
OAM&P studies (6/6)
Work Item | Study on management aspects of next generation network architecture and features | FS_MAN_NGNAF
 |  | 720046
Rapporteur | Nokia | 
Completion | 0% to 5% | 
Target | SA#75 (03/2017) | 
Status | One use case for supporting management of 5G critical communication service has been discussed. | 
Documents | None | 

## Slide 32
OAM&P CRs
Number | Title
SP-160620 | Rel-13 CRs on OAM Maintenance and small Enhancements (OAM13)

## Slide 33
OAM&P TSs & TRs
Number | Title
SP-160614 | TS 28.515 Fault Management (FM) for mobile networks that include virtualized network functions Requirements; for information
SP-160615 | TS 28.516 Fault Management (FM) for mobile networks that include virtualized network functions Procedures; for information
SP-160616 | TS 28.510 Configuration Management (CM) for mobile networks that include virtualized network functions; Requirements; for information
SP-160617 | TS 28.525 Lifecycle Management (LCM) for mobile networks that include virtualized network functions Requirements; for information
SP-160618 | TS 28.520 Performance Management (PM) for mobile networks that include virtualized network functions Requirements; for information
SP-160619 | TR 32.817 Study on filtering of Performance Management (PM) measurements; for information and approval

## Slide 34
OAM&P WIDs
Number | Title
SP-160610 | Revised WID Filtering of PM measurements and data volume measurements for shared networks (updated Affected existing specifications)
SP-160611 | New Study on Management aspects of selected IoT-related features
SP-160613 | New Study on a RESTful HTTP-based Solution Set
SP-160612 | New SID management aspects of virtualized network functions that are part of the RAN. Note: This SID could not be agreed by SA5 due to one sustained objection; however the SA5 chair brings it to SA asking for SA approval since there were no other objections and it has a list of 10 supporting companies.

## Slide 35: OAM&P cooperation (1/2)
ETSI ISG NFV IFA
  Ongoing communication is done via LS. Calls may be set up on specific topics if needed.
  Several LS exchanges are ongoing on various topics related to alignment of SA5 and ETSI specifications.
Multi-SDO on NFV information modeling
  SA5 attended ETSI workshop on NFV Information Modeling in Jan. 2016.
  SA5 has reported progress in March 2016 on the NFV modeling work currently ongoing in SA5. Next meeting is planned in December (F2F).
ATIS NRSC
  Ongoing work on metrics to determine a drop in registered users in an IP-based network.
ETSI TC EE
  Regular LS exchange on Energy Efficiency in mobile networks.

## Slide 36: OAM&P cooperation (2/2)
Multi-SDO (SA5, TM Forum, NGMN)
  The JWG on Converged Performance Management is still active. It is likely to be replaced by traditional LS exchange.
  Agreed to maintain the Multi-SDO steering committee until end of 2016 to estimate whether more common work is needed.
BBF/SCF - HNB/HeNB
  SA5 is the 3GPP focal point to BBF for HNB and HeNB data models.
  BBF maintains the HNB/HeNB data models based on SA5 requirements.
  SCF has requested SA5 and BBF to add more detailed cell parameters in the HNB/HeNB data models (BBF TR196).
  ITU-T SG2 - Management Interface Methodology
  Interface specification methodology and templates on Requirements and Analysis/Information Service level kept 100% aligned.
  Regular conference calls and LS exchange with ITU-T SG2 to maintain this alignment.

## Slide 37: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | Porto | Portugal | EF3 | 
SA5#112 | 27-31 Mar 2017 | TBD | China | Huawei | 
SA5#113 | 08-12 May 2017 | TBD | North America | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | TBD | TBD | Asia (TBC) | 
SA5#116 | 27 Nov-1 Dec 2017 | TBD | TBD | NAF | 

## Slide 38: Thank you!