## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#78
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 7.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to completed items in Rel-15 and earlier
  Rel-15 Work Items
  Rel-15 Study Items
  Rel-16 Work Items
  Rel-16 Study Items
  Miscellaneous
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS) – reelected at SA4#96 !
    Gilles Teniou (ORANGE, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm Austria RFFE GmbH, ETSI) NEW! | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (ORANGE, ETSI)

## Slide 4: Meetings held since SA#77 - 1
SA4 plenary meetings
Workshop
  Joint 3GPP & VR Industry Forum Workshop on Virtual Reality Ecosystem & Standards 4-6 December, Santa Clara, CA, USA Host: Ericsson
Ad Hoc meetings
  SA4 Ad hoc meeting on Virtual Reality 6-8 Santa Clara, CA, USA, Host: Ericsson
    Ad hoc agenda items included FS_QoE_VR, LiquiMas, VRStream and FLUS
    A joint session took place together with VRIF on VRStream
Meeting | Dates | Venue and Host
SA4#95 | October 9-13 | Venue: Belgrade, Serbia; Host: EF3
SA4#96 | November 13-17 | Venue: Albuquerque, NM, USA; Host: NAF3

## Slide 5: Workshop on VR
Joint 3GPP & VR Industry Forum Workshop on Virtual Reality Ecosystem & Standards 4-6 December, Santa Clara, CA, USA Host: Ericsson
  SA1 and SA4 officials involved
4 sessions
  Standardisation groups coordination
  VR content production
  Service providers’ requirements
  VR Hardware/device manufacturers
Good attendance (22 speakers, more than 120 participants)
Presentations available at: http://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/Joint%203GPP%20SA4%20-%20VRIF%20Workshop%20on%20VR/Docs/

## Slide 6: Meetings held since SA#77 - 2
SWG conference calls (2 hours each)
  MBS SWG on 3SI September 28
  MTSI&MBS SWG on FLUS October 24 and November 2
  MTSI SWG on FS_eVoLP December 14
  MBS SWG on SAND4M December 15
  MBS SWG on FS_MBMS_IoT December 18
  EVS SWG on FS_EVS_FCNBE December 18
  Video SWG on VRStream December 19

## Slide 7: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  MBS SWG on SerInter January 8
  Video SWG on VRStream January 9
  EVS SWG on FS_EVS_FCNB January 15
  MTSI SWG on FS_5G_MEDIA_MTSI January 16
  MBS SWG on FS_FEC_MCS January 18
  MTSI SWG on FS_eVoLP January 19
  MBS SWG on FS_MBMS_IoT January 22

## Slide 8: Calendar of future meetings - 2
SA4 plenary meetings (2018)
  At SA4#97 SA4 invites SA1 for a joint session including the following SA4 topics: FS_mV2X & FS_5G_MEDIA_MTSI & FS_5GMedia_Distribution & VRStream.
Meeting | Dates | Venue and Host
SA4#97 | 5 - 9 Feb 2018 | Host: JF3, Venue: Fukuoka, Japan
SA4#98 | 9-13 Apr 2018 | Host: Ericsson, Venue: Kista, Sweden NEW!
SA4#99 | 9-13 Jul 2018 | Host: EF3, Venue: Rome, Italy
SA4#100 | 15-19 Oct 2018 | Host: IF3, Venue: Kochi, India NEW!
SA4#101 | 19-23 Nov 2018 | Host: Samsung, Venue: Busan, Korea

## Slide 9: Calendar of future meetings - 3
SA4 plenary meetings (2019)
Meeting | Dates | Venue and Host
SA4#102 | 28 January - 1st February 2019 | Host: TBD, Venue: TBD
SA4#103 | 8 - 12 April 2019 | Host: TBD, Venue: TBD
SA4#104 | 1 - 5 July 2019 | Host: TBD, Venue: TBD
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia NEW!
SA4#106 | 21 - 25 October 2019 | Host: TBD, Venue: TBD

## Slide 10: SA4 meeting statistics
Note: The scope of SA4#72-BIS and SA4#80-BIS was limited to only one Work Item (EVS_Codec).

## Slide 11: Documents, participants and SWGs at SA4#95
*) Includes Tdocs and participants of joint sessions with SQ and MTSI SWGs.
**) Includes Tdocs and participants of joint sessions with SQ, MBS and MTSI SWGs.
Note: postponed documents are included in the count.

## Slide 12: Documents, participants and SWGs at SA4#96
*) Includes Tdocs and participants of joint sessions with SQ and MTSI SWGs.
**) Includes Tdocs and participants of joint sessions with SQ, MBS and MTSI SWGs.
Note: postponed documents are included in the count.

## Slide 13: List of SA4 Work and Study Items for Rel-15 - 1
Rel-15 Work Items
  Server and Network Assisted DASH for 3GPP Multimedia Services (SAND) – completed at SA#77
  Framework for Live Uplink Streaming (FLUS)
  Enhanced QoE Reporting for MTSI (EQoE_MTSI)
  SAND for MBMS (SAND4M)
  Service Interactivity (SerInter)
  Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
  Addition of HDR to TV Video Profiles (HDR)
  Virtual Reality Profiles for Streaming Media (VRStream)

## Slide 14: List of SA4 Work and Study Items for Rel-15 - 2
Rel-15 Study Items
  Study on Enhanced Acoustic Test Specifications (FS_SEATS)
  Study on UE characteristics and performance for Video Telephony (FS_UE_VTPerf) - stopped at SA#76
  Study on Virtual Reality (FS_VR) – completed at SA#77
  Study on User Services Enhancements in 3GPP for TV Services (FS_USE_3GPP_4_TV) – completed at SA#77
  Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
  Study on MBMS User Services for IoT (FS_MBMS_IoT)
  Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
  Study on FEC for MC Services (FS_FEC_MCS)
  3GPP codecs for VR audio (FS_CODVRA)
  EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
  Update to fixed-point basic operators (FS_BASOP)
  QoE metrics for VR (FS_QoE_VR)
  enhanced VoLTE performance (FS_eVoLP)

## Slide 15: List of SA4 Work and Study Items for Rel-16
Rel-16 Work Items
  EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rel-16 Study Items
  V2X Media Handling and Interaction (FS_mV2X)

## Slide 16: SWGs and ongoing Work Items
Work Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Framework for Live Uplink Streaming (FLUS) |  | x | X |  | x
Enhanced QoE Reporting for MTSI (EQoE_MTSI) |  |  | X |  | 
SAND for MBMS (SAND4M) |  | X |  |  | 
Service Interactivity (SerInter) |  | X |  |  | 
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) |  |  |  | X | 
Addition of HDR to TV Video Profiles (HDR) |  |  |  |  | X
Virtual Reality Profiles for Streaming Media (VRStream) | x | x |  | x | X
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | X |  |  |  | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 17: SWGs and ongoing Study Items
Study Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Study on Enhanced Acoustic Test Specifications (FS_SEATS) |  |  |  | X | 
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) |  | X |  |  | 
Study on MBMS User Services for IoT (FS_MBMS_IoT) |  | X |  |  | 
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) |  |  | X |  | 
New Study Item on FEC for MC Services (FS_FEC_MCS) |  | X |  |  | 
3GPP codecs for VR audio (FS_CODVRA) | X |  |  |  | 
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | X |  |  |  | 
Update to fixed-point basic operators (FS_BASOP) | X |  |  |  | 
QoE metrics for VR (FS_QoE_VR) |  | x |  |  | X
enhanced VoLTE performance (FS_eVoLP) |  |  | X |  | 
V2X Media Handling and Interaction (FS_mV2X) |  |  | X |  | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 18: SA4 progress highlights
CRs to completed items in Rel-15 and earlier
Ongoing Work Items
  7 Rel-15 WI
  1 Rel-16 WI
Ongoing Study Items
  10 Rel-15 SIs
  1 Rel-16 SI
SA4 documents at SA#78
  Total number of CRs: 46
    Rel-12: 4
    Rel-13: 9
    Rel-14: 17
    Rel-15: 16
  5 TRs (4 for information and 1 for approval)
  1 TS for approval
  2 new WIDs, 2 revised WIDs and 1 new SIDs

## Slide 19: CRs to completed items in Rel-15 and earlier
CRs
    Rel-12: 4 CR (Cat F)
    Rel-13: 9 CRs (Cat A and Cat F)
    Rel-14: 17 CRs (Cat A and Cat F)
    Rel-15: 5 (Cat B and Cat F)
Tdoc | Title | Source | Type | For | Agenda item #
SP-170820 | CRs to TS 26.442, TS 26.443, TS 26.444, TS 26.445 (Release 12 to Release 14) (EVS_Codec) | SA WG4 | CR pack | Approval | 12
SP-170821 | CRs to TS 26.116, TS 26.244, TS 26.247 (Release 13) (TVProf-SA4, TEI13) | SA WG4 | CR pack | Approval | 13
SP-170822 | CRs to TS 26.114, TS 26.173, TS 26.247, TS 26.269 TS 26.346, TS 26.445 (Release 14) (TEI14, IQoE, AE_enTV-S4, TRAPI) | SA WG4 | CR pack | Approval | 14D
SP-170823 | CRs to TS 26.247 (SAND) (Release 15) | SA WG4 | CR pack | Approval | 15D.1
SP-170828 | CRs to TS 26.114, TS 26.247 (Release 15) (TEI15) | SA WG4 | CR pack | Approval | 15G.1

## Slide 20: Work progress: Rel-15 Work Items
Framework for Live Uplink Streaming (FLUS)
Enhanced QoE Reporting for MTSI (EQoE_MTSI)
SAND for MBMS (SAND4M)
Service Interactivity (SerInter)
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
Addition of HDR to TV Video Profiles (HDR)
Virtual Reality Profiles for Streaming Media (VRStream)

## Slide 21: Framework for Live Uplink Streaming (FLUS)
The main objective of the work item is to define a framework for uplink live streaming media (e.g. 360 video, VR, UHD, multi-channel audio) point-to-point.
At SA4#95, the framework was progressed and LS sent to SA1, SA2 and CT1 for review of the assumptions for the framework.
At SA4#96, the framework was progressed. It was further agreed to extend the schedule and revise the WID in order to write guidelines in particular to describe relevant non-IMS-based user plane instantiations based on standardized technology and to describe how they can be bound through the FLUS Control API.
At SA4 AH on VR the framework was completed it was agreed to provide TS 26.238 Uplink streaming V1.0.0 + Spec submit form to TSG SA#78 for approval.
WID: SP-170576
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Framework for Live Uplink Streaming (FLUS) | TS 26.238 | 10% -> 85% | SA#78 -> SA#80 | SP-170824: Revised WID on Framework for Live Uplink Streaming (FLUS) SP-170884 TS 26.238 Uplink streaming (Release 15) v. 1.0.0 (FLUS) for approval
Note: Progress since last SA is shown with blue colour.

## Slide 22: Enhanced QoE Reporting for MTSI (EQoE_MTSI)
The objective of the work item is to keep the QoE reporting consistent between DASH and MTSI, and to update it regarding metrics reporting for new codecs.
At SA4#95, a CR to TS 26.114 on QoE Control Plane Enhancements was agreed and an LS about adding new service type in QMC reporting (To: RAN2, RAN3, SA5) was sent.
At SA4#96, a similar LS about adding new service type in QMC reporting (To: RAN6, CT1) was sent.
WID: SP-170333
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Enhanced QoE Reporting for MTSI (EQoE_MTSI) | CR to TS 26.114 | 10% -> 80% | SA#79 | SP-170825 CR to TS 26.114 (Release 15) (EQoE_MTSI)
Note: Progress since last SA is shown with blue colour.

## Slide 23: SAND for MBMS (SAND4M)
The objective of the work item is to define a SAND mode for DASH-over-MBMS operation:
  Provide the relevant enablers for the MBMS client to support the SAND mode for DASH-over-MBMS
  Define the interface between DASH client and the MBMS client for this SAND mode
  Update the MBMS user service guidelines to reflect the addition of the SAND mode
At SA4#95, the Work Item progressed with discussion papers.
At SA4#96, the work progressed and it was further agreed to extend the deadline and WID such as to ensure consistency in MBMS and DASH signaling, as well as to specify SAND tools to support different hybrid unicast/broadcast modes of DASH over MBMS service delivery. Examples include the offering of long-tail media components on unicast only for a DASH-over-MBMS service or for example the use of unicast for fast channel change.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170608.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
SAND for MBMS (SAND4M) | CRs to TSs 26.247, 26.346, 26.347 and TR 26.946 | 0% -> 50% | SA#78 -> SA#79 | SP-170827 Revised WID on SAND for MBMS (SAND4M)
Note: Progress since last SA is shown with blue colour.

## Slide 24: Service Interactivity (SerInter)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#95 we reviewed the status of MPEG Interactivity Track and discussed the relevance of this work in this context.
At SA4#96, the need for DASH APIs to be defined between the DASH client and the device application it serves has been identified. SA4 sent an LS requesting the DASH-IF to conduct the API specification.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170796.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 0% -> 10% | SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 25: Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
The objective of the work item is to produce a technical report and two technical specifications, one with subjective and one with objective test methodologies for the assessment of immersive audio systems. Simultaneous presentation of 360-degree videos is to be considered.
At SA4#95, first drafts were produced: TS 26.259 Subjective Test Methodologies for the Evaluation of Immersive Audio Systems, TS 26.260 Objective Test Methodologies for the Evaluation of Immersive Audio Systems, TR 26.861 Investigations on Test Methodologies for Immersive Audio Systems
At SA4#96, initial text on methodologies for measurement of Diffuse-field Send frequency response for Scene-based audio was added to TS 26.260. Initial text on Test Methodology for the Assessment of Audio Systems was revised in TS 26.259. Relation to VRStream was also discussed.
At SA4 AH on VR: relation to VRStream was progressed to help in characterization of specified audio codecs.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170609.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 0% -> 15% | SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 26: Addition of HDR to TV Video Profiles (HDR) – completed !
The objective of this work item is to define the relevant extensions to support High Dynamic Range in 3GPP TV Video Profiles
At SA4#95 we agreed a Draft CR to 26.116 HDR Support in TV Video Profiles as basis for future work.
At SA4#96, the CRs to video profiles in TS 26.116 was further progressed and agreed. The necessary references were added to PSS and MBMS specifications. A Work Item summary was endorsed (SP-171006).
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170610.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Addition of HDR to TV Video Profiles (HDR) | CRs to TS 26.116 TS 26.346 TS 26.234 TS 26.247 TS 26.244 | 0% -> 100% | SA#78 | SP-170826 CRs to TS 26.116, TS 26.234, TS 26.346 (Release 15) (HDR)
Note: Progress since last SA is shown with blue colour.

## Slide 27: Virtual Reality Profiles for Streaming Media (VRStream)
The objective of this work item is to define the relevant media and protocol enablers for the set of VR Streaming use cases related to UE consumption of managed and third party VR content as documented in TR26.918
At SA4#95, an initial draft TR 26.118 3GPP Virtual Reality profiles for streaming applications (Release 15) was produced.
At SA4#96, an initial draft TS 26.118 3GPP Virtual Reality profiles for streaming applications (Release 15), with text on Definitions and Reference Systems, a Client Reference Architecture, and Rendering Schemes and Media Profiles.
At the SA4 Ad hoc on VR, a joint session with VRIF clarified VRIF goals and timeline and actions to consider alignment were agreed. Also, we agreed a set of requirement for audio codec characterization tests in relation to LiQuImAS Work Item.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170612.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 10% -> 25% | SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 28: Work progress: Rel-16 Work Items
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)

## Slide 29: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
At SA4#95, several permanent documents were drafted: IVAS codec development overview, IVAS Performance Requirements, IVAS Design Constraints and IVAS project plan.
At SA4#96, new text for IVAS Performance Requirements was reviewed. The extent to which the EVS codec algorithm will form part of the IVAS codec solution has been discussed. This issue received several inputs and further discussions will be required.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170611.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 0% -> 5% | SA#86 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 30: Work progress: Rel-15 Study Items
Study on Enhanced Acoustic Test Specifications (FS_SEATS)
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
Study on MBMS User Services for IoT (FS_MBMS_IoT)
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
Study on FEC for Mission Critical Services (FS_FEC_MCS)
3GPP codecs for VR audio (FS_CODVRA)
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
Update to fixed-point basic operators (FS_BASOP)
QoE metrics for VR (FS_QoE_VR)
enhanced VoLTE performance (FS_eVoLP)

## Slide 31: Study on Enhanced Acoustic Test Specifications (FS_SEATS) – completed !
The objective is to address existing items presently designated as “for further study” in TSs 26.131 and 26.132 and also examine opportunities for new acoustic tests and requirements.
At SA4#95, the Addition of validation results for combined model of speech quality prediction was agreed and the draft TR updated.
At SA4#96, empty clauses were either marked as void or filled with appropriate content. An overall summary and conclusion were added.
This report also includes opportunities for new acoustic tests and requirements that help to better characterize the UE acoustic experience, in view to replace existing test methods with others that are more accurate or more efficient and make specific recommendations for their inclusion in existing or new specifications.
WID: SP-130028
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on Enhanced Acoustic Test Specifications (FS_SEATS) | TR 26.931 | 85% -> 100% | SA#78 | SP-170829 TR 26.931 Evaluation of additional acoustic tests for speech telephony (Release 15) v. 2.0.0 (FS_SEATS) for approval
Note: Progress since last SA is shown with blue colour.

## Slide 32: Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
The overall objective of the study item is to identify the required evolutions of media handling network and device functions and APIs of the 5G architecture to satisfy SA1 use cases and evolve PSS and MBMS User services.
At SA4#95 A first draft of TR 26.891 was produced with 5G system overview, High Level Features of 5G System for Media Delivery, Mapping of Existing Media Services, API aspects and interoperability considerations.
At SA4#96 TR 26.891 on 5G enhanced Mobile Broadband; Media Distribution, v. 0.4.1 was produced with updates on references, definitions, edge computing aspects, network slices, AR and MR services
WID: SP-170334
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 10% -> 25% | SA#79 -> SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 33: Study on MBMS User Services for IoT (FS_MBMS_IoT)
The objective of this study is to investigate and make recommendations on MBMS User Service profiles and optimizations to provide for IoT.
At SA4#95 the TR 26.850 was updated with new recommended requirements and use cases for MBMS IoT.
At SA4#96, the TR was revised to include MBMS IoT profiles of TS 26.346 and a solution for file transfer using CoAP.
The TR documents the evaluation of the enhancements on service layer to support massive file delivery for IoT devices. An IoT device could be for instance a NB-IoT device or an eMTC device. The study considers the enhancements/simplifications in the following areas:
  Define the requirements and constraints for different IoT device categories
  Review the existing multicast/broadcast service architecture to support MBMS delivery for IoT devices.
WID: SP-170592
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 10% -> 30% | SA#79 | SP-170830 TR 26.850 MBMS for IoT (Release 15) v. 1.0.0 (FS_MBMS_IoT)
Note: Progress since last SA is shown with blue colour.

## Slide 34: Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
The objective is to study media handling aspects of conversational services in 5G, taking as baseline the Stage-1 requirements developed by SA1 in TS 22.261, as well as the Stage-2 architecture for 5G systems developed by SA2 in TS 23.501.
At SA4#95 the Draft TR 26.919 was updated with scope, references, 5G system, stage 1 and 2 overview, a Mapping of Conversational Services to 5G System.
At SA4#96 an LS was sent to SA2 on on Mapping of Conversational Services to 5G System. Draft TR 26.919 Study on Media Handling Aspects of Conversational Services in 5G Systems, v. 0.2.0 was updated with aspects of Efficient Speech & Video User Plane and Media Rate adaptation.
WID: SP-170336
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 5% -> 35% | SA#79 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 35: FEC for Mission Critical Services (FS_FEC_MCS)
The main objective of the study item is to recommend a single FEC scheme which can be utilized effectively for MCVideo. The study will also examine the applicability of the recommended FEC scheme for other MC services over MBMS (e.g. MCData – file download, or MCPTT group communications) and make recommendations as necessary.
At SA4#95 TR 26.881 v0.1.0 was produced with addition of candidate requirements on MCVideo, FEC Evaluation Procedure for MCVideo and tools for evaluation.
At SA4#96, the TR was updated with Consideration on Mission Critical Channel Model, evaluation of AL-FEC vs. physical layer FEC and 2 potential solutions. TR 26.881 FEC for MC Services was raised to v. 1.0.0 to be provided to TSG SA#78 (for information). Outstanding Issues are: Verification of simulation results in the context of MCVideo, Reaching a conclusion on the appropriate FEC scheme, Response to the TSG SA WG6 LS request with the conclusion.
WID: SP-170337
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
FEC for MC Services (FS_FEC_MCS) | TR 26.881 | 15% -> 60% | SA#78 -> SA#79 | SP-170831 TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 1.0.0 (FS_FEC_MCS) for information
Note: Progress since last SA is shown with blue colour.

## Slide 36: 3GPP codecs for VR audio (FS_CODVRA) – completed !
The goal of this study item is to assess the suitability of existing 3GPP audio coding capabilities for enabling Virtual Reality services and to give recommendations how existing codecs should be used and configured in order to provide the best possible VR QoE
At SA4#95, Considerations on assessment of suitability for ambisonics coding using existing 3GPP speech and audio codecs and a draft CR to TR 26.918 on Subjective assessment of different orders of Ambisonics were agreed.
At SA4#96, Findings and Conclusions from study on 3GPP codecs for VR audio were agreed leading to a single CR to TR 26.918.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170617.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
3GPP codecs for VR audio (FS_CODVRA) | CR to TR 26.918 | 0% -> 100% | SA#78 | SP-170832 CR to TR 26.918 (Release 15) (FS_CODVRA)
Note: Progress since last SA is shown with blue colour.

## Slide 37: EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
The objective of this study item is to develop non bit-exact conformance criteria and a set of potential conformance tool(s) for the floating-point code in TS 26.443, ensuring that high quality floating-point implementations preserve the quality of EVS.
At SA4#95 TR 26.843 Study on non bit-exact conformance criteria and tools for floating-point EVS codec v.0.0.2 was produced with introduction, scope and overview.
At SA4#96 the TR was updated with addition of Signal Based Methods and Perceptually Based methods, experimental results on compiler options, and POLQA Considerations for Conformance Test.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170618.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 0% -> 50% | SA#79 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 38: Update to fixed-point basic operators (FS_BASOP)
The objectives of this study item are to:
  Study state-of-the-art DSP architectures and how closely the current set of basic operators in STL2009 reflect them.
  Determine whether an additional alternative implementation of EVS using the improved basic operators defined above would be beneficial
At SA4#95 the TR was produced including Analysis of the gap between current basic operators and modern DSP architectures and a set of Extended Basic Operators.
At SA4#96 the TR was updated with introduction, scope, references, abbreviations, Test methodology for validating the extended basic operators, and an analysis of the merits of an alternative EVS implementation using the extended basic operators.
The outstanding issue is the validation of the updated basic operators’ implementation
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170613.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Update to fixed-point basic operators (FS_BASOP) | TR 26.973 | 0% -> 80% | SA#79 | SP-170834 TR 26.973 Update to fixed-point basic operators (Release 15) v. 1.0.0 (FS_BASOP) for information
Note: Progress since last SA is shown with blue colour.

## Slide 39: QoE metrics for VR (FS_QoE_VR)
The objective of this Study Item is to investigate the QoE parameters and metrics which may need to be reported by the client to the network for evaluation of VR user experience
At SA4#95 Draft TR 26.929 was produced including a VR QoE Reference reference model under consideration.
At SA4#96 proposed device reference system and metrics were discussed.
At the SA4 Ad hoc on VR it was agreed that VR QoE metrics include metrics constructed as event lists. The study scope was decided to be limited to 3DOF streaming.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170614.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
QoE metrics for VR (FS_QoE_VR) | Draft TR 26.929 | 0% -> 10% | SA#80 -> SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 40: enhanced VoLTE performance (FS_eVoLP)
The objectives of the study item are to:
  Produce guidelines or requirements to ensure that MTSI clients send requests to adapt to robust modes of codec operation when necessary.
  Study Mechanisms to indicate at setup a terminal’s ability to send adaptation triggers
  Evaluate the impact of proprietary client implementations of Packet-Loss Concealment and Jitter Buffer Management (JBM) on having different Max PLR and potential mechanisms to indicate this to the network.
At SA4#95 the TR had Introduction, scope, references, overview with UE and network based architecture for eVOLP, codec mode adaptation aspects, and evaluated impact of JBM and PLC on Handover Thresholds.
At SA4#96 the TR was updated with evaluation of Maximum Packet Loss Rate (PLR) indication, Application Layer Redundancy Adaptation Request and updates to potential solutions. The TR is sent for information to SA.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170615.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
enhanced VoLTE performance (FS_eVoLP) | TR 26.959 | 0% -> 50% | SA#79 | SP-170833 TR 26.959 Study on enhanced Voice over LTE (VoLTE) performance (Release 15), v. 1.0.0 (FS_eVoLP)
Note: Progress since last SA is shown with blue colour.

## Slide 41: Work progress: Rel-16 Study Items
V2X Media Handling and Interaction (FS_mV2X)

## Slide 42: V2X Media Handling and Interaction (FS_mV2X)
The overall objective of this work item is to analyse the use cases of VaD explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics
At SA4#96, an LS on clarifying video-related V2X use cases (To: SA1, 5GAA WG1, 5GAA WG2, Cc: 5GAA WG5) was sent. The draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 15) was produced with introduction, scope, references, definitions and abbreviations, and a V2X overview.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170810.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 0% -> 30% | SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 43: Overview of work progress Rel-15 work Items - 1
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Framework for Live Uplink Streaming (FLUS) | TS 26.238 | 10% -> 85% | SA#78 -> SA#80 | SP-170824: Revised WID on Framework for Live Uplink Streaming (FLUS) SP-170884 TS 26.238 Uplink streaming (Release 15) v. 1.0.0 (FLUS) for approval
Enhanced QoE Reporting for MTSI (EQoE_MTSI) | CR to TS 26.114 | 10% -> 80% | SA#79 | SP-170825 CR to TS 26.114 (Release 15) (EQoE_MTSI)
SAND for MBMS (SAND4M) | CRs to TSs 26.247, 26.346, 26.347 and TR 26.946 | 0% -> 50% | SA#78 -> SA#79 | SP-170827 Revised WID on SAND for MBMS (SAND4M)
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 0% -> 10% | SA#80 | n/a

## Slide 44: Overview of work progress Rel-15 work Items - 2
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 0% -> 15% | SA#80 | n/a
Addition of HDR to TV Video Profiles (HDR) | CRs to TS 26.116 TS 26.346 TS 26.234 TS 26.247 TS 26.244 | 0% -> 100% | SA#78 | SP-170826 CRs to TS 26.116, TS 26.234, TS 26.346 (Release 15) (HDR)
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 10% -> 25% | SA#80 | n/a

## Slide 45: Overview of work progress Rel-15 Study Items – 1
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on Enhanced Acoustic Test Specifications (FS_SEATS) | TR 26.931 | 85% -> 100% | SA#78 | SP-170829 TR 26.931 Evaluation of additional acoustic tests for speech telephony (Release 15) v. 2.0.0 (FS_SEATS) for approval
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 10% -> 25% | SA#79 -> SA#80 | n/a
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 10% -> 30% | SA#79 | SP-170830 TR 26.850 MBMS for IoT (Release 15) v. 1.0.0 (FS_MBMS_IoT)
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 5% -> 35% | SA#79 | n/a
FEC for MC Services (FS_FEC_MCS) | TR 26.881 | 15% -> 60% | SA#78 -> SA#79 | SP-170831 TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 1.0.0 (FS_FEC_MCS) for information

## Slide 46: Overview of work progress Rel-15 Study Items - 2
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
3GPP codecs for VR audio (FS_CODVRA) | CR to TR 26.918 | 0% -> 100% | SA#78 | SP-170832 CR to TR 26.918 (Release 15) (FS_CODVRA)
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 0% -> 50% | SA#79 | n/a
Update to fixed-point basic operators (FS_BASOP) | TR 26.973 | 0% -> 80% | SA#79 | SP-170834 TR 26.973 Update to fixed-point basic operators (Release 15) v. 1.0.0 (FS_BASOP) for information
QoE metrics for VR (FS_QoE_VR) | Draft TR 26.929 | 0% -> 10% | SA#80 -> SA#81 | n/a
enhanced VoLTE performance (FS_eVoLP) | TR 26.959 | 0% -> 50% | SA#79 | SP-170833 TR 26.959 Study on enhanced Voice over LTE (VoLTE) performance (Release 15), v. 1.0.0 (FS_eVoLP)

## Slide 47: Overview of work progress Rel-16 Work and Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 0% -> 5% | SA#86 | n/a
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 0% -> 30% | SA#81 | n/a

## Slide 48: Proposed revised WIDs
SP-170824 Revised WID on Framework for Live Uplink Streaming (FLUS)
  It is proposed to extend the schedule and revise the WID in order to write guidelines in particular to describe relevant non-IMS-based user plane instantiations based on standardized technology and to describe how they can be bound through the FLUS Control API.
  New scheduled completion at SA#80
SP-170827 Revised WID on SAND for MBMS (SAND4M)
  it is proposed to extend the deadline such as to ensure consistency in MBMS and DASH signaling, as well as to specify SAND tools to support different hybrid unicast/broadcast modes of DASH over MBMS service delivery.
  New scheduled completion at SA#79

## Slide 49: Proposed new WIDs - 1
SP-170835 New WID on Receive acoustic output test in the presence of background noise (RAOT)
  Develop and specify a test method for receive acoustic output, or minimum receive loudness rating RLR, in the presence of background noise.
  Analyse potential acoustic safety implications, considering the expected exposure times and levels.
  Based on the safety analysis, specify recommendations and/or requirements.
  Scheduled completion at SA#80

## Slide 50: Proposed new WIDs - 2
SP-170836 New WID on Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN)
  The goal of this work item is to update TS 26.131, i.e. to replace provisional values from this technical specification with empirically determined ones
  Scheduled completion at SA#80

## Slide 51: Proposed new SIDs
SP-170837 New Study Item on Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
  The objective of this Study Item is to study the media handling aspects of RAN delay budget reporting framework in MTSI
  Scheduled completion at SA#81

## Slide 52: LSs sent out since SA#77 - 1
Tdoc number | Title | Intended for | Copy to | Brief informative comments (by SA4 Chairman)
TD S4-171040 | LS on Aligning of ITU-T G.722.2 with 3GPP AMR-WB | ITU-T SG16 (*) |  | SA4 kindly asks ITU-T SG16 to implement corresponding changes in G.722.2 in order to maintain alignment with AMR-WB.
TD S4-170981 | Reply LS on Visual Sample Entry width and height | ISO/IEC SC 29/WG 11 (MPEG) |  | SA4 believes MPEG correction is addressing an existing inconsistency in our specification.
TD S4-171020 | LS on Available End-to-End Services over MBMS | TSG SA WG6 | TSG SA WG2, TSG SA, TSG CT WG3, TSG CT | SA4 would like to inform SA6 about the current status of Rel-14 support for end-to-end eMBMS service delivery which could be of benefit to SA6 work, for instance, for the use with file delivery, FEC protection and file repair.
TD S4-170988 | LS on Virtual Reality progress in 3GPP SA4 | ISO/IEC SC 29/WG 11 (MPEG), VR Industry Forum (VRIF), ITU-T SG12 (*), ITU-T SG16 (*), ITU-R WP6C (*), ETSI TC STQ, DVB |  | 3GPP SA4 would like to inform you on its recent achievements in the field of Virtual Reality (VR) and the new work that has been initiated accordingly.
TD S4-171081 | Liaison Statement on carriage of Web Resources in ISOBMFF | ISO/IEC SC 29/WG 11 (MPEG) |  | 3GPP TSG-SA4 kindly asks ISO/IEC SC 29/WG 11 (MPEG) to take into account the information provided in the LS in the context of your work on carriage of web resources in ISOBMFF and provide 3GPP with any updates and progress on this subject matter.
TD S4-170969 | Reply LS on QCI values for MC Video | TSG SA WG2 | TSG CT WG1, TSG CT WG3, TSG SA WG6 | SA4 asks SA2 to take these trade-off issues between latency and error resiliency into account.

## Slide 53: LSs sent out since SA#77 - 2
Tdoc number | Title | Intended for | Copy to | Brief informative comments (by SA4 Chairman)
TD S4-170952 | LS about adding new service type in QMC reporting | TSG RAN WG2, TSG RAN WG3, TSG SA WG5 |  | Addition needed to get the QMC control plane functionality in TS 26.114.
TD S4-171085 | LS on Framework for Live Uplink Streaming | TSG SA WG1, TSG SA WG2, TSG CT WG1 |  | SA4 would like to inform SA1, SA2 and CT1 on the current status and progress of the Live Uplink Streaming work, which has started in July 2017.
TD S4-171086 | Reply to LS on Seeking clarification on telephone-event | TSG CT WG1, TSG RAN WG5 |  | 3GPP TSG SA WG4 asks CT1 and RAN5 to take the above information into account in their future work and to inform SA4 if they find the attached CR to TS 26.114 insufficient to avoid further interoperability problems related to telephony-event.

## Slide 54: LSs sent out since SA#77 - 3
Tdoc number | Title | Intended for | Copy to | Brief informative comments (by SA4 Chairman)
TD S4-171251 | Reply LS to RAN5 on In-band modem conformance testing for IMS eCall | TSG RAN WG5 | TSG SA WG2 | SA4 has the same understanding on the split of the responsibilities between SA4 & RAN5 for the conformance testing of IMS eCall, i.e., SA4 is responsible for conformance testing of the eCall in-band modem in TS 26.269. SA4 has agreed on a CR to TS 26.269 to enable the identification of an in-band MSD message transmitted on a PS bearer without checking the details of in-band transfer
TD S4-171278 | LS on Mapping of Conversational Services to 5G System | TSG SA WG2 | TSG SA WG1 | SA4 asks to confirm the assessment that there are no 5G architecture implications on 3GPP conversational services beyond that most IMS nodes are grouped into "AF"
TD S4-171358 | LS on clarifying video-related V2X use cases | TSG SA WG1, 5GAA WG1, 5GAA WG2 | 5GAA WG5 | Input paper on clarifying video-related V2X use cases is sent to SA1 and 5GAA groups for answers such that SA4 can perform stage 3 work.
TD S4-171372 | LS on adding new service type in QMC reporting | TSG RAN WG6, TSG CT WG1 |  | S2 requests RAN6 and CT1 to consider adding a "service type" to the QMC RRC messages, to be able to handle multiple services. Also add a new QMC capability for the MTSI service.
TD S4-171383 | LS on DASH APIs | DASH Industry Forum |  | 3GPP wants to encourage DASH-IF to define an API between an DASH Player and an App for interactivity.
TD S4-171386 | Reply LS on VRIF Draft guidelines | VR Industry Forum |  | Requests a joint session at the 3GPP SA4 AH on VR 6-8 December to review guidelines
TD S4-171392 | Reply LS on Acoustic Safety Limits | CTIA Certification Program Working Group | ETSI TC STQ | CTIA requested 3GPP SA4 or ETSI STQ to Test for downlink safety in Background Noise, to protect consumers from exposure to too high audio levels into their ears. SA4 agreed to start work on a new test.

## Slide 55: LSs sent out since SA#77 - 4
Tdoc number | Title | Intended for | Copy to | Brief informative comments (by SA4 Chairman)
TD S4-171363 | Reply LS on default values for 5GS QoS averaging window for standardised 5QIs | TSG SA WG2, TSG CT WG1 | TSG RAN WG2, TSG SA WG6 | S4 confirms to CT1 that 2 seconds averaging window is appropriate. SA4 agrees with SA2 to the proposed averaging window default values. SA4 also asks SA2 for clarification on averaging window for speech, presence of burst size restrictions. and use of MaxPLR for speech handoff between NR and LTE
TD S4-171393 | LS on RTCP-APP for Application Layer Redundancy | GSMA RiLTE |  | SA4 asks to confirm that the 1) UEs can use the RTCP-APP packet for other requests than CMR such as the Redundancy Request and Frame Aggregation Request? 2) Would GSMA consider allowing use of RTCP-APP messages with AVP, if allowed by SA4 and CMR is not used?
TD S4-171395 | Reply LS on Latest Technical Specification on Framework for Live Uplink Streaming | TSG SA WG2 | TSG SA WG1, TSG CT WG1 | SA4 share status information around the work on Live Uplink Video Streaming. The Live Uplink Streaming Enabler could be beneficial for several use-case such as surveillance (CCTV), or in the V2X context.

## Slide 56: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | 
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-tsvwg-sctp-dtls-encaps | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 57: Summary of action items
Action Points from SA#77 to SA4:
  None
Action items from SA4 to SA#78:
  Approve 46 CRs
  Approve one new TR
  Approve one new TS
  Approve 2 new WIDs, 2 revised WIDs and 1 new SIDs

## Slide 58: List of documents to SA#78 - 1
Tdoc | Title | Source | Type | For | Agenda Item
SP-170820 | CRs to TS 26.442, TS 26.443, TS 26.444, TS 26.445 (Release 12 to Release 14) (EVS_Codec) | SA WG4 | CR pack | Approval | 12
SP-170821 | CRs to TS 26.116, TS 26.244, TS 26.247 (Release 13) (TVProf-SA4, TEI13) | SA WG4 | CR pack | Approval | 13
SP-170822 | CRs to TS 26.114, TS 26.173, TS 26.247, TS 26.269 TS 26.346, TS 26.445 (Release 14) (TEI14, IQoE, AE_enTV-S4, TRAPI) | SA WG4 | CR pack | Approval | 14D
SP-170823 | CRs to TS 26.247 (SAND) (Release 15) | SA WG4 | CR pack | Approval | 15D.1
SP-170824 | Revised WID on Framework for Live Uplink Streaming (FLUS) | SA WG4 | WID revised | Approval | 15D.2
SP-170825 | CR to TS 26.114 (Release 15) (EQoE_MTSI) | SA WG4 | CR pack | Approval | 15D.3
SP-170826 | CRs to TS 26.116, TS 26.234, TS 26.346 (Release 15) (HDR) | SA WG4 | CR pack | Approval | 15D.6
SP-170827 | Revised WID on SAND for MBMS (SAND4M) | SA WG4 | WID revised | Approval | 15D.9
SP-170828 | CRs to TS 26.114, TS 26.247 (Release 15) (TEI15) | SA WG4 | CR pack | Approval | 15G.1
SP-170829 | TR 26.931 Evaluation of additional acoustic tests for speech telephony (Release 15) v. 2.0.0 (FS_SEATS) | SA WG4 | draft TR | Approval | 17D.1
SP-170830 | TR 26.850 MBMS for IoT (Release 15) v. 1.0.0 (FS_MBMS_IoT) | SA WG4 | draft TR | Information | 17D.5
SP-170831 | TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 1.0.0 (FS_FEC_MCS) | SA WG4 | draft TR | Information | 17D.6
SP-170832 | CR to TR 26.918 (Release 15) (FS_CODVRA) | SA WG4 | CR pack | Approval | 17D.9
SP-170833 | TR 26.959 Study on enhanced Voice over LTE (VoLTE) performance (Release 15), v. 1.0.0 (FS_eVoLP) | SA WG4 | draft TR | Information | 17D.10

## Slide 59: List of documents to SA#78 - 2
Tdoc | Title | Source | Type | For | Agenda Item
SP-170834 | TR 26.973 Update to fixed-point basic operators (Release 15) v. 1.0.0 (FS_BASOP) | SA WG4 | draft TR | Information | 17D.12
SP-170835 | New WID on Receive acoustic output test in the presence of background noise (RAOT) | SA WG4 | WID new | Approval | 18
SP-170836 | New WID on Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) | SA WG4 | WID new | Approval | 18
SP-170837 | New Study Item on Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) | SA WG4 | SID new | Approval | 19
SP-170862 | LS from SA WG4: LS on Available End-to-End Services over MBMS | SA WG4 | LS in | Information | 6
SP-170819 | SA WG4 Status Report at TSG SA#78 | SA WG4 Chairman | report | Presentation | 7.4
SP-170884 | TS 26.238 Uplink streaming (Release 15) v. 1.0.0 (FLUS) | TSG SA WG4 | draft TS | Approval | 15D.2

## Slide 60
Annex 1: List of some key abbreviations in the SA4 area

## Slide 61
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EEP Equal Error Protection
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HL Host Laboratory
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SFR Syndicated Feed Reception
SID Silence Descriptor
SHVC Scalable High Efficiency Video Coding
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
SS Surround Sound
STMR Sidetone Masking Rating
SVC Scalable Video Coding
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TG Timed Graphics
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)