## Slide 1: SA5 Status Report to SA#78 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) (re-elected) Chair since 08/2015 Jean-Michel Cornily (Orange) (re-elected) VC since 08/2013 Christian Toche (Huawei) (re-elected) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | Porto | Portugal | EF3 | 
SA5#111-bis (5G/NFV) | 13-17 Feb 2017 | Munich | Germany | Huawei | 
SA5#112 | 27-31 Mar 2017 | Guilin | China | Huawei | 
SA5#113 | 08-12 May 2017 | West Palm Beach | USA | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | Busan | Korea | ETRI | 
SA5#116 | 27 Nov-1 Dec 2017 | Reno | USA | NAF | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5# 110 | SA5# 111 | SA5# 111Bis | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116
Delegates | 87 | 42 | 32 | 43 | 42 | 50 | 47 | 64
Docs at meeting start | 257 | 196 | 138 | 247 | 292 | 258 | 262 | 266
Docs at meeting end | 461 | 414 | 311 | 478 | 554 | 472 | 475 | 569
Agreed CH CRs | 47 | 48 | 0 | 26 | 28 | 14 | 8 | 8
Agreed OAM CRs | 20 | 9 | 0 | 8 | 62 | 10 | 14 | 12
LS in | 27 | 17 | 2 | 23 | 13 | 24 | 25 | 14
LS out | 10 | 5 | 2 | 7 | 8 | 9 | 5 | 13
* 1 LS still under email approval

## Slide 5
 | SA#71 | SA#72 | SA#73 | SA#74 | SA#75 | SA#76 | SA#77 | SA#78
CRs | 58 | 108 | 41 | 67 | 57 | 117 | 24 | 42
TR/TS for information | 0 | 1 | 5 | 2 | 5 | 0 | 4 | 3
TR/TS for approval | 4 | 2 | 1 | 0 | 6 | 13 | 1 | 9
New or updated WIDs | 4 | 14 | 5 | 5 | 1 | 13 | 2 | 17
SA5 exploder | 371 | 363 | 368 | 369 | 380 | 388 | 388 | 393
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: pCR history
Chart: 
| SA5#110 | SA5#111 | SA5#111Bis | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116
Approved pCRs | 62 | 56 | 99 | 81 | 99 | 97 | 116 | 118

## Slide 11: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
eFMSS_CH | Charging Enhancement for eFMSS | 32.251, 32.298, 32.299 | 100% | SA#78 (12/2017)
EDCE5-CH | PS Charging enhancements to support 5G New Radio via Dual Connectivity | 32.251, 32.298, 32.299 | 20% | SA#79 (03/2018)
NAPS-CH | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking | 32.240, 32.254, 32.298, 32.299 | 20% | SA#79 (03/2018)
ProSe_WLAN_DD-CH | Charging for WLAN-based Prose Direct Discovery (new WID for SA approval) | 32.277, 32.298, 32.299 | 40% | SA#79 (03/2018)
FS_DOCME_CH | Study on Overload Control for Diameter Charging Applications | 32.869 | 100% | SA#78 (12/2017)
FS_FWDCA | Study on forward compatibility for 3GPP Diameter Charging Applications | 32.870 | 100% | SA#78 (12/2017)
FS_5GS_Ph1_CH | Study on Charging Aspects of 5G System Architecture Phase 1 | 32.899 | 100% | SA#78 (12/2017)
FS_VBCLTE | Study on volume based charging aspects for VoLTE | 32.848 | 35% | SA#80 (06/2018)

## Slide 12: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
PEE_CMON | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) | 28.304, 28.305,28.306 | 80% | SA#79 (03/2018)
QOED | Management of QoE measurement collection | 28.404,28.405, 28.406, 28.307, 28.308, 28.309 | 15% | SA#80 (06/2018)
NETSLICE | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements (Note: Title change to “Management and orchestration of 5G networks and network slicing”) | 28.530 | 40% | SA#79 (03/2018) –> SA#80 (06/2018)
NETSLICE-PRO_NS | Provisioning of network slicing for 5G networks and services (Note: Title change to “Provisioning of 5G networks and network slicing”) | 28.531 | 15% | SA#80 (06/2018)
OAM_SON_AAS | SON for AAS deployment management | 28.627-629, 28.658-659 | 80% | SA#80 (06/2018)
FS_IMP_ITFN | Study on Implementation for the Partitioning of Itf-N | 32.880 | 100% | SA#79 (03/2018)
FS_NGNS_MOA | Study on Management and Orchestration Architecture of Next Generation Network and Service | 28.800 | 100% | SA#78 (12/2017)
FS_MAN_NGNAF | Study on management aspects of next generation network architecture and features | 28.802 | 100% | SA#78 (12/2017)

## Slide 13: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
FS_OAM_IOT | Study on Management aspects of selected IoT-related features | 32.857 | 45% | SA#79 (03/2018)
FS_OAM_RESTFUL | Study on a RESTful HTTP-based Solution Set | 32.866 | 100% | SA#78 (12/2017)
FS_MA_RNVNF | Study on management aspects of virtualized network functions that are part of the NR | 32.864 | 100% | SA#78 (12/2017)
FS_MECUPS | Study on Management Enhancement of CUPS of EPC Nodes | 32.867 | 100% | SA#78 (12/2017)
FS_OAM_LWI | Study on OAM aspects of LTE and WLAN integration | 32.868 | 50% | SA#79 (03/2018)
FS_NETPOL | Study on network policy management for mobile networks based on NFV scenarios | 32.871 | 30% | SA#80 (06/2018)
FS_EE_5G | Study on System and functional aspects of Energy Efficiency in 5G networks | 32.972 | 40% | SA#80 (06/2018)

## Slide 14: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-176042 | LS from NGMN to SA5 on Cooperation on Network Slicing | NGMN | withdrawn | 
S5-176043 | LS from NGMN to SA5 on NGMN “RAN functional split and x-haul” work item | NGMN | noted | 
S5-176044 | LS from RAN3 to SA5 on 5G specification of PSy | C3-175295 | noted | 
S5-176045 | LS from OMA to 3GPP SA5 on improvements on AVP definition for CPM Charging | OMA | noted | 
S5-176046 | Resubmitted Liaison Statement from ETSI NTECH to 3GPP SA5 and SA2 on GANA instantiation in the Core and Backhaul network parts of the 3GPP Architecture | ETSI TC NTECH | replied to | S5-176381
S5-176047 | Resubmitted Reply LS from CT4 to SA5 on Charging support for Control and User Plane Separation | C4-174324 | noted | 
S5-176048 | Resubmitted LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | R3-173422 | replied to | S5-176477
S5-176049 | Resubmitted LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-171382 | replied to | S5-176335
S5-176050 | Resubmitted LSOut reply from ETSI NFV cc SA5 on lifecycle management for 3GPP service based architecture | ETSI ISG NFV | noted | 

## Slide 15: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-176051 | Ls from BBF to SA5 on Cooperation on Network Slicing | Broadband Forum | replied to | S5-176563
S5-176293 | Resubmitted LS from MEF forum to SA5 on MEF Forum Work on 5G | MEF Forum | replied to | S5-176383
S5-176294 | LS from GSMA to 3GPP SA2 and SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | GSMA | noted | 
S5-176296 | LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | C4-175223 | replied to | S5-176369
S5-176297 | LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | C4-175354 | replied to | S5-176300

## Slide 16: Outgoing LSs (1/2)
Tdoc | Title | To | Cc | ReplyTo
S5-176300 | Reply to: LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | CT4 | - | S5-176297
S5-176307 | LS to CT4 on TR 32.869 sent to SA for information and approval | CT4 | - | 
S5-176313 | LS to CT4 on AVPs range numbers for Rel-15 | CT4 | - | 
S5-176335 | Reply LS on Collection Period correction for MDT M3 measurement in eUTRAN | RAN3 | - | S5-176049
S5-176369 | Reply to: LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | CT4 | - | S5-176296
S5-176381 | Reply to: Resubmitted Liaison Statement from ETSI NTECH to 3GPP SA5 and SA2 on GANA instantiation in the Core and Backhaul network parts of the 3GPP Architecture | ETSI TC NTECH | - | S5-176046
S5-176409 | LS on atributes for QoE measurement collection | RAN2,RAN3,SA4 | - | 
S5-176437 | LS to ITU-T SG2 on progress of methodology | ITU-T | - | 
S5-176467 | LS to CT4 on TR 32.870 sent to SA for information and approval | CT4 | - | 
S5-176477 | Reply to: Resubmitted LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | RAN3, CT4 | RAN2 | S5-176048
S5-176550 | LS on gaps identified in ETSI GS NFV-IFA 013 | ETSI ISG NFV IFA WG | - | -

## Slide 17: Outgoing LSs (2/2)
Tdoc | Title | To | Cc | ReplyTo
S5-176383 | Reply to: Resubmitted LS from MEF forum to SA5 on MEF Forum Work on 5G | MEF Forum |  | S5-175056
S5-176563 | Reply to: Ls from BBF to SA5 on Cooperation on Network Slicing | BBF | RAN3 | S5-176051
S5-176500 | LS on roles related to network slicing management (under email approval) | 3GPP SA1, GSMA |  | 

## Slide 18
TEI CRs (Charging & OAM)
Number | Title
SP-170962 | Rel-12 CRs on TEI (TEI12)
SP-170964 | Rel-14 CRs on TEI (TEI14)
SP-170965 | Rel-15 CRs on TEI (TEI15)

## Slide 19
Charging CRs
Number | Title
SP-170966 | Rel-15 CRs on Charging aspects of EDCE5: PS Charging enhancements to support 5G New Radio via Dual Connectivity (EDCE5-CH)
SP-170967 | Rel-15 CRs on Charging aspects of NAPS (NAPS-CH)
SP-170970 | Rel-15 CRs on Charging for enhancement to Flexible Mobile Service Steering (eFMSS_CH)
SP-171005 | Rel-13 CRs on ULI and release causes for charging enhancement for VoLTE (ULRELC-CH)
SP-171011 | CR Rel-15 32.277 Add charging description for WLAN-based ProSe direct discovery

## Slide 20
Charging TSs & TRs
Number | Title
SP-170975 | TR 32.869 "Study on Overload Control for Diameter Charging Applications“ for Information and Approval
SP-170976 | TR 32.899 "Study on Charging Aspects of 5G System Architecture Phase 1“ for Approval
SP-170977 | TR 32.870 "Study on forward compatibility for 3GPP Diameter Charging Applications“ for Information and Approval

## Slide 21
Charging WIDs & Exception requests
Number | Title
SP-170947 | New WID on Charging for WLAN-based Prose Direct Discovery
SP-170949 | Revised WID on Charging Enhancement for eFMSS
SP-170951 | New WID on Service Based Interface for 5G Charging
SP-170952 | New WID on Data Charging in 5G System Architecture Phase 1
SP-170953 | Revised SID on Charging Aspects of 5G System Architecture Phase 1

## Slide 22
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
  TS 32.299 PoC-Server-Role AVP definition has been extended for OMA CPM group charging.
Charging cooperation

## Slide 23
OAM&P CRs
Number | Title
SP-170972 | Rel-8 CRs on OAM (OAM8)
SP-170968 | Rel-15 CRs on Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management (OAM_SON_AAS)
SP-170969 | Rel-14 CRs on Configuration Management for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-CM)

## Slide 24
OAM&P TSs & TRs
Number | Title
SP-170973 | TR 28.802 "Study on management aspects of next generation network architecture and features“ for Approval
SP-170974 | TR 32.880 "Study on implementation for the partitioning of Itf-N“ for Approval
SP-170978 | TS 28.304 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Requirements" for Information
SP-170979 | TS 28.305 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Information Service (IS)" for Information
SP-170980 | TS 28.306 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Solution Set (SS) definitions" for Information
SP-170981 | TR 32.866 "Study on a RESTful HTTP-based Solution Set (SS)" for Approval
SP-171002 | TR 28.800 "Study on management and orchestration architecture of next generation network and service" for Approval
SP-171003 | TR 32.864 "Study on management aspects of virtualized network functions that are part of the NR" for Approval
SP-171004 | TR 32.867 "Study on Management Enhancement of CUPS of EPC Nodes" for Approval

## Slide 25
OAM&P WIDs & Exception requests
Number | Title
SP-170948 | New SID on integration of ONAP DCAE and 3GPP management architecture
SP-170950 | New WID on REST Solution Sets
SP-170954 | New WID on Management Enhancement for EPC CUPS
SP-170955 | Revised WID on Provisioning of 5G networks and network slicing
SP-170956 | New WID on NRM for 5G network functions management and network slicing
SP-170957 | New WID on Assurance data and Performance Management for 5G networks and network slicing
SP-170958 | New WID on Management and virtualization aspects of 5G networks
SP-170959 | New WID on 5G Trace management
SP-170960 | Revised WID on Management and orchestration of 5G networks and network slicing
SP-170961 | New WID on Fault Supervision for 5G networks and network slicing

## Slide 26: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
  The progress of stage 3 specifications in ETSI SOL WG has allowed the completion of Rel-14 SA5 NFV specifications in June 2017 (except PM).
  SA5 NFV Performance Management specs completed in September 2017 (see next slide).
ATIS NRSC
  Work is ongoing on the request from ATIS to specify metrics to determine a drop in registered users in an IP-based network.
  ATIS directly contributed to SA5#116 and a proposal for the way forward was endorsed.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
Cooperation on Network Slicing
  Several LSs received about various initiatives on Network Slicing in GSMA, BBF, MEF. Work is also ongoing on Network Slicing in NGMN, IETF, ETSI ISG NFV, etc.
  Need for more coordination of those initiatives on Network Slicing.

## Slide 27
Rel-15 CH WIs (1/4)
Work Item | Charging Enhancement for eFMSS |  | eFMSS_CH
 |  |  | 760057
Rapporteur | China Telecom | Percentage of completion | 70% -> 100%
Target | SA#78 – December 2017 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | The traffic steering policy parameters are introduced for the TDF. They are included in the "Service data containers" description. |  | 
Outstanding issues | None |  | 
Documents | CRs, WID update |  | 

## Slide 28
Rel-15 CH WIs (2/4)
Work Item | PS Charging enhancements to support 5G New Radio via Dual Connectivity |  | EDCE5-CH
 |  |  | 760062
Rapporteur | Ericsson | Percentage of completion | 10% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | EPC QoS update to support NR as a secondary RAT were introduced in AVPs and ASN.1 types. |  | 
Outstanding issues | None |  | 
Documents | CRs |  | 

## Slide 29
Rel-15 CH WIs (3/4)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 20% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298
Summary of progress | - |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 30
Rel-15 CH WIs (4/4)
Work Item | Charging for WLAN-based Prose Direct Discovery (preliminary work before WID approval by SA) |  | ProSe_WLAN_DD-CH
 |  |  | xxx
Rapporteur | Intel | Percentage of completion | 0% -> 40%
Target | SA#79 – March 2018 | Main TSs | TS 32.277, 32.299, 32.298
Summary of progress | Adoption of WLAN-based Direct Discovery for ProSe, and the charging aspects are introduced The PC5 Radio technology (LTE or WLAN) is introduced |  | 
Outstanding issues | None |  | 
Documents | CR along with the New WID |  | 

## Slide 31
CH SIs (1/4)
Study Item | Study on Overload Control for Diameter Charging Applications |  | FS_DOCME_CH
 |  |  | 680054
Rapporteur | Ericsson | Percentage of completion | 50% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.869
Summary of progress | Study conclusion with two solutions for offline and three solutions for online to be specified in the TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.869 sent for information and approval |  | 

## Slide 32
CH SIs (2/4)
Study Item | Study on forward compatibility for 3GPP Diameter Charging Applications |  | FS_FWDCA
 |  |  | 730053
Rapporteur | Nokia | Percentage of completion | 50% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.870
Summary of progress | Different solutions were evaluated, and new solutions were introduced. The final conclusion is to introduce the "Supported feature" mechanism in TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.870 sent for information and approval |  | 

## Slide 33
CH SIs (3/4)
Study Item | Study on Charging Aspects of 5G System Architecture Phase 1 |  | FS_5GS_Ph1_CH
 |  |  | 750019
Rapporteur | Huawei | Percentage of completion | 70% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.899
Summary of progress | 5G charging phase 1 study conclusions were brought for the following key features: Session management and service continuity QoS (Quality of Service) Interaction between SMF and UPF Interworking between 5G System and existing systems Network slicing Roaming Connection, Registration and Mobility Management Online and offline charging evaluation Service-based architecture A set of topics are for further study and descoped from the study. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.899 sent for approval |  | 

## Slide 34
CH SIs (4/4)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 30% -> 35%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | Potential requirement and Key issue for volume reporting in P-CSCF are introduced. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 35
Rel-15 OAM&P WIs (1/5)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 40% -> 80%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | • Draft TS 28.304 (Stage 1) is almost completed. An editorial cleanup has been made and the remaining editor’s note has been removed; • Draft TS 28.305 (Stage 2): all definitions for solutions 1 and 2 are done; • Draft TS 28.306 (Stage 3): O SS definitions for solution 1 are done, O REST SS definitions for solution 2: a proposal has been made and approved in principle (some revisions to be made). It is not complete yet but it was agreed to pursue further in this direction in the absence of a TS on template, guidelines, best practices. It was mentioned that this work done here for the PEECMON IRP will serve as input for the future Work Item on REST SS; • Draft CRs to existing specs: O for solution 1: draft CR to TS 28.622 has been approved, O for solution 2, draft CRS to TS 32.425 (E-UTRAN), 32.405 (UTRAN) and 52.402 (GERAN) have been approved. • Remaining work to be done: O update approved Draft CRs to actual CRs O produce CR to TS 28.623 (Generic NRM IRP - SS) O complete TS 28.306 (missing REST SS definitions) |  | 
Outstanding issues | None |  | 
Documents | pCRs, DraftCRs. Draft TS 28.304, 28.305, 28.306 to be sent to SA#78 for Information. |  | 

## Slide 36
Rel-15 OAM&P WIs (2/5)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 10% -> 15%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | The use case Collecting QoE information from a specific end user service type in 28.404 was corrected. The attributes in the container specified in 3GPP TS 26.247 and needed management attributes are analysed. There are attributes that seems to be not needed and some are overlapping. Therefore, an LS is to be produced to solve the found issues in the same way in all affected WGs. |  | 
Outstanding issues | None. |  | 
Documents | pCR LS Out to RAN3. |  | 

## Slide 37
Rel-15 OAM&P WIs (3/5)
Work Item | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 25% -> 40%
Target | SA#80 – June 2018 | Main TS | TS 28.530
Summary of progress | As input to the meeting there where 44 contributions of which 1 was discussion paper and 1 LS. All contributions where treated. The group discussed background, concepts, use cases and requirements Many discussions about roles and actors, clarifying various use cases Most of the contributions addressed use cases and requirements The TR 28.801 is used as source for many contributions |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 38
Rel-15 OAM&P WIs (4/5)
Work Item | Provisioning of network slicing for 5G networks and services |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 5% -> 15%
Target | SA#80 – June 2018 | Main TS | TS 28.531
Summary of progress | The group discussed several use cases/requirements related to provisioning of NSI and NSSI. The revisions need to be checked in OAM plenary. There are several modelling contributions (S5-176128, S5-176194, S5-176288) need to treated together, it is suggested to do email discussion on the slice mgmt. model topic before next meeting and try to make a proposal. The WID may need to be updated to reflect the increased scope as provisioning of 5G networks and network slicing depending on the discussion result of Organization of 5G Management and Orchestration WIDs. There are several modelling contributions (S5-176128, S5-176194, S5-176288) needing to be treated together, it is suggested to do email discussion on the slice mgmt model topic before next meeting and try to make a proposal |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 39
Rel-15 OAM&P WIs (5/5)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 50% -> 80%
Target | SA#80 - June 2018 | Main TSs | TS 28.627, TS 28.628, TS 28.629, TS 28.658, TS 28.659
Summary of progress | During this meeting, the group has discussed 3 input CRs and 1 work item summary proposal, 1 CR has been approved, while the other 2 need revision for further approval. The 3 CRs intends to implement the SON for AAS management support into existing TSs for SON NRM IRP (TS 28.628, 28.629) and E-UTRAN NRM IRP (TS 28.659). The discussion on these 3 CRs achieves following progress: The group agreed to update the E-UTRAN NRM IRP stage 3 TS to adopt new attribute on MOC EUtranGenericCell. Focus on revised CR for TS 28.628 (which is based on SA5 approved CR in last meeting, but haven’t approved by SA plenary), the group discuss further on the SON Target setting and assessment used for AAS. |  | 
Outstanding issues | None |  | 
Documents | Approved Rel-15 CRs: S5-176223 |  | 

## Slide 40
OAM&P SIs (1/10)
Study Item | Study on Management and Orchestration Architecture of Next Generation Network and Service |  | FS_NGNS_MOA
 |  |  | 720047
Rapporteur | Huawei | Percentage of completion | 40% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.800
Summary of progress | 3GPP SA5 agrees to pursue a micro service based architecture for 5G management architecture. The precise micro-services will be clarified in the normative phase on a requirement basis. |  | 
Outstanding issues | None. |  | 
Documents | pCRs Draft TR 28.800 to be sent to SA#78 for Information and Approval. |  | 

## Slide 41
OAM&P SIs (2/10)
Study Item | Study on management aspects of next generation network architecture and features |  | FS_MAN_NGNAF
 |  |  | 720046
Rapporteur | Nokia Networks | Percentage of completion | 80% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.802
Summary of progress | During this meeting, 10 contributions were discussed (1 is approved and others need to be revised for further discussion). As this is the last meeting before the completion deadline, so most of contributions and discussion focus on content clean-up or conclusion and recommendation drafting with following progress: 1) Based on contribution S5-176062, the discussion on NR NRM definitions for gNB with various functional split scenario was spread again, finally the group concluded again that detail NR NRM definitions are needed to be determined in the normative phase. 2) Regarding the EC management, the group agreed that some open issues can be addressed in future. 3) The group agreed to start normative work on 5G Trace management solutions, which is stated in the agreed text in the clause of recommendation. 4) The group agreed to address the SON management and automated management in new study item or work item in the next release. 5) The group has discussed to conclude the TR 28.802 via submitting a presentation sheet for approval in the next SA#78 plenary meeting. |  | 
Outstanding issues | None. |  | 
Documents | pCRs TR 28.802 to be sent to SA#78 for Approval. |  | 

## Slide 42
OAM&P SIs (3/10)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 38% -> 45%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | The following aspects were addressed: Action items recorded in the S5-175028 (Minutes of Study on Management aspects of selected IoT-related features): to confirm the number of required measurement sets and include a clarification statement into the TR, to clarify and confirm on whether NB-IoT devices are included under the “Non-eMTC” category of devices, The notes provided in the TR to address the above were agreed, Revision to be provided to address comments asking to add abbreviations and changes to refer to eMTC as devices. Text proposal for Conclusion clause of the TR has been discussed and agreed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 43
OAM&P SIs (4/10)
Study Item | Study on a RESTful HTTP-based Solution Set |  | FS_OAM_RESTFUL
 |  |  | 730057
Rapporteur | Nokia Networks | Percentage of completion | 95% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.866
Summary of progress | The design patterns were completed and numerous recommendations added. Editor’s notes were resolved. |  | 
Outstanding issues | None. |  | 
Documents | pCRs TR 32.866 to be sent to SA#78 for Approval. |  | 

## Slide 44
OAM&P SIs (5/10)
Study Item | Study on management aspects of virtualized network functions that are part of the NR |  | FS_MA_RNVNF
 |  |  | 730056
Rapporteur | Intel | Percentage of completion | 90% -> 100%
Target | SA#78 - Dec. 2017 | Main TR | TR 32.864
Summary of progress | The group discussed and agreed a couple pCRs to address comments received from Edithelp. The group agreed the presentation sheet for sending TR 38.864 to SA plenary for approval. |  | 
Outstanding issues | TR 38.864 to be sent to SA plenary for Approval. |  | 
Documents | pCRs |  | 

## Slide 45
OAM&P SIs (6/10)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 30% -> 50%
Target | SA#79 – March 2018 | Main TR | TR 32.868
Summary of progress | The new UC on PM on XwAP procedures for non-collocated LWA was agreed. The new UC on PM on RRC procedures for LWA was agreed. The new UC on Add UC on configuration of mobility set for LWIP was agreed. The new UC on UC on PM on user data transmission via WLAN for LWIP was agreed. The new UC on UC on PM on RRC procedures for LWIP was agreed. The new UC on UC on FM for LWIP was discussed and postponed to OAM closing plenary. The draft TR will not be ready for information in Dec 2017. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 46
OAM&P SIs (7/10)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 25% -> 30%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | 4 contributions were addressed, involving: concepts update, policy verification point is introduced management architecture, UC modifications based on the concept update, Adding confliction detection concept. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 47
OAM&P SIs (8/10)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 20% -> 40%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | Two pCRs have been discussed: S5-176063 (Defining and collecting EE KPI for 5G networks), on the new issues in defining and collecting measurements in 5G networks at various levels: VNF, NG-RAN, NGC, network slice (subnet) level, network slice level; S5-176222 (Introducing Energy Aware States in 5G Network Functions), providing a view on how ETSI GAL API could be used in the context of 5G networks. Both pCRs will be revised, due to comments received during the session. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 48
OAM&P SIs (9/10)
Study Item | Study on Implementation for the Partitioning of Itf-N |  | FS_IMP-ITFN
 |  |  | 710007
Rapporteur | China Mobile | Percentage of completion | 80% -> 100%
Target | SA#79 – March 2018 | Main TR | TR 32.880
Summary of progress | The conclusion of draft TR 32.880 has been discussed. Some editorial improvements were made. A question regarding a potential further study / work item has been raised. The answer was that there is no plan to initiate a study / work item. |  | 
Outstanding issues | None |  | 
Documents | pCR TR 32.880 to be sent for Approval to SA#78. |  | 

## Slide 49
OAM&P SIs (10/10)
Study Item | Study on Management Enhancement of CUPS of EPC Nodes |  | FS_MECUPS
 |  |  | 740016
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.867
Summary of progress | The potential solutions for PGW and SGW related measurement and conclusions were proposed. The group discussed the following 5 pCRs at the session: S5-175202: Rel-15 pCR 32.867 Add use cases and requirements for PFCP and GTP-U related measurements on Sxa & Sxb interface S5-175203: Rel-15 pCR 32.867 Add use cases and requirements for configuration management for S/P-GW with CUPS S5-174132: Editor’s notes cleanup S5-174133: Add conclusions S5-174134: Add recommendations The group agreed that TR 32.867 is ready to report to SA plenary if revision of are approved. |  | 
Outstanding issues | None |  | 
Documents | pCRs TR 32.867 to be sent for Approval to SA#78 |  | 

## Slide 50: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | Beijing | China | CF3 | 
SA5#119 | 14-18 May 2018 | TBD | North America | NAF | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | Kochi | India | IF3 | 
SA5#122 | 12-16 Nov 2018 | TBD | North America | NAF | Mega meeting

## Slide 51: Thank you!