## Slide 1: SA5 Status Report to SA#78 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) (re-elected) Chair since 08/2015 Jean-Michel Cornily (Orange) (re-elected) VC since 08/2013 Christian Toche (Huawei) (re-elected) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | Porto | Portugal | EF3 | 
SA5#111-bis (5G/NFV) | 13-17 Feb 2017 | Munich | Germany | Huawei | 
SA5#112 | 27-31 Mar 2017 | Guilin | China | Huawei | 
SA5#113 | 08-12 May 2017 | West Palm Beach | USA | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | Busan | Korea | ETRI | 
SA5#116 | 27 Nov-1 Dec 2017 | Reno | USA | NAF | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5# 110 | SA5# 111 | SA5# 111Bis | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116
Delegates | 87 | 42 | 32 | 43 | 42 | 50 | 47 | 64
Docs at meeting start | 257 | 196 | 138 | 247 | 292 | 258 | 262 | 266
Docs at meeting end | 461 | 414 | 311 | 478 | 554 | 472 | 475 | 569
Agreed CH CRs | 47 | 48 | 0 | 26 | 28 | 14 | 8 | 8
Agreed OAM CRs | 20 | 9 | 0 | 8 | 62 | 10 | 14 | 12
LS in | 27 | 17 | 2 | 23 | 13 | 24 | 25 | 14
LS out | 10 | 5 | 2 | 7 | 8 | 9 | 5 | 13+1*
* 1 LS still under email approval

## Slide 5
 | SA#71 | SA#72 | SA#73 | SA#74 | SA#75 | SA#76 | SA#77 | SA#78
CRs | 58 | 108 | 41 | 67 | 57 | 117 | 24 | 42
TR/TS for information | 0 | 1 | 5 | 2 | 5 | 0 | 4 | 3
TR/TS for approval | 4 | 2 | 1 | 0 | 6 | 13 | 1 | 9
New or updated WIDs | 4 | 14 | 5 | 5 | 1 | 13 | 2 | 15
SA5 exploder | 371 | 363 | 368 | 369 | 380 | 388 | 388 | 393
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: pCR history
Chart: 
| SA5#110 | SA5#111 | SA5#111Bis | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116
Approved pCRs | 62 | 56 | 99 | 81 | 99 | 97 | 116 | 118

## Slide 11: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
eFMSS_CH | Charging Enhancement for eFMSS | 32.251, 32.298, 32.299 | 100% | SA#78 (12/2017)
EDCE5-CH | PS Charging enhancements to support 5G New Radio via Dual Connectivity | 32.251, 32.298, 32.299 | 20% | SA#79 (03/2018)
NAPS-CH | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking | 32.240, 32.254, 32.298, 32.299 | 20% | SA#79 (03/2018)
ProSe_WLAN_DD-CH | Charging for WLAN-based Prose Direct Discovery (new WID for SA approval) | 32.277, 32.298, 32.299 | 40% | SA#79 (03/2018)
FS_DOCME_CH | Study on Overload Control for Diameter Charging Applications | 32.869 | 100% | SA#78 (12/2017)
FS_FWDCA | Study on forward compatibility for 3GPP Diameter Charging Applications | 32.870 | 100% | SA#78 (12/2017)
FS_5GS_Ph1_CH | Study on Charging Aspects of 5G System Architecture Phase 1 | 32.899 | 100% | SA#78 (12/2017)
FS_VBCLTE | Study on volume based charging aspects for VoLTE | 32.848 | 35% | SA#80 (06/2018)

## Slide 12: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
PEE_CMON | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) | 28.304, 28.305,28.306 | 80% | SA#79 (03/2018)
QOED | Management of QoE measurement collection | 28.404,28.405, 28.406, 28.307, 28.308, 28.309 | 15% | SA#80 (06/2018)
NETSLICE | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements (Note: Title change to “Management and orchestration of 5G networks and network slicing”) | 28.530 | 40% | SA#79 (03/2018) –> SA#80 (06/2018)
NETSLICE-PRO_NS | Provisioning of network slicing for 5G networks and services (Note: Title change to “Provisioning of 5G networks and network slicing”) | 28.531 | 15% | SA#80 (06/2018)
OAM_SON_AAS | SON for AAS deployment management | 28.627-629, 28.658-659 | 80% | SA#80 (06/2018)
FS_IMP_ITFN | Study on Implementation for the Partitioning of Itf-N | 32.880 | 100% | SA#79 (03/2018)
FS_NGNS_MOA | Study on Management and Orchestration Architecture of Next Generation Network and Service | 28.800 | 100% | SA#78 (12/2017)
FS_MAN_NGNAF | Study on management aspects of next generation network architecture and features | 28.802 | 100% | SA#78 (12/2017)

## Slide 13: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
FS_OAM_IOT | Study on Management aspects of selected IoT-related features | 32.857 | 45% | SA#79 (03/2018)
FS_OAM_RESTFUL | Study on a RESTful HTTP-based Solution Set | 32.866 | 100% | SA#78 (12/2017)
FS_MA_RNVNF | Study on management aspects of virtualized network functions that are part of the NR | 32.864 | 100% | SA#78 (12/2017)
FS_MECUPS | Study on Management Enhancement of CUPS of EPC Nodes | 32.867 | 100% | SA#78 (12/2017)
FS_OAM_LWI | Study on OAM aspects of LTE and WLAN integration | 32.868 | 50% | SA#79 (03/2018)
FS_NETPOL | Study on network policy management for mobile networks based on NFV scenarios | 32.871 | 30% | SA#80 (06/2018)
FS_EE_5G | Study on System and functional aspects of Energy Efficiency in 5G networks | 32.972 | 40% | SA#80 (06/2018)

## Slide 14: Incoming LSs (1/4)
Tdoc | Title | Source | Decision | ReplyIn
S5-175040 | LS from NGMN cc SA5 on requirement of lifecycle management for 3GPP service based architecture | NGMN | noted | 
S5-175041 | Liaison Statement from ETSI NTECH to 3GPP SA5 and SA2 on GANA instantiation in the Core and Backhaul network parts of the 3GPP Architecture | ETSI TC NTECH AFI | postponed | 
S5-175042 | Reply LS from CT1 cc SA5 on Supported features by 5GC for E-UTRA connected to 5G CN | C1-173571 | noted | 
S5-175043 | Reply LS from CT1 cc SA5 on request to update maximum data rate values in EPS | C1-173572 | noted | 
S5-175044 | Reply LS from CT3 to SA5 on Request to update maximum data rate values in EPS | C3-174339 | noted | 
S5-175045 | Reply LS from CT4 to SA5 on Charging support for Control and User Plane Separation | C4-174324 | postponed | 
S5-175046 | LS from CT3/CT4 to SA5 on Conclusion on Service Based Architecture Protocol Selection | C3-174370,C4-174343 | noted | 
S5-175047 | LS from TSG CT cc SA5 on Evolution of IMSI format and E.212 Recommendation | CP-172153 | noted | 
S5-175048 | LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | R3-173422 | postponed | 
S5-175049 | Reply Lsfrom SA2 to SA5 on progress of Network Slicing related work | S2-176505 | noted | 
S5-175050 | Resubmitted LS from GSMA cc SA5 on Network Slicing initiative | GSMA | replied to | S5-175493
S5-175051 | Resubmitted LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | R2-1706153 | replied to | S5-175495
S5-175052 | Resubmitted LS from SA2 to SA5 on EUTRAN sharing enhancement | S2-173701 | replied to | S5-175461

## Slide 15: Incoming LSs (2/4)
Tdoc | Title | Source | Decision | ReplyIn
S5-175053 | Resubmitted LS from SA2 to SA5 on Stage 2 completion on introduction of WLAN as alternative technology for ProSe Direct Discovery | S2-172506 | replied to | S5-175299
S5-175054 | Resubmitted LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-171382 | postponed | 
S5-175055 | Resubmitted LS from SA3 cc SA5 Reply LS on Security for T8 interface | S3-172076 | noted | 
S5-175056 | Resubmitted LS from MEF Forum to SA5 on MEF Forum Work on 5G | MEF Forum | replied to | S5-175407
S5-175057 | LSOut reply to 3GPP SA5 on progress of measurement definitions | ETSI ISG NFV | noted | 
S5-175058 | LSOut reply to 3GPP SA5 on Managing EM IP address provided to VNF | ETSI ISG NFV | noted | 
S5-175291 | LS from SA4 to SA5 on adding new service type in QMC reporting | S4-170952 | noted | 
S5-175292 | LS from RAN2 to SA5 on RAN2 progress of QoE Measurement Collection in LTE | R2-1712035 | noted | 
S5-175293 | Reply LS from RAN2 cc SA5 to RAN3 on MDT | R2-1712041 | noted | 
S5-175324 | LSOut reply from ETSI NFV cc SA5 on lifecycle management for 3GPP service based architecture | ETSI ISG NFV | postponed | 
S5-175351 | LS to SA5 on NGMN Paper on 5G End-to-End Architecture Framework | NGMN | replied to | S5-175494

## Slide 16: Incoming LSs (3/4)
Tdoc | Title | Source | Decision | ReplyIn
S5-176043 | LS from NGMN to SA5 on NGMN “RAN functional split and x-haul” work item | NGMN | noted | 
S5-176044 | LS from RAN3 to SA5 on 5G specification of PSy | C3-175295 | noted | 
S5-176045 | LS from OMA to 3GPP SA5 on improvements on AVP definition for CPM Charging | OMA | noted | 
S5-176046 | Resubmitted Liaison Statement from ETSI NTECH to 3GPP SA5 and SA2 on GANA instantiation in the Core and Backhaul network parts of the 3GPP Architecture | ETSI TC NTECH | replied to | S5-176381
S5-176047 | Resubmitted Reply LS from CT4 to SA5 on Charging support for Control and User Plane Separation | C4-174324 | noted | 
S5-176048 | Resubmitted LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | R3-173422 | replied to | S5-176477
S5-176049 | Resubmitted LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-171382 | replied to | S5-176335
S5-176050 | Resubmitted LSOut reply from ETSI NFV cc SA5 on lifecycle management for 3GPP service based architecture | ETSI ISG NFV | noted | 

## Slide 17: Incoming LSs (4/4)
Tdoc | Title | Source | Decision | ReplyIn
S5-176051 | Ls from BBF to SA5 on Cooperation on Network Slicing | Broadband Forum | replied to | S5-176563
S5-176293 | Resubmitted LS from MEF forum to SA5 on MEF Forum Work on 5G | MEF Forum | replied to | S5-176383
S5-176294 | LS from GSMA to 3GPP SA2 and SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | GSMA | noted | 
S5-176296 | LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | C4-175223 | replied to | S5-176369
S5-176297 | LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | C4-175354 | replied to | S5-176300

## Slide 18: Outgoing LSs (1/2)
Tdoc | Title | To | Cc | ReplyTo
S5-175299 | Reply to: Resubmitted LS from SA2 to SA5 on Stage 2 completion on introduction of WLAN as alternative technology for ProSe Direct Discovery | SA2 | CT1,CT4 | S5-175053
S5-175461 | Reply to: Resubmitted LS from SA2 to SA5 on EUTRAN sharing enhancement | SA2 | RAN2,RAN3,RAN,SA | S5-175052
S5-175493 | Reply to: Resubmitted LS from GSMA cc SA5 on Network Slicing initiative | GSMA | 3GPP SA, 3GPP SA2 | S5-175050
S5-175494 | Reply to: LS to SA5 on NGMN Paper on 5G End-to-End Architecture Framework | NGMN | SA,SA2 | S5-175351
S5-175495 | Reply to: Resubmitted LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | RAN2 | SA1, SA2, CT1, RAN3 | S5-175051
S5-176300 | Reply to: LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | CT4 | - | S5-176297
S5-176307 | LS to CT4 on TR 32.869 sent to SA for information and approval | CT4 | - | 
S5-176313 | LS to CT4 on AVPs range numbers for Rel-15 | CT4 | - | 
S5-176335 | Reply LS on Collection Period correction for MDT M3 measurement in eUTRAN | RAN3 | - | S5-176049
S5-176369 | Reply to: LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | CT4 | - | S5-176296

## Slide 19: Outgoing LSs (2/2)
Tdoc | Title | To | Cc | ReplyTo
S5-176381 | Reply to: Resubmitted Liaison Statement from ETSI NTECH to 3GPP SA5 and SA2 on GANA instantiation in the Core and Backhaul network parts of the 3GPP Architecture | ETSI TC NTECH | - | S5-176046
S5-176409 | LS on attributes for QoE measurement collection | RAN2,RAN3,SA4 | - | 
S5-176437 | LS to ITU-T SG2 on progress of methodology | ITU-T | - | 
S5-176467 | LS to CT4 on TR 32.870 sent to SA for information and approval | CT4 | - | 
S5-176477 | Reply to: Resubmitted LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | RAN3, CT4 | RAN2 | S5-176048
S5-176550 | LS on gaps identified in ETSI GS NFV-IFA 013 | ETSI ISG NFV IFA WG | - | -
S5-176383 | Reply to: Resubmitted LS from MEF forum to SA5 on MEF Forum Work on 5G | MEF Forum |  | S5-175056
S5-176563 | Reply to: Ls from BBF to SA5 on Cooperation on Network Slicing | BBF | RAN3 | S5-176051
S5-176500 | LS on roles related to network slicing management (under email approval) | 3GPP SA1, GSMA | SA | 

## Slide 20
TEI CRs (Charging & OAM)
Number | Title
SP-170962 | Rel-12 CRs on TEI (TEI12)
SP-170964 | Rel-14 CRs on TEI (TEI14)
SP-170965 | Rel-15 CRs on TEI (TEI15)

## Slide 21
Charging CRs
Number | Title
SP-170966 | Rel-15 CRs on Charging aspects of EDCE5: PS Charging enhancements to support 5G New Radio via Dual Connectivity (EDCE5-CH)
SP-170967 | Rel-15 CRs on Charging aspects of NAPS (NAPS-CH)
SP-170970 | Rel-15 CRs on Charging for enhancement to Flexible Mobile Service Steering (eFMSS_CH)
SP-171005 | Rel-13 CRs on ULI and release causes for charging enhancement for VoLTE (ULRELC-CH)
SP-171011 | CR Rel-15 32.277 Add charging description for WLAN-based ProSe direct discovery

## Slide 22
Charging TSs & TRs
Number | Title | For
SP-170975 | TR 32.869 "Study on Overload Control for Diameter Charging Applications“ | Information and Approval
SP-170976 | TR 32.899 "Study on Charging Aspects of 5G System Architecture Phase 1“ | Approval
SP-170977 | TR 32.870 "Study on forward compatibility for 3GPP Diameter Charging Applications“ | Information and Approval

## Slide 23
Charging WIDs & Exception requests
Number | Title
SP-170947 | New WID on Charging for WLAN-based Prose Direct Discovery
SP-170949 | Revised WID on Charging Enhancement for eFMSS
SP-170951 | New WID on Service Based Interface for 5G Charging
SP-170952 | New WID on Data Charging in 5G System Architecture Phase 1
SP-170953 | Revised SID on Charging Aspects of 5G System Architecture Phase 1

## Slide 24
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
  TS 32.299 PoC-Server-Role AVP definition has been extended for OMA CPM group charging.
Charging cooperation

## Slide 25
OAM&P CRs
Number | Title
SP-170972 | Rel-8 CRs on OAM (OAM8)
SP-170968 | Rel-15 CRs on Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management (OAM_SON_AAS)
SP-170969 | Rel-14 CRs on Configuration Management for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-CM)

## Slide 26
OAM&P TSs & TRs
Number | Title | For
SP-170973 | TR 28.802 "Study on management aspects of next generation network architecture and features“ | Approval
SP-170974 | TR 32.880 "Study on implementation for the partitioning of Itf-N“ | Approval
SP-170978 | TS 28.304 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Requirements" | Information
SP-170979 | TS 28.305 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Information Service (IS)" | Information
SP-170980 | TS 28.306 "Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Solution Set (SS) definitions" | Information
SP-170981 | TR 32.866 "Study on a RESTful HTTP-based Solution Set (SS)" | Approval
SP-171002 | TR 28.800 "Study on management and orchestration architecture of next generation network and service" | Approval
SP-171003 | TR 32.864 "Study on management aspects of virtualized network functions that are part of the NR" | Approval
SP-171004 | TR 32.867 "Study on Management Enhancement of CUPS of EPC Nodes" | Approval

## Slide 27
OAM&P WIDs & Exception requests
Number | Title
SP-170948 | New SID on integration of ONAP DCAE and 3GPP management architecture
SP-170950 | New WID on REST Solution Sets
SP-170954 | New WID on Management Enhancement for EPC CUPS
SP-170955 | Revised WID on Provisioning of 5G networks and network slicing
SP-170956 | New WID on NRM for 5G network functions management and network slicing
SP-170957 | New WID on Assurance data and Performance Management for 5G networks and network slicing
SP-170958 | New WID on Management and virtualization aspects of 5G networks
SP-170959 | New WID on 5G Trace management
SP-170960 | Revised WID on Management and orchestration of 5G networks and network slicing
SP-170961 | New WID on Fault Supervision for 5G networks and network slicing

## Slide 28: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
  The progress of stage 3 specifications in ETSI SOL WG has allowed the completion of Rel-14 SA5 NFV specifications in June 2017 (except PM).
  SA5 NFV Performance Management specs completed in September 2017 (see next slide).
ATIS NRSC
  Work is ongoing on the request from ATIS to specify metrics to determine a drop in registered users in an IP-based network.
  ATIS directly contributed to SA5#116 and a proposal for the way forward was endorsed.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
Cooperation on Network Slicing
  Several LSs received about various initiatives on Network Slicing in GSMA, BBF, MEF. Work is also ongoing on Network Slicing in NGMN, IETF, ETSI ISG NFV, etc.
  Need for more coordination of those initiatives on Network Slicing.

## Slide 29
Rel-15 CH WIs (1/4)
Work Item | Charging Enhancement for eFMSS |  | eFMSS_CH
 |  |  | 760057
Rapporteur | China Telecom | Percentage of completion | 70% -> 100%
Target | SA#78 – December 2017 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | The traffic steering policy parameters are introduced for the TDF. They are included in the "Service data containers" description. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs, WID update |  | 

## Slide 30
Rel-15 CH WIs (2/4)
Work Item | PS Charging enhancements to support 5G New Radio via Dual Connectivity |  | EDCE5-CH
 |  |  | 760062
Rapporteur | Ericsson | Percentage of completion | 0% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | Some principles are introduced on Secondary RAT uplink and downlink data volumes reported from E-UTRAN to SGW/PGW, on a per EPS bearer basis for the accounting procedures. The reporting by E-UTRAN is in association with UE-related control signaling and via standalone reporting.EPC QoS update to support NR as a secondary RAT were introduced in AVPs and ASN.1 types. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 31
Rel-15 CH WIs (3/4)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 10% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298
Summary of progress | The new TS 32.254 "Northbound API for external exposure" is introduced in the whole Charging TSs series picture and a new Bea Reference Point to the Billing system is defined. The charging principle of NAPS is introduced |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 32
Rel-15 CH WIs (4/4)
Work Item | Charging for WLAN-based Prose Direct Discovery (preliminary work before WID approval by SA) |  | ProSe_WLAN_DD-CH
 |  |  | xxx
Rapporteur | Intel | Percentage of completion | 0% -> 40%
Target | SA#79 – March 2018 | Main TSs | TS 32.277, 32.299, 32.298
Summary of progress | Adoption of WLAN-based Direct Discovery for ProSe, and the charging aspects are introduced The PC5 Radio technology (LTE or WLAN) is introduced |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CR along with the New WID |  | 

## Slide 33
CH SIs (1/4)
Study Item | Study on Overload Control for Diameter Charging Applications |  | FS_DOCME_CH
 |  |  | 680054
Rapporteur | Ericsson | Percentage of completion | 30% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.869
Summary of progress | Different alternative solutions are introduced for Diameter Overload Control: Description of existing overload control mechanism for online and limitations Use of Overload Report (OLR) specified in IETF RFC 7683, with buffer mechanism as alternative solution for online OCS with CDR generation mechanism as alternative solution for online Use of OLR with with service specific mechanism controlled from the OCS, as alternative solution for online Study conclusion with two solutions for offline and three solutions for online to be specified in the TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | TR 32.869 for information and approval |  | 

## Slide 34
CH SIs (2/4)
Study Item | Study on forward compatibility for 3GPP Diameter Charging Applications |  | FS_FWDCA
 |  |  | 730053
Rapporteur | Nokia | Percentage of completion | 40% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.870
Summary of progress | Different solutions for Key issues are introduced : M-bit cleared for the Diameter messages to go through Proxy Diameter Agent M-bit setting per specific contexts to limit service rejection when out of context Introduce a solution with creation of New Application when M-bit needs to be mandatory set. Different solutions were evaluated, and new solutions were introduced. The final conclusion is to introduce the "Supported feature" mechanism in TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | TR 32.870 for information and approval |  | 

## Slide 35
CH SIs (3/4)
Study Item | Study on Charging Aspects of 5G System Architecture Phase 1 |  | FS_5GS_Ph1_CH
 |  |  | 750019
Rapporteur | Huawei | Percentage of completion | 60% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.899
Summary of progress | 5G charging phase 1 study conclusions were brought for the following key features: Session management and service continuity QoS (Quality of Service) Interaction between SMF and UPF Interworking between 5G System and existing systems Network slicing Roaming Connection, Registration and Mobility Management Online and offline charging evaluation Service-based architecture A set of topics are for further study and removed from the study scope (WID update). |  | 
Outstanding issues | None |  | 
Documents | TR 32.899 for approval, WID update |  | 

## Slide 36
CH SIs (4/4)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 5% -> 35%
Target | SA#80 – June 2018 | Main TR | TR 32.848
Summary of progress | The following were introduced : Potential requirements to associate party's identities (caller callee) and volume based charging in VoLTE IMS and EPC Charging architecture online and offline Key Issue to support of the identifier of the "other party" One scenario for CAT (Customized Alerting Tone) charging (Media for CAT and Media for normal call). Potential requirement and Key issue for volume reporting in P-CSCF are introduced. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 37
Rel-15 OAM&P WIs (1/5)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 20% -> 80%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | • Draft TS 28.304 (Stage 1) is almost completed. An editorial cleanup has been made and the remaining editor’s note has been removed; • Draft TS 28.305 (Stage 2): all definitions for solutions 1 and 2 are done; • Draft TS 28.306 (Stage 3): O SS definitions for solution 1 are done, O REST SS definitions for solution 2: a proposal has been made and approved in principle (some revisions to be made). It is not complete yet but it was agreed to pursue further in this direction in the absence of a TS on template, guidelines, best practices. It was mentioned that this work done here for the PEECMON IRP will serve as input for the future Work Item on REST SS; • Draft CRs to existing specs: O for solution 1: draft CR to TS 28.622 has been approved, O for solution 2, draft CRS to TS 32.425 (E-UTRAN), 32.405 (UTRAN) and 52.402 (GERAN) have been approved. • Remaining work to be done: O update approved Draft CRs to actual CRs O produce CR to TS 28.623 (Generic NRM IRP - SS) O complete TS 28.306 (missing REST SS definitions) |  | 
Outstanding issues | None |  | 
Documents | Draft TS 28.304, 28.305, 28.306 for Information. |  | 

## Slide 38
Rel-15 OAM&P WIs (2/5)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 5% -> 15%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | TS 28.307, 28.308, 28.405 and TS 28.406: Skeletons were agreed. TS 28.307: Introduction and Scope as well as some specification level requirements and use cases were introduced. TS 28.308: Introduction and Scope, System Overview as well as parts of Information Object Classes and Interface Definition were agreed. Two types of QoE jobs are specified. One for QoE collection in an area and one for QoE collection from a single UE. TS 28.404: Two pCRs have been discussed but not yet agreed. The use case Collecting QoE information from a specific end user service type in 28.404 was corrected. The attributes in the container specified in 3GPP TS 26.247 and needed management attributes are analysed. There are attributes that seems to be not needed and some are overlapping. Therefore, an LS is produced to solve the found issues in the same way in all affected WGs. |  | 
Outstanding issues | None |  | 
Documents | LS Out to RAN2,RAN3,SA4 |  | 

## Slide 39
Rel-15 OAM&P WIs (3/5)
Work Item | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 5% -> 40%
Target | SA#79 (March 2018) -> SA#80 (June 2018) | Main TS | TS 28.530
Summary of progress | As input to the two meetings were 52+44 contributions. The group discussed background, concepts, use cases and requirements The TR 28.801 is used as source for many contributions Discussion paper on “5G network slicing management architecture framework principles” provided opportunity for good discussion relation of network slicing domain and management domain Discussion paper on “Overview of use cases and requirements for management of network slicing” provided opportunity for discussion on documenting use case. Many discussions about roles and actors, clarifying various use cases |  | 
Outstanding issues | None. |  | 
Documents | Revised WID (new title as well as increased scope and changed target date) |  | 

## Slide 40
Rel-15 OAM&P WIs (4/5)
Work Item | Provisioning of network slicing for 5G networks and services |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 0% -> 15%
Target | SA#80 – June 2018 | Main TS | TS 28.531
Summary of progress | Discussed and agreed the initial skeleton of draft TS 28.531. Discussed several use cases/requirements related to creation and provisioning of NSI and NSSI. Discussed several modelling contributions |  | 
Outstanding issues | None |  | 
Documents | Revised WID (new title as well as increased scope) |  | 

## Slide 41
Rel-15 OAM&P WIs (5/5)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 0% -> 80%
Target | SA#80 - June 2018 | Main TSs | TS 28.627, TS 28.628, TS 28.629, TS 28.658, TS 28.659
Summary of progress | Discussed and agreed 3 CRs and 1 work item summary proposal. The 3 CRs intend to implement the SON for AAS management support into existing TSs for SON NRM IRP (TS 28.628, 28.629) and E-UTRAN NRM IRP (TS 28.659). The discussion on these 3 CRs achieves following progress: The group agreed to update the E-UTRAN NRM IRP stage 3 TS to adopt new attribute on MOC EUtranGenericCell. CR for TS 28.628 - Add SON for AAS management description and attributes CR for TS 28.629 - Adding SON for AAS deployment management attributes |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 42
OAM&P SIs (1/10)
Study Item | Study on Management and Orchestration Architecture of Next Generation Network and Service |  | FS_NGNS_MOA
 |  |  | 720047
Rapporteur | Huawei | Percentage of completion | 30% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.800
Summary of progress | - After a large number of pCRs on the architecture have been approved, it was agreed that the TR 28.800 is ready to be sent for approval. - SA5 has also agreed to pursue a micro service based architecture for 5G management architecture. The precise micro-services will be clarified in the normative phase on a requirement basis. |  | 
Outstanding issues | None |  | 
Documents | TR 28.800 for Information and Approval |  | 

## Slide 43
OAM&P SIs (2/10)
Study Item | Study on management aspects of next generation network architecture and features |  | FS_MAN_NGNAF
 |  |  | 720046
Rapporteur | Nokia Networks | Percentage of completion | 70% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.802
Summary of progress | During these 2 meetings, 15+10 contributions were discussed. Key agreements were: 1) Based on contribution S5-176062, the discussion on NR NRM definitions for gNB with various functional split scenario was spread again, finally the group concluded again that detail NR NRM definitions are needed to be determined in the normative phase. 2) Regarding the EC management, the group agreed that some open issues can be addressed in future. 3) The group agreed to start normative work on 5G Trace management solutions, which is stated in the agreed text in the clause of recommendation. 4) The group agreed to address the SON management and automated management in new study item or work item in the next release. 5) The group agreed the presentation sheet for sending TR 28.802 to SA for approval. . |  | 
Outstanding issues | None |  | 
Documents | TR 28.802 for Approval |  | 

## Slide 44
OAM&P SIs (3/10)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 30% -> 45%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | 4 pCRs on potential requirements and a corresponding set of measurements for the following aspects were agreed: TB related measurements, S1-connection related measurements, CQI and TA Distribution, Measurements related to Measurement Report. The following aspects were also addressed: Action items recorded in the S5-175028 (Minutes of this SI session): to confirm the number of required measurement sets and include a clarification statement into the TR, to clarify and confirm on whether NB-IoT devices are included under the “Non-eMTC” category of devices, The notes provided in the TR to address the above were agreed, Revision to be provided to address comments asking to add abbreviations and changes to refer to eMTC as devices. Text proposal for a (preliminary) Conclusion clause of the TR has been discussed and agreed. |  | 
Outstanding issues | None. |  | 
Documents | None |  | 

## Slide 45
OAM&P SIs (4/10)
Study Item | Study on a RESTful HTTP-based Solution Set |  | FS_OAM_RESTFUL
 |  |  | 730057
Rapporteur | Nokia Networks | Percentage of completion | 80% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.866
Summary of progress | The design patterns were completed and numerous recommendations added. Editor’s notes were resolved. It was agreed to start normative work in Rel-15. A WID for that is submitted to SA#78. It was also agreed that a REST SS should be produced for the most important IRPs. It was discussed about the way the REST SSs of IRPs should be specified and if dedicated tools like Swagger should be adopted. |  | 
Outstanding issues | None |  | 
Documents | TR 32.866 for Approval |  | 

## Slide 46
OAM&P SIs (5/10)
Study Item | Study on management aspects of virtualized network functions that are part of the NR |  | FS_MA_RNVNF
 |  |  | 730056
Rapporteur | Intel | Percentage of completion | 70% -> 100%
Target | SA#78 - Dec. 2017 | Main TR | TR 32.864
Summary of progress | The group mainly discussed the following topics at the session: Use cases providing location information of non-virtualized part of gNB connecting gNB-CU to 5GC nodes scaling the virtualized part of gNB for adapting to the network capacity Gap in ETSI NFV IFA-013 to support the addition of VNFFG Solutions: providing location of non-virtualized part of gNB to NFVO alternative solution for transport network requirements update adding VNFFGD and VNFFGs to connected virtualized and non-virtualized parts of gNB Conclusion revision. The group agreed the presentation sheet for sending TR 32.864 to SA plenary for approval. |  | 
Outstanding issues | None |  | 
Documents | TR 32.864 for Approval. |  | 

## Slide 47
OAM&P SIs (6/10)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 10% -> 50%
Target | SA#79 – March 2018 | Main TR | TR 32.868
Summary of progress | The new UC on PM on XwAP procedures for non-collocated LWA was agreed. The new UC on PM on RRC procedures for LWA was agreed. The new UC on Add UC on configuration of mobility set for LWIP was agreed. The new UC on UC on PM on user data transmission via WLAN for LWIP was agreed. The new UC on UC on PM on RRC procedures for LWIP was agreed. The new UC on UC on FM for LWIP was discussed and postponed to OAM closing plenary. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 48
OAM&P SIs (7/10)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 20% -> 30%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | 6 contributions were addressed, involving: update the relevant NFV policy terms in TR 32.871 to keep the concept consistency with ETSI ISG NFV concepts update, policy verification point is introduced management architecture, UC modifications based on the concept update, Adding confliction detection concept. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 49
OAM&P SIs (8/10)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 5% -> 40%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | 8 pCRs on the following subjects have been discussed: Introduction and Scope; Re-structuring clause 5.2 Adding existing EE KPI definitions for RAN and for VNF Addition text on existing measurement methods pCR on potential solutions to improve energy efficiency Defining and collecting EE KPI for 5G networks, on the new issues in defining and collecting measurements in 5G networks at various levels: VNF, NG-RAN, NGC, network slice (subnet) level, network slice level; Introducing Energy Aware States in 5G Network Functions, providing a view on how ETSI GAL API could be used in the context of 5G networks. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 50
OAM&P SIs (9/10)
Study Item | Study on Implementation for the Partitioning of Itf-N |  | FS_IMP-ITFN
 |  |  | 710007
Rapporteur | China Mobile | Percentage of completion | 80% -> 100%
Target | SA#79 – March 2018 | Main TR | TR 32.880
Summary of progress | The conclusion of draft TR 32.880 has been discussed. Some editorial improvements were made. A question regarding a potential further study / work item has been raised. The answer was that there is no plan to initiate another study / work item. |  | 
Outstanding issues | None |  | 
Documents | TR 32.880 for Approval |  | 

## Slide 51
OAM&P SIs (10/10)
Study Item | Study on Management Enhancement of CUPS of EPC Nodes |  | FS_MECUPS
 |  |  | 740016
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.867
Summary of progress | The potential solutions for PGW and SGW related measurement and conclusions were proposed. The group discussed the following 5 pCRs at the session: S5-175202: Rel-15 pCR 32.867 Add use cases and requirements for PFCP and GTP-U related measurements on Sxa & Sxb interface S5-175203: Rel-15 pCR 32.867 Add use cases and requirements for configuration management for S/P-GW with CUPS S5-174132: Editor’s notes cleanup S5-174133: Add conclusions S5-174134: Add recommendations The group agreed the presentation sheet for sending TR 32.867 to SA for approval. |  | 
Outstanding issues | None |  | 
Documents | TR 32.867 for Approval |  | 

## Slide 52: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | Beijing | China | CF3 | 
SA5#119 | 14-18 May 2018 | TBD | North America | NAF | 
SA5 ad-hoc | 26-28 June 2018 | TBD | TBD | TBD | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | Kochi | India | IF3 | 
SA5#122 | 12-16 Nov 2018 | TBD | North America | NAF | Mega meeting

## Slide 53: Thank you!