## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#79
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 7.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to completed items in Rel-15 and earlier
  Rel-15 Work Items
  Rel-15 Study Items
  Rel-16 Work Items
  Rel-16 Study Items
  Miscellaneous
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (ORANGE, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm Austria RFFE GmbH, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (ORANGE, ETSI)

## Slide 4: Meetings held since SA#78 - 1
SWG conference calls (2 hours each)
  MBS SWG on SerInter January 8
  Video SWG on VRStream January 9
  EVS SWG on FS_EVS_FCNB January 15
  MTSI SWG on FS_5G_MEDIA_MTSI January 16
  MTSI SWG on FS_eVoLP January 19
  MBS SWG on FS_MBMS_IoT January 22
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#97 | 5 - 9 Feb 2018 | Host: JF3, Venue: Fukuoka, Japan

## Slide 5: Meetings held since SA#78 - 2
SWG conference calls (2 hours each)
  MBS SWG on FS_5GMedia_Distribution March 1st
  SQ SWG on LiQuImAS March 5th
  MBS SWG on SerInter March 8th
  EVS SWG on FS_EVS_FCNBE March 9th
  MTSI SWG on FLUS March 13th
  Video SWG on VRStream audio March 12th
  MTSI SWG on FS_eVoLP March 16th
  MBS SWG on FS_MBMS_IoT March 16th
  MTSI SWG on FS_E2E_DELAY March 19th
  MTSI on FLUS March 20th

## Slide 6: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  Video SWG on VRStream video March 21st
  MTSI SWG on FS_5G_MEDIA_MTSI March 26th
  SQ SWG on LiQuImAS March 26th
SA4 plenary meetings (2018)
Meeting | Dates | Venue and Host
SA4#98 | 9-13 Apr 2018 | Host: Ericsson, Venue: Kista, Sweden
SA4#99 | 9-13 Jul 2018 | Host: EF3, Venue: Rome, Italy
SA4#100 | 15-19 Oct 2018 | Host: IF3, Venue: Kochi, India
SA4#101 | 19-23 Nov 2018 | Host: Samsung, Venue: Busan, Korea

## Slide 7: Calendar of future meetings - 2
SA4 plenary meetings (2019)
Meeting | Dates | Venue and Host
SA4#102 | 28 January - 1st February 2019 | Host: TBD, Venue: TBD
SA4#103 | 8 - 12 April 2019 | Host: TBD, Venue: TBD
SA4#104 | 1 - 5 July 2019 | Host: TBD, Venue: TBD
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia
SA4#106 | 21 - 25 October 2019 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics
Note: The scope of SA4#72-BIS and SA4#80-BIS was limited to only one Work Item (EVS_Codec).

## Slide 9: Documents, participants and SWGs at SA4#97
*) Includes Tdocs and participants of joint sessions with SQ and MTSI SWGs.
**) Includes Tdocs and participants of joint sessions with SQ, MBS and MTSI SWGs.
***) Includes Tdocs and participants of joint sessions with MBS SWG.
Note: postponed documents are included in the count.
Chart: 
| EVS SWG* | MBS SWG | SQ SWG | MTSI SWG*** | Video SWG**
Number of Tdocs | 26 | 62 | 25 | 73 | 35

## Slide 10: List of SA4 Work Items for Rel-15
Rel-15 Work Items
  Server and Network Assisted DASH for 3GPP Multimedia Services (SAND) – completed at SA#77
  Framework for Live Uplink Streaming (FLUS)
  Enhanced QoE Reporting for MTSI (EQoE_MTSI)
  SAND for MBMS (SAND4M)
  Service Interactivity (SerInter)
  Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
  Addition of HDR to TV Video Profiles (HDR) – completed at SA#78
  Virtual Reality Profiles for Streaming Media (VRStream)
  Receive acoustic output test in the presence of background noise (RAOT)
  Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN)

## Slide 11: List of SA4 Study Items for Rel-15
Rel-15 Study Items
  Study on Enhanced Acoustic Test Specifications (FS_SEATS) – completed at SA#78
  Study on UE characteristics and performance for Video Telephony (FS_UE_VTPerf) - stopped at SA#76
  Study on Virtual Reality (FS_VR) – completed at SA#77
  Study on User Services Enhancements in 3GPP for TV Services (FS_USE_3GPP_4_TV) – completed at SA#77
  Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
  Study on MBMS User Services for IoT (FS_MBMS_IoT)
  Study on FEC for MC Services (FS_FEC_MCS)
  3GPP codecs for VR audio (FS_CODVRA) – completed at SA#78
  EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
  Update to fixed-point basic operators (FS_BASOP)
  enhanced VoLTE performance (FS_eVoLP)

## Slide 12: List of SA4 Work and Study Items for Rel-16
Rel-16 Work Items
  EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rel-16 Study Items
  V2X Media Handling and Interaction (FS_mV2X)
  QoE metrics for VR (FS_QoE_VR)
  Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
  Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)

## Slide 13: SWGs and ongoing Work Items
Work Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Framework for Live Uplink Streaming (FLUS) |  | x | X |  | 
Enhanced QoE Reporting for MTSI (EQoE_MTSI) |  |  | X |  | 
SAND for MBMS (SAND4M) |  | X |  |  | 
Service Interactivity (SerInter) |  | X |  |  | 
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) |  |  |  | X | 
Virtual Reality Profiles for Streaming Media (VRStream) | x | x |  | x | X
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | X |  |  |  | 
Receive acoustic output test in the presence of background noise (RAOT) |  |  |  | X | 
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) |  |  |  | X | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 14: SWGs and ongoing Study Items
Study Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) |  | X |  |  | 
Study on MBMS User Services for IoT (FS_MBMS_IoT) |  | X |  |  | 
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) |  |  | X |  | 
New Study Item on FEC for MC Services (FS_FEC_MCS) |  | X |  |  | 
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | X |  |  |  | 
Update to fixed-point basic operators (FS_BASOP) | X |  |  |  | 
QoE metrics for VR (FS_QoE_VR) |  | x |  |  | X
enhanced VoLTE performance (FS_eVoLP) |  |  | X |  | 
V2X Media Handling and Interaction (FS_mV2X) |  |  | X |  | 
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) |  |  | X |  | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 15: SA4 progress highlights
CRs to completed items in Rel-15 and earlier
Ongoing Work Items
  8 Rel-15 WI
  1 Rel-16 WI
Ongoing Study Items
  6 Rel-15 SIs
  4 Rel-16 SI
SA4 documents at SA#79
  Total number of CRs: 10
    Rel-14: 3
    Rel-15: 7
  3 TRs (1 for information and 2 for approval)
  3 new WIDs

## Slide 16: CRs to completed items in Rel-15 and earlier
CRs
    Rel-14: 3 CRs (Cat F)
    Rel-15: 7 (Cat F and Cat A)
Tdoc | Title | Source | Type | For | Agenda item #
SP-180022 | CRs to TS 26.247 on Improved Streaming QoE Reporting in 3GPP (Release 14 & Release 15) (IQoE) | SA WG4 | CR Pack | Approval | 14D
SP-180023 | CRs to TS 26.114 on Misc Changes in Clause10 (Release 14 & Release 15) (TEI14) | SA WG4 | CR Pack | Approval | 14G
SP-180024 | CR to TS 26.238 on Corrections to FLUS Framework (Release 15) (FLUS) | SA WG4 | CR Pack | Approval | 15D.2
SP-180025 | CR to TS 26.114 on Correction of QMC Capability Signalling (Release 15) (EQoE_MTSI) | SA WG4 | CR Pack | Approval | 15D.3
SP-180026 | CR to TS 26.247 on Clarifications on QoE Reporting (Release 15) (TEI15) | SA WG4 | CR Pack | Approval | 15G.1
SP-180030 | CR to TS 26.918 on Corrections to subjective listening tests (Release 15) (FS_VR) | SA WG4 | CR Pack | Approval | 17G.1

## Slide 17: Work progress: Rel-15 Work Items
Framework for Live Uplink Streaming (FLUS)
Enhanced QoE Reporting for MTSI (EQoE_MTSI)
SAND for MBMS (SAND4M)
Service Interactivity (SerInter)
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
Virtual Reality Profiles for Streaming Media (VRStream)
Receive acoustic output test in the presence of background noise (RAOT)
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN)

## Slide 18: Framework for Live Uplink Streaming (FLUS)
The main objective of the work item is to define a framework for uplink live streaming media
TS 26.238 was approved at SA#77
At SA4#97
  A set of corrections to the TS 26.238 that consists of typos, clarifications, and filling some gaps that were left out due to lack of time were agreed.
  TR 26.939 Guidelines on the Framework for Live Uplink Streaming was created and progressed. It currently includes use cases on: Sharing to a Social Network Service, Live uplink video stream from drones or moving vehicles, Breaking¬-News reporter, Immersive media conversations. It also includes fMP4-based Instantiations and Guidelines for QoS usage for FLUS.
  S4-180301 LS on QoS for Live Uplink Streaming (FLUS) (To: SA2) was sent asking SA2 to clarify how QoS flows are prioritized after the GFBR is fulfilled.
Revised WID: SP-170824
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Framework for Live Uplink Streaming (FLUS) | TS 26.238 TR 26.939 | 85% -> 90 % | SA#80 | SP-180024 CR to TS 26.238 on Corrections to FLUS Framework (Release 15) (FLUS)
Note: Progress since last SA is shown with blue colour.

## Slide 19: Enhanced QoE Reporting for MTSI (EQoE_MTSI) – completed !
The objective of the work item is to keep the QoE reporting consistent between DASH and MTSI, and to update it regarding metrics reporting for new codecs.
At SA4#97, a CR to TS 26.114 on Correction of QMC Capability Signalling was agreed and the rapporteur’s Work Item summary was endorsed (SP-180037).
The work is now complete.
WID: SP-170333
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Enhanced QoE Reporting for MTSI (EQoE_MTSI) | CR to TS 26.114 | 80% -> 100% | SA#79 | SP-180025 CR to TS 26.114 on Correction of QMC Capability Signalling (Release 15) (EQoE_MTSI)
Note: Progress since last SA is shown with blue colour.

## Slide 20: SAND for MBMS (SAND4M)
The objective of the work item is to define a SAND mode for DASH-over-MBMS operation:
  Provide the relevant enablers for the MBMS client to support the SAND mode for DASH-over-MBMS
  Define the interface between DASH client and the MBMS client for this SAND mode
  Update the MBMS user service guidelines to reflect the addition of the SAND mode
  Ensure consistency in MBMS and DASH signaling, as well as specify SAND tools to support different hybrid modes of DASH over MBMS service delivery.
At SA4#97, Use Cases for Hybrid Services were agreed i.e. Auxiliary media components delivered exclusively over unicast, MooDing the Service, MooDing Components, Unicast for Broadcast Efficiency and Fast Channel Change, Presentation Descriptions with DRM and QoE reporting.
Revised WID: SP-170827
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
SAND for MBMS (SAND4M) | CRs to TSs 26.247, 26.346, 26.347 and TR 26.946 | 50% -> 60 % | SA#79 -> SA#80 | None
Note: Progress since last SA is shown with blue colour.

## Slide 21: Service Interactivity (SerInter)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#97 a Draft CR to TS 26.247 (Rel-15) on Signaling and Reporting of Interactivity Usage in 3GP-DASH was agreed as basis for further work including following functionality:
  Extension of the existing metrics defined in the MPD via a dedicated MPD.Metrics.Reporting descriptor specific to interactivity usage reporting and which contains the new interactivity usage metrics IntySummary and IntyEventList.
  Definition of a new 3GP-DASH reporting scheme on interactivity usage.
  Definition of a new 3GP-DASH reporting protocol for conveying interactivity usage information.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170796.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 10% ->20 % | SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 22: Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
The objective of the work item is to produce a technical report and two technical specifications, one with subjective and one with objective test methodologies for the assessment of immersive audio systems. Simultaneous presentation of 360-degree videos is to be considered.
At SA4#97,
  TR 26.861 Investigations on Test Methodologies for Immersive Audio Systems was progressed with inputs on Auditory Assessment of Audio Systems and High Dimensional Assessment of Spatial Audio Quality.
  TS 26.259 Subjective Test Methodologies for the Evaluation of Immersive Audio Systems was not updated. The VRStream work item relies on a test plan and test methodology defined by this specification.
  TS 26.260 Objective Test Methodologies for the Evaluation of Immersive Audio Systems was progressed with input on Diffuse-field Send frequency response for Scene-based audio.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170609.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 15% -> 20 % | SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 23: Virtual Reality Profiles for Streaming Media (VRStream)
The objective of this work item is to define the relevant media and protocol enablers for the set of VR Streaming use cases related to UE consumption of managed and third party VR content as documented in TR26.918
At SA4#97,
  TS 26.118 3GPP Virtual Reality profiles for streaming applications (Release 15) was progressed with clarified definitions for pose, field of view, Viewport and coordinate system for VR. A first set of 4 Video Operation points were added. Audio VR interoperability points were defined.
  A Proposal for Submission Information for VRStream audio was agreed
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170612.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 25% ->40 % | SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 24: Receive acoustic output test in the presence of background noise (RAOT)
The objectives of this work item are
  Develop and specify a test method for receive acoustic output, or minimum receive loudness rating RLR, in the presence of background noise.
  Analyse potential acoustic safety implications, considering the expected exposure times and levels.
  Based on the safety analysis, specify recommendations and/or requirements.
At SA4#97,
  SA4 has developed a test method for RLR in the presence of background noise.
  SA4 sent an LS to CTIA Certification Program Working Group for information and requesting more background information such that the method can be tested appropriately.
WID: SP-170835
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Receive acoustic output test in the presence of background noise (RAOT) | CRs to TS 26.131 and TS 26.132 | 00%-> 80 % | SA#79 -> SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 25: Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN)
The goal of this work item is to update TS 26.131 Terminal acoustic characteristics for telephony; Requirements, i.e. to replace provisional values from this technical specification with empirically determined ones.
At SA4#97, we reviewed and discussed initial inputs. Members of 3GPP SA4-SQ are invited to collaborate on this work item and collect further recordings for handset and/or handheld hands-free devices.
WID: SP-170836
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) | CRs to TS 26.131 | 00% -> 50 % | SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 26: Work progress: Rel-16 Work Items
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)

## Slide 27: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
At SA4#97, the following permanent documents were reviewed
  IVAS codec development overview (IVAS-1), v0.0.2, from IVAS Co-Rapporteur.
  IVAS Project Plan (IVAS-2), v0.0.2, from IVAS Co-Rapporteur
  IVAS Performance Requirements (IVAS-3) – Initial Skeleton, v0.0.2, from Editor
  IVAS Design Constraints (IVAS-4) – Initial Skeleton, v0.0.3, from IVAS Co-Rapporteur
Only IVAS-4 was progressed
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170611.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 5% -> 10 % | SA#86 | none
Note: Progress since last SA is shown with blue colour.

## Slide 28: Work progress: Rel-15 Study Items
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
Study on MBMS User Services for IoT (FS_MBMS_IoT)
Study on FEC for Mission Critical Services (FS_FEC_MCS)
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
Update to fixed-point basic operators (FS_BASOP)
enhanced VoLTE performance (FS_eVoLP)

## Slide 29: Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
The overall objective of the study item is to identify the required evolutions of media handling network and device functions and APIs of the 5G architecture to satisfy SA1 use cases and evolve PSS and MBMS User services.
At SA4#97, TR 26.891 5G enhanced mobile broadband; Media distribution was progressed with Media production vertical and Framework for Live Uplink Streaming Usage in 5G.
The identification and mapping of new media verticals to the 5G system as well as their impact on the APIs are not completed yet and will be finalized by SA meeting #80.
WID: SP-170334
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 25% -> 60 % | SA#79 -> SA#80 | SP-180027 Draft TR 26.891 5G enhanced mobile broadband; Media distribution (Release 15) v. 1.0.0 (FS_5GMedia_Distribution) for information.
Note: Progress since last SA is shown with blue colour.

## Slide 30: Study on MBMS User Services for IoT (FS_MBMS_IoT)
The objective of this study is to investigate and make recommendations on MBMS User Service profiles and optimizations to provide for IoT.
At SA4#97 TR 26.850 MBMS for IoT was progressed to v1.1.0 including
  updated references
  updated solutions for File Repair using CoAP
  A solution for block-wise transfer for File Repair
  An evaluation binary data formats leading to a recommendation to use ASN.1 PER as basis for XML binary format for IoT
  Proposed solution for session announcement during wake-up periods and
  Proposed solution for reception report procedures
WID: SP-170592
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 30% -> 80 % | SA#79 -> SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 31: FEC for Mission Critical Services (FS_FEC_MCS) – completed !
The main objective of the study item is to recommend a single FEC scheme which can be utilized effectively for MCVideo. The study will also examine the applicability of the recommended FEC scheme for other MC services over MBMS (e.g. MCData – file download, or MCPTT group communications) and make recommendations as necessary.
At SA4#97 TR 26.881 FEC for MC Services was progressed with performance evaluation of AL-FEC and MCS dimensioning and conclusions and it was agreed to be presented to SA for approval.
The TR makes recommendations with regards to usage of AL-FEC for MCVideo and MCData file distribution.
The conclusion of the TR were communicated to SA6 in an LS.
WID: SP-170337
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
FEC for MC Services (FS_FEC_MCS) | TR 26.881 | 60% -> 100% | SA#79 | SP-180028 Draft TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 2.0.0 (FS_FEC_MCS) for approval
Note: Progress since last SA is shown with blue colour.

## Slide 32: EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)
The objective of this study item is to study non bit-exact conformance criteria and a set of potential conformance tool(s) for the floating-point code in TS 26.443, ensuring that high quality floating-point implementations preserve the quality of EVS.
At SA4#97 TR 26.843 Study on non bit-exact conformance criteria and tools for floating-point EVS codec was progressed to v.0.0.4 with updated references, updated methodologies, updated experimental results, proposed interoperability testing.
At SA4#98 it is planned to complete the TR by providing list of test and associated criteria for both the encoder/decoder, as well as associated potential test vectors and to propose recommendation of the non Bit-exact conformance test.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170618.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 50% -> 60 % | SA#79 -> SA#80 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 33: Update to fixed-point basic operators (FS_BASOP) – completed !
The objectives of this study item are to:
  Study state-of-the-art DSP architectures and how closely the current set of basic operators in STL2009 reflect them.
  Determine whether an additional alternative implementation of EVS using the improved basic operators defined above would be beneficial
At SA4#97 TR 26.973 Update to fixed-point basic operators was updated with Test methodology and results for validating the extended basic operators.
It is recommended to submit the proposed new set of basic operators as an extension of the current ITU-T Basic Operators.
It was further shown that by implementing the EVS codec using the new set of basic operators, a complexity gain of about 25% can be obtained for a given example of a modern processor. The corresponding decrease in WMOPS was about 10%. It is thus recommended to begin normative work with the objective of specifying an alternative implementation of the EVS codec using the new set of basic operators.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170613.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Update to fixed-point basic operators (FS_BASOP) | TR 26.973 | 80% -> 100% | SA#79 | SP-180029 Draft TR 26.973 Update to fixed-point basic operators (Release 15) v. 2.0.0 (FS_BASOP) for approval
Note: Progress since last SA is shown with blue colour.

## Slide 34: enhanced VoLTE performance (FS_eVoLP)
The objectives of the study item are to:
  Produce guidelines or potential requirements to ensure that MTSI clients send requests to adapt to robust modes of codec operation when necessary.
  Study Mechanisms to indicate at setup a terminal’s ability to send adaptation triggers.
  Evaluate the impact of proprietary client implementations of Packet-Loss Concealment and Jitter Buffer Management (JBM) on having different Max PLR and potential mechanisms to indicate this to the network.
At SA4#97 TR 26.959 Study on enhanced Voice over LTE (VoLTE) performance was progressed to v 1.1.0 with updated references, updated Max PLR recommendation with Application Layer Redundancy, updated considerations on Dynamic Allocation of UL PLR and DL PLR and inclusion of Informal Objective and Subjective Experimental results to derive PLR operation points.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170615.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
enhanced VoLTE performance (FS_eVoLP) | TR 26.959 | 50% -> 75 % | SA#79 -> SA#80 | none
Note: Progress since last SA is shown with blue colour.

## Slide 35: Work progress: Rel-16 Study Items
V2X Media Handling and Interaction (FS_mV2X)
QoE metrics for VR (FS_QoE_VR)
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)

## Slide 36: V2X Media Handling and Interaction (FS_mV2X)
The overall objective of this work item is to analyse the use cases of VaD explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
At SA4#97, media-related use cases of TS 22.186 and TR 22.886, which initiated this study, was discussed in a co-session with SA1#81, to share the views on the bit-rate and bandwidth requirements, and their potential realizations.
Completion of this study was delayed from SA#81 to SA#82, to take the opinion of other SDOs and outcomes of ongoing RAN WI V2X_Ph2 into account.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170810.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 30% -> 50 % | SA#80 -> SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 37: QoE metrics for VR (FS_QoE_VR)
The objective of this Study Item is to investigate the QoE parameters and metrics which may need to be reported by the client to the network for evaluation of VR user experience.
At SA4#97 Draft TR 26.929 QoE parameters and metrics relevant to the Virtual Reality user experience was progressed to version 0.2.0 with inclusion of viewport-related QoE aspects.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_77/Docs/SP-170614.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 10% -> 15 % | SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 38: Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
The objective of this Study Item is to study the media handling aspects of RAN delay budget reporting framework in MTSI.
At SA4#97 TR 26.910 Study on Media Handling Aspects of RAN Delay Budget Reporting in MTSI was created in version 0.1.0.
This technical report addresses several gaps associated with the use of the RAN delay budget reporting framework requiring suitable media handling recommendations. So far it contains an Overview of RAN Delay Budget Reporting and End-to-End Performance Evaluation methodology.
WID: http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_78/Docs/SP-170837.zip
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) | TR 26.910 | 00% -> 10 % | SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 39: Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
The objective is to study media handling aspects of conversational services in 5G, taking as baseline the Stage-1 requirements developed by SA1 in TS 22.261, as well as the Stage-2 architecture for 5G systems developed by SA2 in TS 23.501.
At SA4#97 Draft TR 26.919 Study on Media Handling Aspects of Conversational Services in 5G Systems, was progressed to version 0.3.0. including, updated references, consideration on the support of VR, mapping to 5G architecture and agreed recommend requirements for 5G MTSI UEs support of speech and video coding.
The TR is not ready for approval but contains agreed partial conclusions that recommended to conduct normative work toward specifying the following functionality in TS 26.114 and TS 26.223. See the new corresponding Work Item proposal in the new WIDs section of this report.
WID: SP-170336
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#79
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 35% -> 55 % | SA#79 -> SA#81 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 40: Overview of work progress Rel-15 work Items - 1
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Framework for Live Uplink Streaming (FLUS) | TS 26.238 TR 26.939 | 85% -> 90 % | SA#80 | SP-180024 CR to TS 26.238 on Corrections to FLUS Framework (Release 15) (FLUS)
Enhanced QoE Reporting for MTSI (EQoE_MTSI) | CR to TS 26.114 | 80% -> 100% | SA#79 | SP-180025 CR to TS 26.114 on Correction of QMC Capability Signalling (Release 15) (EQoE_MTSI) Completed !
SAND for MBMS (SAND4M) | CRs to TSs 26.247, 26.346, 26.347 and TR 26.946 | 50% -> 60 % | SA#79 -> SA#80 | None
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 10% ->20 % | SA#80 | n/a

## Slide 41: Overview of work progress Rel-15 work Items - 2
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 15% -> 20 % | SA#80 | none
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 25% ->40 % | SA#80 | none
Receive acoustic output test in the presence of background noise (RAOT) | CRs to TS 26.131 and TS 26.132 | 00%-> 80 % | SA#79 -> SA#80 | none
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) | CRs to TS 26.131 | 00% -> 50 % | SA#80 | none

## Slide 42: Overview of work progress Rel-15 Study Items – 1
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 25% -> 60 % | SA#79 -> SA#80 | SP-180027 Draft TR 26.891 5G enhanced mobile broadband; Media distribution (Release 15) v. 1.0.0 (FS_5GMedia_Distribution) for information.
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 30% -> 80 % | SA#79 -> SA#80 | SP-170830 TR 26.850 MBMS for IoT (Release 15) v. 1.0.0 (FS_MBMS_IoT)
FEC for MC Services (FS_FEC_MCS) | TR 26.881 | 60% -> 100% | SA#79 | SP-180028 Draft TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 2.0.0 (FS_FEC_MCS) for approval Completed !

## Slide 43: Overview of work progress Rel-15 Study Items - 2
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 50% -> 60 % | SA#79 -> SA#80 | n/a
Update to fixed-point basic operators (FS_BASOP) | TR 26.973 | 80% -> 100% | SA#79 | SP-180029 Draft TR 26.973 Update to fixed-point basic operators (Release 15) v. 2.0.0 (FS_BASOP) for approval Completed !
enhanced VoLTE performance (FS_eVoLP) | TR 26.959 | 50% -> 75 % | SA#79 -> SA#80 | none

## Slide 44: Overview of work progress Rel-16 Work and Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#78
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 5% -> 10 % | SA#86 | none
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 30% -> 50 % | SA#80 -> SA#81 | n/a
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 10% -> 15 % | SA#81 | n/a
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) | TR 26.910 | 00% -> 10 % | SA#81 | n/a
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 35% -> 55 % | SA#79 -> SA#81 | n/a

## Slide 45: Proposed new WIDs - 1
SP-180031 New WID on New WID on Usage of CAPIF for xMB API (CAPIF4xMB)
  Modify xMB stage 2 to align it with the CAPIF TS 23.222.
  Separate xMB stage 2 definition into a new specification.

## Slide 46: Proposed new WIDs - 2
SP-180032 New WID on FEC and ROHC Activation for GCSE over MBMS (FRASE)
  Update the delivery methods as required to enable the GCS AS to activate ROHC and FEC between the BM-SC and the UE.
  Determine and implement necessary updates to the xMB interface to enable appropriate exposure of support ROHC and FEC activation to 3rd party content providers.

## Slide 47: Proposed new WIDs - 3
SP-180033 New WID on Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs)
  The objective of this Work Item is to specify the media handling aspects of 5G conversational services. More specifically, this work item aims to conduct normative work in TS 26.114 and TS 26.223 addressing the codec requirements for a 5G MTSI and IMS Telepresence UE, including the following aspects, as aligned with the agreed conclusions in TR 26.919.

## Slide 48: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | 
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-tsvwg-sctp-dtls-encaps | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 49: Summary of action items
Action Points from SA#78 to SA4:
  None
Action items from SA4 to SA#79:
  Approve 10 CRs
  Approve 2 TRs
  Approve 3 new WIDs

## Slide 50: List of documents to SA#78
Tdoc | Title | Source | Type | For | Agenda Item
SP-180021 | SA WG4 Status Report at TSG SA#79 | SA WG4 Chairman | report | Presentation | 7.4
SP-180022 | CRs to TS 26.247 on Improved Streaming QoE Reporting in 3GPP (Release 14 & Release 15) (IQoE) | SA WG4 | CR pack | Approval | 14D
SP-180023 | CRs to TS 26.114 on Misc Changes in Clause10 (Release 14 & Release 15) (TEI14) | SA WG4 | CR pack | Approval | 14G
SP-180024 | CR to TS 26.238 on Corrections to FLUS Framework (Release 15) (FLUS) | SA WG4 | CR pack | Approval | 15D.2
SP-180025 | CR to TS 26.114 on Correction of QMC Capability Signalling (Release 15) (EQoE_MTSI) | SA WG4 | CR pack | Approval | 15D.3
SP-180026 | CR to TS 26.247 on Clarifications on QoE Reporting (Release 15) (TEI15) | SA WG4 | CR pack | Approval | 15G.1
SP-180027 | Draft TR 26.891 5G enhanced mobile broadband; Media distribution (Release 15) v. 1.0.0 (FS_5GMedia_Distribution) | SA WG4 | draft TR | Information | 17D.3
SP-180028 | Draft TR 26.881 Study on Forward Error Correction (FEC) for Mission Critical Services (Release 15) v. 2.0.0 (FS_FEC_MCS) | SA WG4 | draft TR | Approval | 17D.6
SP-180029 | Draft TR 26.973 Update to fixed-point basic operators (Release 15) v. 2.0.0 (FS_BASOP) | SA WG4 | draft TR | Approval | 17D.10
SP-180030 | CR to TS 26.918 on Corrections to subjective listening tests (Release 15) (FS_VR) | SA WG4 | CR pack | Approval | 17G.1
SP-180031 | New WID on Usage of CAPIF for xMB API (CAPIF4xMB) | SA WG4 | WID new | Approval | 18
SP-180032 | New WID on FEC and ROHC Activation for GCSE over MBMS (FRASE) | SA WG4 | WID new | Approval | 18
SP-180033 | New WID on Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) | SA WG4 | WID new | Approval | 18
SP-180037 | Summary of work item "Enhanced QoE Reporting for MTSI" | Ericsson LM | WI summary | Endorsement | 20.4

## Slide 51
Annex 1: List of some key abbreviations in the SA4 area

## Slide 52
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EEP Equal Error Protection
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HL Host Laboratory
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SFR Syndicated Feed Reception
SID Silence Descriptor
SHVC Scalable High Efficiency Video Coding
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
SS Surround Sound
STMR Sidetone Masking Rating
SVC Scalable Video Coding
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TG Timed Graphics
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)