## Slide 1: SA5 Status Report to SA#79 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) (re-elected) Chair since 08/2015 Jean-Michel Cornily (Orange) (re-elected) VC since 08/2013 Christian Toche (Huawei) (re-elected) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | Beijing | China | CF3 | 
SA5#119 | 14-18 May 2018 | La Jolla | USA | NAF | 
SA5 ad-hoc | 26-28 June 2018 | Stockholm | Sweden | Ericsson | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | Kochi | India | IF3 | 
SA5#122 | 12-16 Nov 2018 | TBD | North America | NAF | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5# 111 | SA5# 111Bis | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116 | SA5#117
Delegates | 42 | 32 | 43 | 42 | 50 | 47 | 64 | 50
Docs at meeting start | 196 | 138 | 247 | 292 | 258 | 262 | 266 | 260
Docs at meeting end | 414 | 311 | 478 | 554 | 472 | 475 | 569 | 544
Agreed CH CRs | 48 | 0 | 26 | 28 | 14 | 8 | 8 | 17
Agreed OAM CRs | 9 | 0 | 8 | 62 | 10 | 14 | 12 | 26
LS in | 17 | 2 | 23 | 13 | 24 | 25 | 14 | 21
LS out | 5 | 2 | 7 | 8 | 9 | 5 | 13 | 11

## Slide 5
 | SA#72 | SA#73 | SA#74 | SA#75 | SA#76 | SA#77 | SA#78 | SA#79
CRs | 108 | 41 | 67 | 57 | 117 | 24 | 42 | 43
TR/TS for information | 1 | 5 | 2 | 5 | 0 | 4 | 3 | 1
TR/TS for approval | 2 | 1 | 0 | 6 | 13 | 1 | 9 | 4
New or updated WIDs | 14 | 5 | 5 | 1 | 13 | 2 | 17 | 4
SA5 exploder | 363 | 368 | 369 | 380 | 388 | 388 | 393 | 401
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
EDCE5-CH | PS Charging enhancements to support 5G New Radio via Dual Connectivity | 32.251, 32.298, 32.299 | 100% | SA#79 (03/2018)
NAPS-CH | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking | 32.240, 32.254, 32.298, 32.299 | 50% | SA#79 (03/2018) -> SA#80 (06/2018)
ProSe_WLAN_DD-CH | Charging for WLAN-based Prose Direct Discovery | 32.277, 32.298, 32.299 | 100% | SA#79 (03/2018)
FS_VBCLTE | Study on volume based charging aspects for VoLTE | 32.848 | 45% | SA#80 (06/2018)
5GS_Ph1-SBI_CH | Service Based Interface for 5G Charging | 32.290-291 | 15% | SA#80 (06/2018)
5GS_Ph1-DCH | Data Charging in 5G System Architecture Phase 1 | 32.255 | 10% | SA#80 (06/2018)

## Slide 11: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
NETSLICE | Management and orchestration of 5G networks and network slicing | 28.530, 28.533 | 60% | SA#80 (06/2018)
NETSLICE-PRO_NS | Provisioning of 5G networks and network slicing | 28.531, 28.532 | 40% | SA#80 (06/2018)
NETSLICE-5GNRM | Network Resource Model (NRM) for 5G networks and network slicing | 28.540--543 | 25% | SA#80 (06/2018)
NETSLICE-ADPM5G | Assurance data and Performance Management for 5G networks and network slicing | 28.550--553 | 10% | SA#80 (06/2018)
NETSLICE-5GTRACE | 5G Trace management | 32.421--423 32.441--446 | 0% | SA#80 (06/2018)
NETSLICE-MNFV5G | Management and virtualization aspects of 5G networks | 28.500--528 | 25% | SA#80 (06/2018)
NETSLICE-FS5G | Fault Supervision for 5G networks and network slicing | 28.545-546 | 20% | SA#80 (06/2018)
PEE_CMON | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) | 28.304--306 | 100% | SA#79 (03/2018)

## Slide 12: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | Main TS/TR | Completion rate | Target date
QOED | Management of QoE measurement collection | 28.404--406, 28.307--309 | 25% | SA#80 (06/2018)
OAM_SON_AAS | SON for AAS deployment management | 28.627--629, 28.658-659 | 100% | SA#80 (06/2018)
REST_SS | REST Solution Sets | 32.158 | 20% | SA#80 (06/2018)
ME_CUPS | Management Enhancement for EPC CUPS | 28.707--709 | 5% | SA#81 (09/2018)
FS_OAM_IOT | Study on Management aspects of selected IoT-related features | 32.857 | 100% | SA#79 (03/2018)
FS_OAM_LWI | Study on OAM aspects of LTE and WLAN integration | 32.868 | 90% | SA#79 (03/2018) -> SA#80 (06/2018)
FS_NETPOL | Study on network policy management for mobile networks based on NFV scenarios | 32.871 | 35% | SA#80 (06/2018)
FS_EE_5G | Study on System and functional aspects of Energy Efficiency in 5G networks | 32.972 | 60% | SA#80 (06/2018)
FS_ONAPDCAE | Study on integration of ONAP DCAE and 3GPP management architecture | 28.900 | 10% | SA#81 (09/2018)

## Slide 13: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-181043 | LS from ETSI ISG ZSM to SA5 on Formation of a new ETSI ISG for Zero TouchNetwork and Service Management (ZSM) | ETSI ISG ZSM | noted | 
S5-181044 | LS from NGMN cc SA5 on reply to ETSI ISG NFV on lifecycle management for 3GPP service based architecture | NGMN | noted | 
S5-181045 | LS from ETSI NFV to SA5 on 3GPP on gaps identified for managing the NG-RAN that includes virtualized network functions | ETSI ISG NFV | noted | 
S5-181046 | LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | R2-1714203 | noted | 
S5-181047 | LS from RAN3 cc SA5 on Cooperation on Network Slicing | R3-174874 | noted | 
S5-181048 | LS from SA1 to SA5 on Removal of 'over LTE' limitation from Mission Critical Specifications | S1-174542 | noted | 
S5-181049 | LS from SA2 to SA5 on Response on 5G Specification of PSy | S2-179226 | replied to | S5-181452
S5-181050 | LS from SA2 cc SA5 on Reply on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | S2-179611 | noted | 
S5-181051 | LS from ITU-T SG15 to SA5 on Transport network management to support IMT-2020/5G | ITU-T SG15 | postponed | S5-181372
S5-181052 | LS from ITU-T SG5 to SA (forwarded to SA5) on LS/r on Energy Efficiency (reply to 3GPP SA WG - SP-170597 -E) [to 3GPP SA WG] | ITU-TSG5 | replied to | S5-181570
S5-181280 | LS from NGMN forwarded to SA5 on Architectural Proposal for the Handling of Network Operations Data with Specific Focus on Virtualized Networks | NGMN | noted | S5-181337

## Slide 14: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-181281 | LS from BBF cc SA5 on 5G-FMC – First release of BBF study results | BBF | noted | 
S5-181284 | LS from NGMN to SA5 on NGMN White Paper on Service-based Architecture in 5G | NGMN | noted | 
S5-181287 | LS from GSMA to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | GSMA | noted | 
S5-181294 | Reply LS from CT4 to SA5 on AVPs range numbers for Rel-15 | C4-181211 | noted | 
S5-181295 | Reply LS from CT4 to SA5 on 5G Charging Study Phase 1 on N4 | C4-181381 | replied to | S5-181302
S5-181296 | LS from SA3 to SA5 on the status of work on interfaces | S3-180436 | replied to | S5-181455
S5-181299 | LS from CT1 cc SA5 on Service types for QMC reporting | C1-180636 | noted | 
S5-181300 | LS from CT1 to SA5 on charging issues when PLMN changes | C1-180748 | replied to | S5-181303
S5-181338 | Reply to: LS from SA3 to SA5 on the status of work on interfaces | Huawei | revised | 
S5-181344 | LS on Reply from CT3 cc SA5 on 5G Specification of N28 interface | C3-180174 | noted | 

## Slide 15: Outgoing LSs (1/1)
Tdoc | Title | To | Cc | ReplyTo
S5-181302 | Reply LS to CT4 on 5G Charging Study Phase 1 on N4 | CT4 | - | S5-181295
S5-181303 | Reply to: LS from CT1 to SA5 on charging issues when PLMN changes | CT1 | - | S5-181300
S5-181375 | LS to ITU-TSG2 on new template for 5G management service stage 2 and stage 3 definitions | ITU-T SG2 | - | 
S5-181417 | LS on Addition of AVP code definitions | CT4 | - | 
S5-181452 | Reply to: LS from SA2 to SA5 on Response on 5G Specification of PSy | SA2 | - | S5-181049
S5-181455 | Reply to: LS from SA3 to SA5 on the status of work on interfaces | SA3 | - | S5-181296
S5-181456 | LS on transport support of network slicing management | BBF, ETSI ISG NFV, ITU-T SG15 | ETSI ISG ZSM | -
S5-181529 | LS to SA2 on clarification of slicing vs network sharing | SA2 | - | -
S5-181576 | LS on measurement of user plane latency | RAN2 | - | -
S5-181520 | LS to ONAP - New study on integration of ONAP DCAE and 3GPP management architecture | ONAP | 3GPP SA | -
S5-181570 | LS reply to ITU-T SG5 (Q6/5) on Energy Efficiency | ITU-T SG5 Q6/5 | 3GPP SA, 3GPP CT, 3GPP RAN, ETSI TC EE, ETSI TC ATTM, NGMN | S5-181052

## Slide 16
TEI CRs (Charging & OAM)
Number | Title
SP-180069 | Rel-14 CRs on TEI(TEI14)
SP-180066 | Rel-15 CRs on TEI (TEI15)

## Slide 17
Charging CRs
Number | Title
SP-180061 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 (5GS_Ph1-DCH)
SP-180062 | Charging aspects of EDCE5: PS Charging enhancements to support 5G New Radio via Dual Connectivity (EDCE5-CH)
SP-180063 | Rel-14 CRs on Determination of Completeness of Charging Information in IMS (CH14-DCCII)
SP-180064 | Rel-15 CRs on Charging aspects of NAPS (NAPS-CH)
SP-180065 | Rel-13 CRs on Charging Aspects of CIoT
SP-180067 | Rel-14 CRS on Charging Aspects of Enhanced Proximity-based Services (CH14-ProSe)
SP-180068 | Rel-15 CRs on Charging of ProSe_WLAN_DD (ProSe_WLAN_DD-CH)
SP-180139 | R15 CR 32.240 Introduction of 5G service based interface

## Slide 18
Charging TSs & TRs
Number | Title | For
- | - | 

## Slide 19
Charging WIDs & Exception requests
Number | Title
SP-180076 | New WID on forward compatibility for 3GPP Diameter Charging Applications
SP-180077 | New WID on Diameter Overload Control for Charging
SP-180078 | New WID on Charging aspects of WLAN access in EPC

## Slide 20
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
GSMA Packet IoTTF
  SA5 in the loop of exchanges between GSMA and 3GPP SA2 on "Differentiation of LTE-M (eMTC) traffic from other LTE data traffic" which is for charging purpose.
Charging cooperation

## Slide 21
OAM&P CRs
Number | Title
SP-180058 | Rel-14 CRs on Configuration Management for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-CM)
SP-180059 | Rel-14 CRs on Lifecycle management for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-LCM)
SP-180060 | Rel-15 CRs on Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) (PEE_CMON)
SP-180070 | Rel-8 CRs on Rel-8 Operations, Administration, Maintenance and Provisioning (OAM&P) (OAM8)

## Slide 22
OAM&P TSs & TRs
Number | Title | For
SP-180071 | TS 28.304 Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Requirements | Approval
SP-180072 | TS 28.305 Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Information Service (IS) | Approval
SP-180073 | TS 28.306 Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP) | Approval
SP-180074 | TR 32.868 Study on Operations, Administration and Maintenance (OAM) aspects of Long Term Evolution (LTE) and Wireless LAN (WLAN) integration | Information
SP-180075 | TR 32.857 Study on management aspects of selected IoT-related features | Approval

## Slide 23
OAM&P WIDs & Exception requests
Number | Title
SP-180079 | Revised WID on Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN

## Slide 24: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
Network Slicing
  Regular LSs exchanges on Network Slicing with GSMA, BBF, MEF, NGMN, ETSI ISG NFV, etc.
ATIS NRSC
  Work ongoing on metrics to determine a drop in registered users in an IP-based network.
  ATIS directly contributed to SA5#116 and a proposal for the way forward was endorsed.
ONAP
  A LS was sent to ONAP to inform them about the new study item in SA5 on integration of ONAP DCAE and 3GPP management architecture

## Slide 25
Rel-15 Charging WIs (1/5)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 0% -> 10%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.255
Summary of progress | The TS 32.240 umbrella "charging architecture and principles" specification was enhanced to introduce: A new overall charging architecture to incorporate the new converged charging architecture with service based interface for 5G Systems. This new converged charging system, service based with the details. Adaptation of some generic description to the new 5G System. The scope and architecture for 5G data charging were introduced in the new TS 32.255 "5G Data connectivity domain charging". |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 26
Rel-15 Charging WIs (2/5)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 0% -> 15%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.290, TS 32.291
Summary of progress | The new Nchf interface definition is introduced in TS 32.240 umbrella "charging architecture and principles " specification. The new TS 32.290 "5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" contains: Scope and new service based interface for converged charging architecture Converged charging scenarios principles inherited from existing online and offline scenarios The new TS 32.291 "5G system; Charging Services, stage 3" contains some protocols aspects referring to CT4/CT3 TSs 29.500 and 29.501 CT4/C3 specifications for service based interfaces. TS 32.290 has new title (slightly changed): "Telecommunication management; Charging management; 5G system; Services, operations and procedures of charging using Service Based Interface (SBI)". |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CR |  | 

## Slide 27
Rel-15 Charging WIs (3/5)
Work Item | PS Charging enhancements to support 5G New Radio via Dual Connectivity |  | EDCE5-CH
 |  |  | 760062
Rapporteur | Ericsson | Percentage of completion | 20% -> 100%
Target | SA#79 – March 2018 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | The SGW/PGW CDRs definitions are enhanced with a "List of RAN Secondary RAT Usage Reports". Corresponding AVPs were created to include the volume, timestamps and the NR in "Secondary-RAT-Type". The TS 32.298 contains the details of the CDRs fields and ASN.1 description. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 28
Rel-15 Charging WIs (4/5)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 20% -> 50%
Target | SA#80 – June 2018 (prev. SA#79 – March 2018) | Main TSs | TS 32.254, 32.240, 32.299, 32.298, 32.297
Summary of progress | The following were introduced in TS 32.254: Scenarios for offline and online charging: event-based for APIs invocation and APIs notification. Northbound API charging Data description for offline and online and specific parameters. Charging characteristics TS 32.254 has new title (slightly changed): "Telecommunication management; Charging management; Exposure function Northbound Application Program Interfaces (APIs) charging”. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CR |  | 

## Slide 29
Rel-15 Charging WIs (5/5)
Work Item | Charging for WLAN-based Prose Direct Discovery |  | ProSe_WLAN_DD-CH
 |  |  | 780045
Rapporteur | Intel | Percentage of completion | 4% -> 100%
Target | SA#79 – March 2018 | Main TSs | TS 32.277, 32.299, 32.298
Summary of progress | In alignment with the TS 32.277, the "PC5 Radio Technology" field description is introduced in TS 32.298 and also the ASN.1 definition for the "WLAN-based Prose Direct Discovery" CDR . The corresponding AVP is created in TS 32.299 and included under ProSe-Information AVP for Rf. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 30
Charging SIs (1/1)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 35% -> 45%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | One Key issue is introduced on how to support the "status of VoLTE service delivery" in EPC CDRs. One solution is introduced for this key issue : extending "Cause for record closing" CDR field, and "Change-Condition" AVP with dedicated "VoLTE" indications. |  | 
Outstanding issues | None |  | 
Documents | - |  | 

## Slide 31
Rel-15 OAM&P WIs (1/12)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 40% -> 60%
Target | SA#80 – June 2018 | Main TS | TS 28.530, 28.533
Summary of progress | As input to the meeting there were 37 contributions; 1 non-technical discussion, 36 technical, (9 contributions on architecture and 27 contributions on concept, use cases and requirements). The technical contributions include 4 discussion papers. The group discussed architecture, background and concepts, use cases and requirements. 1) This was the first meeting that the service based architecture was discussed in more detail. 2) Mutual understanding has been established on service based architecture and the team has now a common basis for use case description and requirements. 3) Several use cases presented using consumer-provider paradigm that comes with service based. 4) Clarification on NSaaS has been discussed. 5) Good progress has been made in all areas. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 32
Rel-15 OAM&P WIs (2/12)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 15% -> 40%
Target | SA#80 – June 2018 | Main TS | TS 28.531, 28.532
Summary of progress | Discussed and endorsed the provisioning WI way forward proposal from Rapporteur. The group agreed that a basic functioning support for provisioning of 5G networks and network slicing should be done in Rel-15 timeframe. Agreed several use cases/requirements related to provisioning of NSI and NSSI. Agreed slicing information modelling contribution. The skeleton of TS 28.532, which is a stage 2 and 3 specification, will change based on the agreement of the generic specification template for stage 2 and 3. |  | 
Outstanding issues | None |  | 
Documents | - |  | 

## Slide 33
Rel-15 OAM&P WIs (3/12)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 0% -> 25%
Target | SA#80 - June 2018 | Main TSs | TS 28.540, 28.541, 28.542, 28.543
Summary of progress | During this meeting, 15 contributions were discussed (3 are approved and others need to be revised for further discussion). As this is the first meeting after the work item has been approved, it took some time to discuss the way forward proposal and Information Model template. Through the meeting, the work item had the following progress: 1) Based on contribution S5-181240, the group agreed that existing NRM specification (including template and generic NRM definitions) can apply to 5G NF NRM stage 2 definitions. 2) The group has agreed that the Ep_Rp class (IOC) should be used for interface modelling. 3) The discussion on NR NRM definitions for gNB with functional split scenario was spread again, and based on contribution S5-181107, the group discussed whether cell IOC needs to be split into CUCell and DUCell for gNB in split scenario. No conclusion was reached so far. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 34
Rel-15 OAM&P WIs (4/12)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 0% -> 20%
Target | SA#80 - June 2018 | Main TSs | TS 28.545, 28.546
Summary of progress | 8 contributions have been addressed during the sessions, and the discussed topics include: Way forward of the WI 7 pCRs on use cases were discussed and approved: Add network slice related management functions for fault supervision of network slicing Add use case subscription of alarm notifications of NSI Add use case subscription of alarm notifications of NSSI Add use case get alarmlist from NSMF Add use case get alarmlist from NSSMF Add use case acknowledge alarms Add use case clear alarms |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 35
Rel-15 OAM&P WIs (5/12)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 0% -> 10%
Target | SA#80 - June 2018 | Main TSs | TS 28.550, 28.551, 28.552, 28.553
Summary of progress | The following topics were discussed: For TS 28.550/551: Way forward, PM services, General descriptions, NF/NSSI/NSI/Network measurement job creation, NF/NSSI/NSI/Network performance data reporting, including file based reporting and performance data streaming For TS 28.552: Scope, RRC connection establishment measurements, UC on UL/DL User Plane delay For TS 28.553: Scope, UC on UL/DL latency measurements For TS 28.554: Skeleton, Scope, UCs about end to end KPIs Percentage of completion for each new TS: TS 28.550: 10% (from 5% in previous meeting), TS 28.551: 0% (from 0% in previous meeting), TS 28.552: 5% (from 5% in previous meeting), TS 28.553: 5% (from 5% in previous meeting), TS 28.554: 10% (from 5% in previous meeting) |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 36
Rel-15 OAM&P WIs (6/12)
Work Item | 5G Trace management |  | NETSLICE-5GTRACE
 |  |  | 780040
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | 
Summary of progress | No session at this meeting. |  | 
Outstanding issues | None |  | 
Documents | - |  | 

## Slide 37
Rel-15 OAM&P WIs (7/12)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-M5GNFV
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 0% -> 25%
Target | SA#80 - June 2018 | Main TSs | 
Summary of progress | 1. The group discussed the way forward proposal to provide the priority of this WI. 2. The group discussed contributions related to: a. The scope extension to TS 28.510, TS 28.511, TS 28.525, and TS 28.526, to support 5G networks b. Use cases, requirements, and procedures related to NS instantiation, PNF management, and transport network requirement update. Since these contributions have dependency on the 5G management architecture that is not defined yet, the group agreed that these contributions should be converted into Rel-14 CRs to update Rel-14 NFV TSs. Once the 5G management architecture is ready, additional CRs will provide changes to Rel-14 NFV TSs for conformance to the 5G management architecture. |  | 
Outstanding issues | None. |  | 
Documents | Rel-14 CRs |  | 

## Slide 38
Rel-15 OAM&P WIs (8/12)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 80% -> 100%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | pCRs addressing EditHelp comments have been addressed Stage 2 pCRs have been discussed. It has been noted that few errors were remaining leading to misalignment between stage 2 and stage 3 Stage 3 pCRs have been discussed, addressing the REST SS definitions. Some remaining errors have been found. A Swagger specification has been proposed for inclusion in the REST SS Several CRs have been approved, addressing stage 2 and 3 for solution 1 (based on existing IRPs) Several CRs for defining PEE measurements have been approved. The Work Item Description has been revised to reflect the achievements Presentation sheets have been presented and approved |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs, Revised WID TS 28.304, 28.305, 28.306 for Approval. |  | 

## Slide 39
Rel-15 OAM&P WIs (9/12)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 15% -> 25%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | A use case and requirement for using reporting via streaming sources was discussed. Use case and requirement for adding an indication when a recording session is started was agreed. Note that this needs to be agreed with RAN2. TS 28.405 introduction and scope was agreed. Activation and deactivation in UTRAN was agreed. |  | 
Outstanding issues | Coordination with RAN2 for the introduction of an indication about the start of a recording session. |  | 
Documents | - |  | 

## Slide 40
Rel-15 OAM&P WIs (10/12)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 80% -> 100%
Target | SA#80 - June 2018 | Main TSs | TS 28.627, 28.628, 28.629, 28.658, 28.659
Summary of progress | No session at this meeting. The WI was declared as completed based on the result from last meeting. |  | 
Outstanding issues | None |  | 
Documents | - (All deliverables made to SA#78) |  | 

## Slide 41
Rel-15 OAM&P WIs (11/12)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 0% -> 20%
Target | SA#80 - June 2018 | Main TSs | TS 32.158
Summary of progress | General design rules and design patterns for creating, deleting, reading and writing resources were added to the draft TS. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 42
Rel-15 OAM&P WIs (12/12)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 0% -> 5%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | S5-181185 which proposes a new requirement to EPC NRM IRP in 28.707, was discussed but not agreed. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 43
OAM&P SIs (1/5)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 45% -> 100%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | Scope and Recommendations text agreed. Recommendations agreed to proceed to the normative phase for the PM measurements, based on the potential solutions outlined in the document. Presentation sheet for SA approval agreed. |  | 
Outstanding issues | None. |  | 
Documents | TR 32.857 for information and approval |  | 

## Slide 44
OAM&P SIs (2/5)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 50% -> 90%
Target | SA#80 – June 2019 (prev. SA#79 – March 2018) | Main TR | TR 32.868
Summary of progress | The potential solutions for CM of WT for non-collocated LWA was discussed and agreed. The potential solutions for CM of eNB for LWA and LWIP was discussed and agreed. The potential solutions for monitoring of user data transmission on Xw interface for non-collocated LWA was discussed and agreed. The potential solutions for monitoring of XwAP procedures for non-collocated LWA was discussed and agreed. The potential solutions for monitoring of user data transmission via WLAN for LWIP was discussed and agreed. The potential solutions for monitoring of RRC procedures for LWA and LWIP was discussed and agreed. The potential solutions for FM of LWA and LWIP was agreed. Agreed to send the draft TR for information after this meeting. |  | 
Outstanding issues | None. |  | 
Documents | TR 32.868 for information. |  | 

## Slide 45
OAM&P SIs (3/5)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 30% -> 35%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | One contribution was agreed, which is adding the concept of NFV conflict detection and resolution. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 46
OAM&P SIs (4/5)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 40% -> 60%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | Two pCRs have been discussed and agreed: pCR TR 32.972 Potential measurement methods for 5G networks pCR TR 32.972 Architecture options for EE control framework A reply LS to ITU-T SG5 was approved (Cc. SA, RAN, CT, NGMN, ETSI TC EE, ETSI TC ATTM), informing about the status of this study as well as a stating that 3GPP SA5 believes that in order to optimize efforts and avoid unnecessary overlapping and duplication, a tight cooperation between the relevant SDOs and their working groups is needed. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 47
OAM&P SIs (5/5)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 0% -> 10%
Target | SA#81 – Sept. 2018 | Main TR | TR 28.900
Summary of progress | Two pCRs have triggered a lot of discussions. It has been requested to remove two proposed architecture diagrams (because of copyright concerns). The pCRs have finally been approved by email. A draft LS to ONAP has been discussed and approved by email. |  | 
Outstanding issues | None. |  | 
Documents | - |  | 

## Slide 48: 2019 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#123 | 21-25 Jan 2019 | TBD | TBD | TBD | 
SA5#124 | 25 Feb – 1 Mar 2019 | Taipei | Taiwan | ChT | 
SA5#125 | 8-12 Apr 2019 | TBD | TBD | NAF TBC | 
SA5#126 | 13-17 May 2019 | Sophia Antipolis | France | EF3 | 
SA5#127 | 19-23 Aug 2019 | Bruges | Belgium | EF3 | 
SA5#128 | 18-22 Nov 2019 | TBD | TBD | NAF TBC | 

## Slide 49: Thank you!